ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Beneficiary country	2

1.2.	Contracting Authority	2

1.3.	Relevant country background	2

1.4.	Current state of affairs in the relevant sector	2

1.5.	Related programmes and other donor activities:	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	2

2.3.	Results to be achieved by the Consultant	2

3.	ASSUMPTIONS & RISKS	2

3.1.	Assumptions underlying the project intervention	2

3.2.	Risks	2

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific activities	3

4.3.	Project management	5

5.	LOGISTICS AND TIMING	5

5.1.	Location	5

5.2.	Commencement date & Period of implementation of tasks	6

6.	REQUIREMENTS	6

6.1.	Personnel	6

6.2.	Office accommodation	7

6.3.	Facilities to be provided by the Consultant	7

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission & approval of reports	8

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Beneficiary country

Serbia

## Contracting Authority

City of Zrenjanin

## Relevant country background

N/A

## Current state of affairs in the relevant sector

N/A

## Related programmes and other donor activities:

N/A

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

To contribute to improve the competitiveness of Banat region as the leader of economic development and improvement of regional economic structure trough provision of regional fair facility.

## Purpose

The purpose of this contract is as follows:

- preparation of the General project design for the reconstruction works on the old sports hall in Zrenjanin

## Results to be achieved by the Consultant

The Consultant will be responsible for the following result:

- General project design for the reconstruction works on the old sports hall in Zrenjanin

# ASSUMPTIONS & RISKS

## Assumptions underlying the project intervention

N/A

## Risks

N/A

# SCOPE OF THE WORK

## General

### Description of the assignment

The selected Consultant will be responsible for preparation of General project design for reconstruction works on old sports hall “Medison” in Zrenjanin. taking into account related provisions and prescriptions of Law on (design) planning and construction of Republic of Serbia.

Reconstruction is related to adaptation of existing sports hall “Medison” into multifunctional space dedicated to sports activities, exhibition events and fairs, concerts etc.

Technical documentation should be developed in two phases:

- in first phase Preliminary design project is prepared for obtaining building permit / decision on building approval

- in second phase Detailed design project  is prepared for obtaining Notice of commencement of works and works execution

### Geographical area to be covered

Zrenjanin, Serbia

### Target groups

SME’s, regional chambers of commerce, fair visitors, unemployed persons.

## Specific activities

Technical design services relating to preparation of General project design for the “Hall of Banat Fairs” project is to be provided according to the Practical Guide of the EC, including:

The service will be contracted for 1 month period of project implementation, and the offer is to be made for lump sum for the complete service of technical design and development.

Site/location info:

The old sports hall “Medison” site is in property of City of Zrenjanin. Hall is located not far from the centre of the city in the street Karađorđev trg bb. The hall is dedicated for reconstruction and adaption into multifunctional space as the part of the activities of the “Hall of Banat Fairs” project.

The service contains:

Selected Consultant will be responsible for preparation of General project design for reconstruction works on old sports hall “Medison” in Zrenjanin taking into account related provisions and prescriptions of Law on (design) planning and construction of Republic of Serbia.

Reconstruction is related to adaptation of existing sports hall “Medison” (size: 42x65x9m) into multifunctional space dedicated to sports activities, exhibition events and fairs, concerts etc.

Design documentation should cover following reconstruction subjects: dismantling of the stands, rehabilitation of the existing parquet floor, expansion of parquet on complete floor area, marking of the lines for 3 sport courts, installation of the divider curtains to enable partition of hall space in 3 parts, provision of connection places for mounting of sport equipment, reconstruction of existing electrical installations for lightning, provision of new electrical connections for exhibition equipment, reconstruction of gas infra-red heating.

Technical documentation should be developed in two phases:

- in first phase Preliminary design project is prepared for obtaining building permit / decision on building approval in accordance with Article 145 of the Law on (design) planning and construction; and

- in second phase Detailed design project  is prepared for obtaining Notice of commencement of works and works execution.

List of the technical documentation for the first phase:

(1) Preliminary (idea) design project with following design books:

0 - Main book

1 - Architecture design project

3 – Design project for interior water and sewage installations

4 – Design project interior electrical installations

6 – Design project for heating

(2) Report on fire protection and prevention

List of the technical documentation for the second phase:

(1) Detailed design project with following design books:

0 - Main book

1 - Architecture design project

3 – Design project for interior water and sewage installations

4 – Design project interior electrical installations

6 – Design project for heating

(2) General project on fire protection and prevention

Technical documentation should meet following requirements of:

- Law on (design) planning and construction (Official Gazette RS no. 72/09, 81/09, 64/10-decision of Constitutional Court of RS, 74/10, 24/11), 122/12, 42/13-decision of Constitutional Court of RS, 233/09, 50-13 decision of Constitutional Court of RS, 295/09, 98-13-decision of Constitutional Court of RS, 68/113), 132/14, 145/14);

- Rulebook on classification of objects (Official Gazette RS no. 22/15);

- Rulebook on content, method and process of making and controlling of technical documentation in relation to object class and purpose (Official Gazette RS 23/15 and 77/15);

- Rulebook on technical standards for planning, design and construction, who ensure unrestricted accessibility for persons with disability, children and elderly persons (Official Gazette RS no. 113/15);

- Law on fire protection and prevention (Official Gazette RS no. 111/09 and 20/15);

- Law on health and safety at work (Official Gazette RS no. 101/05);

- and other relevant acts and standards related to this type of object.

Contracting Authority will provide assistance in organization of visit to “Medison” sports hall location and acquiring of cadastre plans of the parcel in the electronic form and graphical documentation of the sports hall in digital form (.dwg).

The Consultant is obliged to prepare the General project design and all of its content, in Serbian language as it will serve as the official document, in accordance with the Laws of Serbia, for obtaining of location and construction permits.

Technical documentation should be prepared by the Consultant and delivered to Contracting Authority as follows:

- for the first phase in digital format (.pdf)

- for the second phase 3 printed copies of documentation and 1 copy in digital format (.pdf)

## Project management

### Responsible body

The Consultant is responsible for all activities regarding this contract.

### Management structure

The responsible person for implementation of the tasks related to this contract, in the Contracting Authority is Predrag Stankov, technical manager.

### Facilities to be provided by the Contracting Authority and/or other parties

N/A

# LOGISTICS AND TIMING

## Location

Zrenjanin, Srednje-Banatski district, Serbia.

## Commencement date & Period of implementation of tasks

The intended commencement date is date of signature of the contract by both parties and the period of implementation of the contract will be 1 month from this date. Please refer to Articles 4 and 5 of the Special Conditions for the actual commencement date and period of implementation.

# REQUIREMENTS

## Personnel

### Key experts

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

Key expert 1: Team Leader / Chief designer

Qualifications and skills

- University degree in Architecture or equivalent

- Responsible designer for architecture projects – Licence no. 300 in accordance with national regulations or similar

General professional experience

- Working knowledge of English language

- Computer literacy (Excel, Word, Internet)

Specific professional experience

- Experience in drafting at least 1 design project of similar scope and complexity

Key expert 2: Designer of electrical installations

Qualifications and skills

- University degree in Electrical Engineering or equivalent

- Responsible designer for electrical engineering projects – Licence no. 350 in accordance with national regulations or similar

General professional experience

- Working knowledge of English language

- Computer literacy (Excel, Word, Internet)

Specific professional experience

- Experience in drafting at least 1 design project of similar scope and complexity

Key expert 3: Designer of thermal installations

Qualifications and skills

- University degree in Mechanical Engineering or equivalent

- Responsible designer for thermal engineering projects – Licence no. 330 in accordance with national regulations or similar

General professional experience

- Working knowledge of English language

- Computer literacy (Excel, Word, Internet)

Specific professional experience

- Experience in drafting at least 1 design project of similar scope and complexity

Key expert 4: Designer of fire protection and prevention projects

Qualifications and skills

- University degree in any of the following engineering fields: mechanical, electrical, computer, technological, chemical, civil engineering, architecture or equivalent

- Licence for development of the General project on fire protection and prevention in accordance with national regulations or similar

General professional experience

- Working knowledge of English language

- Computer literacy (Excel, Word, Internet)

Specific professional experience

- Experience in drafting at least 1 design project of similar scope and complexity

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender. The Consultant shall select and hire other experts as required according to the needs. The selection procedures used by the Consultant to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Consultant.

## Facilities to be provided by the Consultant

The Consultant shall ensure that experts are adequately supported and equipped. In particular it shall ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / beneficiary country as part of this service contract or transferred to the Contracting Authority / beneficiary country at the end of this contract. Any equipment related to this contract which is to be acquired by the beneficiary country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The consultant will submit the following reports in English language in one original and 1 copy:

The contractor will prepare final report on the implementation of the tasks, at the end of this contract. The approval of the final report by the Contracting Authority will be the basis for issuing final payment as indicated in the Special Conditions.

The required formats of the reports will be communicated to the Contractor by the Contracting Authority after the signature of the contract.

## Submission & approval of reports

The report referred to above must be submitted to the Project Manager identified in the contract. The Project Manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

’Services provided in timely, quality and quantity manor, as required in these Terms of Reference’’

## Special requirements

N/A