ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Beneficiary country	2

1.2.	Contracting Authority	2

1.3.	Relevant country background	2

1.4.	Current state of affairs in the relevant sector	2

1.5.	Related programmes and other donor activities:	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Consultant	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project intervention	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific activities	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Commencement date & Period of implementation of tasks	4

6.	REQUIREMENTS	4

6.1.	Personnel	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Consultant	6

6.4.	Equipment	6

7.	REPORTS	6

7.1.	Reporting requirements	6

7.2.	Submission & approval of reports	7

8.	MONITORING AND EVALUATION	7

8.1.	Definition of indicators	7

8.2.	Special requirements	7

# BACKGROUND INFORMATION

## Beneficiary country

Romania

## Contracting Authority

Comuna Dumbravita

## Relevant country background

The Interreg - IPA CBC Romania – Serbia Programme has been prepared in line with the Regulation (EU) No 231/2014 of the European Parliament and of the Council of 11 March 2014 establishing an Instrument for Pre-accession Assistance (IPA II) (hereafter referred to as the “IPA Regulation”), Regulation (EU) No 236/2014 of the European Parliament and of the Council of 11 March 2014 laying down common rules and procedures for the implementation of the Union's instruments for financing external action, Commission implementing regulation (EU) No 447/2014 of 2 May 2014 on the specific rules for implementing Regulation (EU) No 231/2014 of the European Parliament and of the Council establishing an Instrument for Pre-accession assistance (IPA II) (hereafter referred to as the “IPA Implementing Regulation”). The Programme is the result of a co-operative effort by the Romanian and Serbian national, regional and local authorities.

## Current state of affairs in the relevant sector

- The three administrative-territorial structures, two in Romania (Dumbrăviţa, Giarmata) and one of Serbia (Golubac), have decided to work together on certain sectors to achieve a coherent, integrated and efficient programming of their social-economic development. In this case, it is about implementing the provisions of the project Joint strategy for waste water management in the area of Danube hydrological basin (areas of Dumbrăvița and Giarmata in Romania and Golubac in Serbia), code SMIS ETC 1253, within IPA Cross Border Co-operation Program Romania Serbia, session 2007-2013, Priority Axis 2 - Environment and Emergency Preparation, Measure 2.2: Development and implementation of effective strategies for waste and wastewater management. The project was approved for funding by the Romania-Serbia Regional Office for Cross Border Co-operation, by letter no. 3290 / 20.10.2015 and has as applicants the Dumbrăviţa Commune, as Lead Partner (Partner 1), the Municipality of Golubac in Serbia (Partner 2) and Giarmata Commune (Partner 3).

## Related programmes and other donor activities:

Not relevant.

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

General: Improvement of the quality of life for the communities of the border area; Specific: Increasing the number of joint cross-border environmental initiatives; Raising the populations interest to preserve the regional environment

## Purpose

The purpose of this contract is as follows:

- Elaboration of a feasibility study and technical project necessary for the realisation of the waste water system in Dumbravita Commune

## Results to be achieved by the Consultant

- Elaboration of feasibility study according relevant Romanian law

- Elaboration of PT + DE + CS including all authorisation necessary for the building permit according the relevant Romanian law

# ASSUMPTIONS & RISKS

## Assumptions underlying the project intervention

The assumptions are as follows:

- the project will be implemented in the provisioned period of time

- all the declared indicators will be achieved

- availability of financial resources for the implementation of the project

- all the costs incurred for the project activities will be eligible

- good collaboration between project partners

## Risks

The identified risks of the project are as follows:

- changes in the Romanian legsilation

- delays in the project implementation

- delays in the reimbursement of the paid amounts

- the risk of an unexpected event during project implementation

# SCOPE OF THE WORK

## General

### Description of the assignment

The feasibility study and the technical project documentation will be used for the development of a modern sewage system in some parts of Dumbravita commune. The sewerage network will be implemented on a distance of aprox. 47.000 km.

The objectives for which technical documentation is being prepared, in order to develop the existing sewer systems belongs to the public domain of Dumbravita village. The occupied field those not affects by law 18/1991 and 1/2000, the terrain is taken out from the agricultural use.

Road system of streets is made of river stone, earth, partially concrete - asphalt.

The contractor is going to elaborate de feasibility study and the technical documentation (PT+DE+CS) for the whole system, observing the relevant Romanian legislation.

The feasibility study will have the structure foreseen in the 28/2008 Governmental Decission.

### Geographical area to be covered

Dumbravita Commune – Timis county

### Target groups

Stakeholders from the involved localities, population of the region

## Specific activities

The frame content of the technical project is as follows:

A. Written parts

1. General data:

- name of the investment objective;

- location (county, locality, post address and/or other identification data);

- investment holder;

- investment beneficiary;

- project developer.

2. General description of works

2.1. In the section "Description of works' which are the subject of the technical project, the following elements shall be referred to:

- site;

- topography;

- climate and natural phenomena specific to the area;

- geology, seismicity;

- project presentation by specialties;

- deviations and protection of affected utilities;

- sources of water, electricity, gas, telephone and similar others for provisional and final works;

- permanent access roads, lines of communication and others alike;

- works drawing;

- ante measurement;

2.2. Technical briefs per specialized areas.

3. Tender books

Are the documents governing the performance of the works, as well as requirements, technical conditions and technological quality conditions for products to be incorporated in the paper, tests, including the technological ones, tolerance levels and others of the same nature, which to guarantee the fulfillment of the quality and performance requirements requested.

The tender books are developed by the designer for each specialized area, by developing the technical elements contained in the plan and should not be restrictive.

3.1. The role and purpose of the tender books:

- They are part of the technical project;

- They represent the technical and qualitative description of the elements mentioned in the plan and present information, clarifications and additional prescriptions to the drawings;

- the drawings, calculation abstracts and tender books are complementary; the notes included in the plan are brief and general, aiming especially at explaining the drawings;

- tender books detail the notes and include the characteristics and qualities of the materials used, their tests and assays, describe the works that are executed, the quality, the way of achievement, tests, inspections and assays of these works, the order of execution and assembly and their final appearance;

- along with the drawings, they must be designed in such a manner that, based on them, the amount of works, works and equipment costs, labor and facilities required for the execution of the works to be determined;

- the development of the tender books is made by designers - architects and specialist engineers - for each category of work;

- they establish the responsibilities for the quality of materials and works and the responsibilities for testing, verification, assays;

- drafting of tender books must be concise and systematized;

- they provide the tracking method of the investment behavior in time;

- they provide measures and actions for dismantling / demolition (including waste reintegration into the natural environment) after the expiry of the life period (post-use).

3.2. Content of tender books

The tender book must include:

- calculation abstracts, which represent supporting documents for the construction and dimensioning of installations and they are developed for each building element separately. The calculation abstracts, summarized, will specify loading and calculation assumptions and the types of programs used;

- nomination of the drawings that govern work;

- physical, chemical, appearance, quality, tolerance, samples, tests and other similar properties, for the materials components of the work, indicating standards;

- size, shape, appearance and description of work execution;

- order of execution, assays, tests, verification of work;

- standards, regulations and other prescriptions which must be adhered to for materials, machinery, confections, construction, installation, testing,

- tests, checks;

- acceptance conditions, measurements, appearance, colors, tolerances and the like.

4. Lists of quantities of works

This chapter contains all the elements necessary to quantify the value of the works and contains:

  - summary of expenses, per objective;

  - summary of expenses per categories of works, per objects;

  - lists of quantities of work on categories of works;

  - lists with the quantities of machinery and technological equipment, including accessories;

  - Data Sheets of machinery and technological equipment;

  - lists of amounts of temporary construction works for OS (site management)

5. The general chart for achieving the public investment

The general chart for the achievement of the public investment represents the physical staggering investment/intervention works.

B. Drawn parts

They are the project's main technical documents based on which its written parts are elaborated, containing all the information needed to draw up the tender books and which usually consist of:

- General drawings:

They are overall drawings and include:

- Development Site Plan;

- floor plans of levelling and planimetric bench-marks;

- the main topographical drawings;

- floor plans of drillings and geotechnical profiles, with registering the conditions and recommendations on foundation works;

- main drawings regarding the location of objects, with registration of the elevation marks, placement distances, orientation, coordinates, axes, leveling and planimetric bench marks, elevation ± 0.00, sidewalks elevations, heights and main distances for the location of roads, sidewalks, walkways, platforms and the like;

- main drawings on vertical development of the land, with registration of the volumes of the embankments, diggings, fillings, deposits of earth, volume of transported land (surplus and deficit), the works related to the vegetal layer, of the specifications regarding the machinery and work equipment, and other information and technological and technical elements;

- the main plans for underground constructions, including their location, sections, longitudinal / sectional profiles, sizes, elevation marks, formwork and reinforcement, areas and brands of the steel sections, brand of concrete, waterproof protection and insulation, protection against soil aggression, corrosion and the like;

- plans for the location of fixed and mobile tracing bench marks.

2. Main drawings of the objects

They are drawings of a technical nature, which define and explain all the elements that define the building.

It is recommended that each object underground / above ground be identified by number / code and name.

The main plans are developed on objects and generally include:

2.1. Architectural drawings

They define and explain all the architectural elements of each object, including levels, sizes, distances, functions, areas, finishes and specifications regarding their quality and other information of this nature.

2.2. Structural drawings

They define and explain, for each object, the composition and execution of the structure, with all its features, and include:

- Infrastructure plans and characteristic sections listed;

- superstructure plans and characteristic sections listed;

- description of the constructive solutions, technological order description for the execution and installation (only in special situations where it is binding), recommendations on the transport, handling, storage and installation.

2.3. Installations drawings

Define at explain for each object the location, composition and execution of the installations, including levels, dimensions, tolerances and the like.

2.4. Drawings of machines and technological equipment

Shall mainly comprise the main technology and installation plans, sections, views, details, including levels, dimensions, tolerances, mounting details, namely:

- overall plans;

- process flow diagrams;

- kinematic schemes, indicating the main parameters;

- diagrams of the hydraulic, pneumatic, electrical, automation, communications networks, fuel, water, lighting installations and the like, and of the technological installations;

- assembly drawings, indicating geometries, dimensions location, benefits, tasks and other information of the same nature, including mounting technological diagrams;

- charts, nomograms, engineering, technological and installation calculations, including graphic material necessary for commissioning and operation;

- lists of machinery and equipment which are part of the technological drawings, including files containing their parameters, performances and characteristics.

2.5. Endowments drawings

Comprise drawings with the location and assembly, including quotas, sizes, sections, views, amenities and the like:

- furniture;

- items of household inventory,

- fire protection facilities,

- labor safety equipment required,

- other necessary facilities according to the specific.

NOTE:

In drafting the materials, confections, machinery and technological equipment will be defined by parameters, performance and features.

It is forbidden to make references to trademarks, manufacturers or merchants or other such recommendations or remarks that indicate preferences or restrict competition.

The Contractor will observe the relevant Romanian legislation. The Contractor will obtain all the necessary permits and agreements.

FINAL PRODUCT PRESENTATION METHOD

The documents will be delivered in the form of print color in 5 copies.

The documents must observe the visibility requirements of the program. ( http://romania-serbia.net/old/index.php?option=com_content&view=article&id=70&Itemid=84&lang=ro).

The document will be delivered also in electronic format.

## Project management

### Responsible body

The project management team of Dumbravita commune will be responsible for the implementation of the contract.

### Management structure

Mayor

Vice-mayor

Secretary

Accounting office

Development department

### Facilities to be provided by the Contracting Authority and/or other parties

-

# LOGISTICS AND TIMING

## Location

Dumbravita, Timis county, Romania

## Commencement date & Period of implementation of tasks

The intended commencement date is date of signature of the contract by both parties  and the period of implementation of the contract will be 3 months from this date. Please refer to Articles 4 and 5 of the Special Conditions for the actual commencement date and period of implementation.

# REQUIREMENTS

## Personnel

### Key experts

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

Key expert 1: Team Leader – Project manager

Qualifications and skills

Studies - license in Engineering, Architecture (or equivalent)

General professional experience

Preferable 7 years work experience but at least 5 years

Specific professional experience

Preferable 5 years experience but at least 3 years experience in coordinating/leading the elaboration of feasibility studies and technical documentation for projects of similar complexity

Key expert 2: Expert in design of wastewater systems

Qualifications and skills

Studies - Engineering (or equivalent)

General professional experience

Preferable 5 years work experience but at least 3 years experience

Specific professional experience

Preferable 3 years experience but at least 2 years experience in the elaboration of feasibility studies and technical documentation in the field of wastewater systems

Key expert 3: Topographer

Qualifications and skills

Studies - Engineering (or equivalent)

General professional experience

Preferable 5 years work experience but at least 3 years experience

Specific professional experience

Preferable 3 years experience but at least 2 years experience

### Other experts, support staff & backstopping

Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by Consultant.

## Facilities to be provided by the Consultant

The Consultant shall ensure that experts are adequately supported and equipped. In particular it shall ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / beneficiary country as part of this service contract or transferred to the Contracting Authority / beneficiary country at the end of this contract. Any equipment related to this contract which is to be acquired by the beneficiary country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The consultant will submit the following reports in English in one original and 1 copies:

The contractor will prepare final report on the implementation of the tasks, at the end of this contract. The approval of the final report by the Contracting Authority will be the basis for issuing final payment as indicated in the Special Conditions.

The required formats of the reports will be communicated to the Contractor by the Contracting Authority after the signature of the contract.

## Submission & approval of reports

The report referred to above must be submitted to the Project Manager identified in the contract. The Project Manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

’Services provided in timely, quality and quantity manor, as required in these Terms of Reference’’

## Special requirements

Not applicable.