ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	1

1.1.	Beneficiary country	1

1.2.	Contracting Authority	2

1.3.	Relevant country background	2

1.4.	Current state of affairs in the relevant sector	2

1.5.	Related programmes and other donor activities:	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Consultant	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project intervention	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific activities	4

4.3.	Project management	5

5.	LOGISTICS AND TIMING	5

5.1.	Location	5

5.2.	Commencement date & Period of implementation of tasks	5

6.	REQUIREMENTS	5

6.1.	Personnel	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Consultant	6

6.4.	Equipment	6

7.	REPORTS	6

7.1.	Reporting requirements	7

7.2.	Submission & approval of reports	7

8.	MONITORING AND EVALUATION	7

8.1.	Definition of indicators	7

8.2.	Special requirements	7

# BACKGROUND INFORMATION

## Beneficiary country

Serbia

## Contracting Authority

Municipality of Bela Crkva

## Relevant country background

- The Romania – Serbia IPA CBC Programme`s Strategy aims at achieving a more balanced and sustainable socio –economic development of the Romanian–Serbian border area. Overcoming the issue of the border as a perceived “division”, and promotion of greater cooperation and contact between the regions and communities on the both sides of the border are one of the main objectives of the Programme, while the improvement of the quality of life for the communities of the border area is perceived as a main specific objective. This project is implemented within the Cross-Border Programme between Romania and Serbia for the period 2007-2013. It lays the foundations for using EU funds under the cross-border component of the IPA Regulation, to support cross-border cooperation on the Romanian-Serbian border.

## Current state of affairs in the relevant sector

- Communities in Banat region share common issues such as innovations, low level of investments, and lack of competitiveness in economy. This project will strengthen existing links between multi-ethnic groups across the region. Implementation of the Project will have cross-border impact through making connections between partners in cultural, tourist, social and economic sector in Serbia and Romania.

- The Project is based on cooperation at various levels during its implementation and after its completion, encouraging cooperation between institutions and local communities, promoting cooperation.  The Project will facilitate cross border connection infrastructure and improve cooperation at various levels during its implementation and after its completion.

## Related programmes and other donor activities:

- This Project is in agreement with European and national trends. It will create a collaborative environment where participants included in the project will show the ability to achieve national and international competitiveness of the cross-border region

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

The general objective of the program endorses the strategic goal of the IPA Romania - Serbia CBC Programme and belongs to the Priority Axis 1 - Economic and Social Development, Measure 1.1 - Support for local / regional economic and social infrastructure, indicative operation: “Improvement/ rehabilitation/ construction of (segments of) roads linking with national/ international road systems as well as with economic sites and touristic centers of cross border interest”. Project is in agreement with the requirements of National Development Plan and Regional Development Plan for West Region aiming a balanced and sustainable socio-economic development in order to increase the quality of life of all communities. According with Sustainable Development Policy 2007-2013 approved by decision no 180/26.11.2008 of Caras-Severin County Council the proposed investment (Bridge over the Nera River from Socol to Vracev Gaj) is included in Strategic Axis 2: Infrastructure for energy and transport, Priority 1: Development of road infrastructure, Intervention area 1.1: European integration of road infrastructure of Caras-Severin county, Activity 1.1.2 Cross-border connection between Romania and Serbia. Economic and social development of an area generally implies the existence of basic infrastructure of roads, water supply, sewerage systems, etc. to facilitate development activities and to attract investors who will contribute in boosting economic life with immediate consequences in improvement of living standards and life quality. Connectivity of the region, access between Romania and Serbia by establishing a new border point, but also development of the area by boosting social and economic cross-border exchanges, by capitalizing of the tourism potential, areas which are dependent on rehabilitation and modernization of basic infrastructure are facilitated by creating a bridge over the Nera River between the Socol and Vracev Gaj localities. For the Romanian-Serbian border, capitalization of tourism potential represents a source for generating local wealth and attracting new investments, thus encouraging the emergence of small handicraft entrepreneurs, manufacturers of small industry or providers of touristic services. The investment will increase the life quality in the border area as a direct result of economic and social development, by improving cross-border trade, tourism and cultural exchanges, by the revenue generated from the stimulation of economic and tourism exchanges and by creating new jobs.

## Purpose

The purpose of this contract is as follows:

- Creation of Main Technical Design for the border crossing point and technical assistance of designer in process of obtaining building licence

## Results to be achieved by the Consultant

- Main technical Design of Border Crossing Point created and approved

# ASSUMPTIONS & RISKS

## Assumptions underlying the project intervention

n/a

## Risks

n/a

# SCOPE OF THE WORK

## General

### Description of the assignment

Consultant will create all technical documentation necessary for Contracting Authority to obtain building permit for new Border Crossing near new to be built Bridge over Nera River from Socol to Vracev Gaj.

This documentation will include:

- Main structural design in line with technical parameters:

- Architectural-Construction design

- Traffic, parking, pedestrian and green zones design including draining system

- Water and Sewerage installation design

- Electrical Installation design

- HVAC system design

- Fire protection elaborate

- Energy efficiency elaborate

Consultant is also obligated to create/modify preliminary design as a basis for creation of Main structural design after it is approved by Contracting Authority.

Main structural design will adopt preliminary design solutions. It should be in line with Serbian legislative and especially “Guidelines on the method of preparation and technical documentation for building construction”

### Geographical area to be covered

Municipality of Bela Crkva

### Target groups

Project Management, Municipal officials,

## Specific activities

Location

The location for the new border crossing point is situated, on the cadastral parcels No. 2014/2 KO Vracev Gaj. Romanian side is constructing border crossing point on Romanian side of Nera river in Socol Village. Also they building cross border bridge made from pre fabricated concrete elements. Geodetic and geomechanical survey of the site is already finished and will be given to Consultant for the purpose of Designing.

Technical project for the bridge can be viewed on http://www.cjcs.ro/

Pre made Feasibility Study predicted that works necessary to be projected are for:

-	access ramps on the bridge over the Nera River: length L = 70 m, length of protective railing L = 36 m; with ballast 35cm thickness, priming surface with cut bitumen, bituminous coating, binding layer, reinforcement cleat 5 cm thickness, wear layer + asphalt carpet,

-	arranged surface/ environmental restoration by planting of grass after finishing of works to build the bridge over the Nera River: 150 sqm;

-	carriageway surface made of cement concrete for the border crossing point: 700 sqm, including 75 sqm for parking lots (12.75 sqm x 6 parking places);

-	pedestrian platform surface made of concrete for the border crossing point: 200 sqm, including 62.4 sqm platform for placing the modular containers and 2.5 sqm waste platform, emptying pool;

-	Electricity distribution for equipment and lights for the border crossing point:

-	Water supply inside the border crossing point: (drilled well, electrical distribution for the well and pumping station, hydro technical facilities for the well and pumping station)

-	Sewerage equipment inside the border crossing point: an emptying pool;

-	Heating/ ventilation equipment for the border crossing point: (heating bodies, air-conditioning equipment, hand dryers)

-             surveillance equipment

-	Assembly of Border crossing should be container type (modular container 6m x 2.4 m - 6 pieces, modular container 2.5 m x 2.4 m - 2 pcs, hydrophore station for pressure lifting - 1 piece, auto access semi-barrier - 2 pcs);;

-         Protective canopy surface for the border crossing point: 270 sqm, tinted polycarbonate canopy, 6 mm thickness, on metal structure;

Total projected value should not surpass 125.449 EUR and therefore designer should adopt suitable solutions and materials to fit under projected Budget.

Main technical design should be in line with conditions given by relevant Serbian National institutions based on preliminary design made by Contractor in order to be able obtain Construction licence by Contracting Authority. All requirements related to changing preliminary or main technical design requested by relevant Serbian National institutions should be adopted. Requirements for technical designing in this Terms of Reference may be extended or changed if it is requested by National Authorities or some objective field issues including Budget issues.

Consultant is expected to Provide Contracting Authority technical assistance in requesting and obtaining requests and conditions from all relevant authorities.

Consultant can consider his service finished and successful only after building licence is obtained.

## Project management

### Responsible body

The Consultant is responsible for all the activities regarding this contract.

### Management structure

The responsible person for implementation of the tasks related to this contract, in the Contracting Authority is Gordana Timotijevic, Project Coordinator.

### Facilities to be provided by the Contracting Authority and/or other parties

n/a

# LOGISTICS AND TIMING

## Location

Municipality of Bela Crkva, Vracevgaj, Nera river bank near Socol Romania

## Commencement date & Period of implementation of tasks

The intended commencement date is  date of signature of the contract by both parties  and the period of implementation of the contract will be 3 months from this date. Please refer to Articles 4 and 5 of the Special Conditions for the actual commencement date and period of implementation.

# REQUIREMENTS

## Personnel

### Key experts

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

Key expert 1: Civil Engineer/Architect

Qualifications and skills

University Degree in Civil Engineering/Arhitecture

General professional experience

3 years of general professional experience

Specific professional experience

Professional experience in creation of technical designs with appropriate licence

Key expert 2: Machine Engineer

Qualifications and skills

University Degree in Mechanical Engineering

General professional experience

3 years of general professional experience

Specific professional experience

Professional experience in creation of technical designs with appropriate licence

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender. The Consultant shall select and hire other experts as required according to the needs. The selection procedures used by the Consultant to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Consultant.

## Facilities to be provided by the Consultant

The Consultant shall ensure that experts are adequately supported and equipped. In particular it shall ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion..

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / beneficiary country as part of this service contract or transferred to the Contracting Authority / beneficiary country at the end of this contract. Any equipment related to this contract which is to be acquired by the beneficiary country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The consultant will submit the following reports in English in one original and two copies:

The contractor will prepare final report on the implementation of the tasks, at the end of this contract. The approval of the final report by the Contracting Authority will be the basis for issuing final payment as indicated in the Special Conditions.

The required formats of the reports will be communicated to the Contractor by the Contracting Authority after the signature of the contract.

## Submission & approval of reports

The report referred to above must be submitted to the Project Coordinator identified in the contract. The Project Coordinator is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

’Services provided in timely, quality and quantity manor, as required in these Terms of Reference’’

## Special requirements

n/a