ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Beneficiary country	2

1.2.	Contracting Authority	2

1.3.	Relevant country background	2

1.4.	Current state of affairs in the relevant sector	2

1.5.	Related programmes and other donor activities:	3

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	3

2.1.	Overall objective	3

2.2.	Purpose	3

2.3.	Results to be achieved by the Consultant	3

3.	ASSUMPTIONS & RISKS	4

3.1.	Assumptions underlying the project intervention	4

3.2.	Risks	4

4.	SCOPE OF THE WORK	4

4.1.	General	4

4.2.	Specific activities	4

4.3.	Project management	6

5.	LOGISTICS AND TIMING	6

5.1.	Location	6

5.2.	Commencement date & Period of implementation of tasks	7

6.	REQUIREMENTS	7

6.1.	Personnel	7

6.2.	Office accommodation	8

6.3.	Facilities to be provided by the Consultant	8

6.4.	Equipment	8

7.	REPORTS	8

7.1.	Reporting requirements	8

7.2.	Submission & approval of reports	8

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	9

8.2.	Special requirements	9

# BACKGROUND INFORMATION

## Beneficiary country

Romania

## Contracting Authority

Timis Chamber of Commerce, Industry and Agriculture

## Relevant country background

The continuing process of globalization, the entry of developing economies into industrial markets which is a major part of this and the associated intensification of competition in the markets concerned has different implications for regions in the EU. There are a range of factors which determine the competitiveness of regions and, accordingly, their potential for economic growth and employment creation. Technological change, an aging work force and a global economic downturn are posing new challenges to European regions. While some regions are equipped to confront and handle these changes, others are struggling to remain competitive. Economic performance varies considerably among regions because of several factors, including specialization, productivity, human capital, infrastructure and the capacity to innovate. OECD data and analysis reveal that agglomerations do not necessarily lead to sustained high annual average growth rates. For example, out of the sample of 78 OECD metro regions, only 45% grew faster than their respective national averages over the past decade. This means that there are opportunities for growth in all regions.

Characteristic of business during the economic crisis is elimination of "unnecessary" costs. In struggle for survival in the market, SMEs in the region are mostly as "unnecessary" costs avoiding investment in business development, HR development (staff training) and promotional activities. Due to inability to collect payments from their clients, it is hard for SMEs to plan any of these activities. Another reason why SMEs in the region do not participate in trade fairs is high cost of participation, while the results and success are difficult to measure. SMEs are focused on maintaining the existing level of business, avoiding risk that can be brought by expensive investments.

Adaptation of the old sports hall which serves as the exhibition space for INOCOOP fair for last 11 years, into a modern presentation space, SMEs from the region will get a place to present this products and services, to exchange information and to gain new knowledge. It is expected that the number of participants and visitors to the fairs will be significantly increased, which will contribute to solving the specific problems mentioned above.

This project is relevant to the following priorities, objectives and actions of the Sustainable development strategy of City of Zrenjanin:

Priority: Business and Economy - Development of Small and Medium Enterprises

Objectives: stronger sector of small and medium enterprises; more support to the sector of small and medium enterprises; increase of production entrepreneurship

Actions: support to the local enterprisers for the participation  at  domestic and international  entrepreneurship manifestations; support to the forming of cluster associations; support to technical –technological innovations as triggers for further development.

Likewise, the action is relevant to the following measures of the Banat Regional development strategy: Measure 2.4 Promotion of knowledge based entrepreneurship and Measure 3.5 Building a sustainable business and training infrastructure.

## Current state of affairs in the relevant sector

This sector in Timis County is very well developed and represented by companies with many years of experience in the services described below;

The institutions are responsible to comply with high standards of execution for the services mentioned in the contract and complying with the financial and time requirements;

Human resource capacity and constraints – human resources are professional, highly trained

Infrastructure development – high level of development, modern equipment at European standards

Market development – the market is well developed, with many actors which ensures competitions and a high level of quality of services

## Related programmes and other donor activities:

It is not the case

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

- 1.To contribute to improve the competitiveness of Banat region as the leader of economic development

In order to become a leader of economic development, Banat has to retain workers, increase employment, and its enterprises must be competitive in the markets. However, the products and services of Banat SMEs are not visible in the market; neither do they have good communication with their environment. According to a survey of the International Association of Fairs on the best communication tools for companies, fairs took second place, immediately after the personal sales. According to the surveyed companies, performance at the fair is increasing recognition of the company (85% of respondents), renews contact with existing and assists in winning new customers (70%), but also ensures the presence in the market and the introduction of new products (60%).  For these reasons there is a need to support development of SMEs in the territory of Banat in order to use all the benefits of fair appearances. At present there are no suitable facilities for organization of the fair of neither regional nor international importance, even though the number and quality of events held each year is more than sufficient. Major events indeed are genuine international fairs, judging by the number of exhibitors originating from abroad, yet the events themselves are held in the premises and facilities which are not sufficient in the matter of quality, space or accessibility.

2.Improvement of regional economic structure trough provision of regional fair facility

Banat region does not have a facility designed for organization of fair events and exhibitions that would help SMEs to improve their competitiveness in the market, using modern methods of communication and promotion. With this project we want to permanently solve the problem with space for the fair exhibitions – clearly categorize the old Sports hall as the exhibition area in Zrenjanin and develop accurate annual plan of the fair events in Zrenjanin. We need to mention that in Zrenjanin exists newly built Sports hall, but its resources are completely dedicated to the professional athletes and sport events.

## Purpose

The purpose of this contract is as follows:

Elaboration of a study regarding the opportunity and feasibility of an investment for the realization of an exhibition center

## Results to be achieved by the Consultant

- Elaboration of a study having a component related to the opportunity and another component related to the feasibility for the realization of an exhibition center. The experts nominated by the Consultant will consider the obligation for the feasibility study to contain the components set by the legislation in force (GD no. 28/2008) and the writing of the study in Romanian and English

# ASSUMPTIONS & RISKS

## Assumptions underlying the project intervention

The Consultant has to assume the tasks under the project according to the present Terms of Reference and according to the best practices in the field.

## Risks

Communication problems between the Consultant and the Contracting Authority.

Currency fluctuations that may affect the estimate.

# SCOPE OF THE WORK

## General

### Description of the assignment

The purpose of the feasibility study is to substantiate the technical, economic, and legal viability of the establishing the exhibit space within the industrial park on the Territory of Timis County in Romania, or following the good examples from countries with developed economies where there are examples of good use of those sites as alternative exhibit spaces(buildings which lost their basic designation or refurbishing of existing, non utilized facilities as exhibition/fair sites); feasibility of the similar endeavour in the region needs to be investigated.

Objectives of the feasibility study will be the confirmation of needs and opportunities for establishing the exhibit space, and taking into account the economic needs of Banat region based on the positive economic, social, and environmental impact on the development of the cross-border region.

Banat Regional Development Strategy provides that the basic objective is to create a technologically and scientifically advanced, efficient, and competitive industrial sector adjusted to the European standards through which the social and production infrastructure in regions is planned based on principles of sustainable development.

### Geographical area to be covered

Timis County

### Target groups

SMEs fom Banat territory and neighbouring countries,  Regional Chambers of Commerce, over 50000 potential visitors to exhibitions

## Specific activities

Opportunity and feasibility study published in Romanian and English will include:

- Investment opportunity analysis encompassing working hypotheses, evaluation of best alternatives, selected on the basis of multi-criteria analysis.

- For feasibility study, according with HG 28 / 2008 should contain:

- Written parts

General data

- Name of investment objective

- Location (county, locality, street, number)

- Holder

- Beneficiary

- Study developer

General information regarding the project

- Current status and information on the entity  responsible for project implementation;

- Description of investment:

- Conclusions of prefeasibility study or of detailed long-term investment plan (where studies have been prepared in advance) regarding the current state, necessity and opportunity of investment promotion as well as technical-economic scenario selected;

- Technical-economic scenarios that may lead to achieving the project objectives (in case a feasibility study or a detailed long-term investment plan have not been elaborated prior to the feasibility study):

- proposed scenarios (minimum two);

- scenario recommended by the study developer;

- advantages of recommended scenario;

- Constructive, functional and technological description, as appropriate;

- Investment technical data:

- Area and location;

- Legal status of the land;

- Situation of occupied lands: total surface, in terms of in- and out-city lands;

- Land surveys:

- topography surveys including topography plans with landmarks location, landmarks lists in national reference system;

- geotechnical survey consisting of drilling site plans, laboratory measurements result sheets, groundwater analysis, geotechnical report with foundation and consolidation recommendations;

- other special surveys, as necessary;

- Main characteristics of buildings within the investment objective, specific for the domain of activity, building options for achieving the investment with recommendations for the best option to be submitted for approval;

- Situation of existing utilities and consumption analysis:

- utilities needed for the proposed promotion variant;

- insurance technical solutions to utilities;

- Conclusions to environment impact survey;

- Realization period of the investment and main stages, investment chart.

Costs of investment

- Total value structured on general estimates;

- Costs schedules corroborated to investment chart.

Cost - benefit analysis

- Identification of investment and definition of objectives to achieve, reference period included;

- Analysis of options1)

- Financial analysis, including calculation of financial performance indicators: cumulated flow, net present value, internal rate of return, cost-benefit ratio;

- Economic survey2), including calculation of economic performance indicators: net present value, internal rate of return, cost-benefit ratio;

- Sensitivity analysis;

- Risk analysis.

Funding sources of investment

Funding sources of investment are considered under the law in force and consist of equity, bank loans, funds from the state / local budget, external loans contracted or guaranteed by the state, external grants, other legal sources.

Estimates regarding the workforce occupied within the investment

- Number of jobs created in the execution phase;

- Number of jobs created in the operation phase.

Main investment-related technical-economic indicators

- Total value (INV), VAT included (thousands of RON);

(in prices – month, year, 1 euro = …. RON)

of which: mounting constructions (M+C)

- Investment schedule (INV/M+C);

- Year 1

- Year 2

- …….

- Duration (in months);

- Capacities (in physical units and values);

- Other indicators specific to the domain of activity in which the investment is made, as appropriate.

Fundamental approvals and agreements according to the study results

1.	Agreement of beneficiary investment on the need and opportunity for investment;

2.	Urban certificate;

3.	Fundamental approvals on utility services (electricity, gas, water-sewerage, telecommunications etc.);

4.	Environmental agreement;

5.	Other specific approvals and agreements.

- Drawn parts

- Area location plan (1:25000 – 1:5000);

- General plan (1:2000 – 1:500);

- Plans and general sections of architecture, structure, installations, including coordinating plans of all specialties which contribute to the project;

- Special plans, longitudinal profiles, transversal profiles, as appropriate.

_____________

- Zero option (without investment), maximum option (with maximum investment), medium  option (with medium investment). To specify option selected.

- Compulsory only for major public investments.

## Project management

### Responsible body

The department of the Contracting Authority responsible for managing the contract/project is the Department for Projects and External Financing.

### Management structure

The Contracting Authority is organized and operates in accordance with the Law 335/2007 of the Romanian Government. It is an autonomous, non-governmental, public utility and non-profit, aiming at representing the interests of its members and of the business community in Timis County, Romania. The highest management body is the General Assembly of the Members consisting of all member companies. The members are organized in Sections according to their field of activity. The Presidents of such Sections are members of the Managing Council which is the strategic management body of the Contracting Authority. The executive management is ensured by the President of the Contracting Authority who supervises the executive personnel. The management of the project financed by the European Commission is ensured by the Department for Programs and External Financing which is subordinated to the General Director of the Contracting Authority. The financial operations related to the grant are managed by the Economic Department which is directly subordinated to the President of the Contracting Authority. The project team implementing the project financed by the European Commission consists of members from various departments of the Contracting Authority, appointed in a manner which ensures the best implementation of activities. The Project Manager takes decisions after consultation with the General Director of the Contracting Authority.

### Facilities to be provided by the Contracting Authority.

Not applicable

# LOGISTICS AND TIMING

## Location

Victoriei Square, no.3, Timisoara, Timis County

## Commencement date & Period of implementation of tasks

The intended commencement date is the date of signature of the contract by both parties and the period of implementation of the contract will be until end of october from this date. Please refer to Articles 4 and 5 of the Special Conditions for the actual commencement date and period of implementation.

# REQUIREMENTS

## Personnel

### Key experts

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

- Expert in the management of development projects and grants

Qualifications and skills:

a) Long-term university studies in economics

b) Studies in project management

c) Good command of English language

General professional experience:

- Experience in coordination strategies / development projects;

Specific professional experience:

-  Participation in the implementation of at least 1 development strategy

- Expert in public investment projects and regional strategic planning

Qualifications and skills:

- Long-term university studies in economics

- Good command of English language

General professional experience:

-Knowledge and expertise in local or regional strategic planning

Specific professional experience:

- Participation in the implementation of at least 1 development strategy

- Expert in economic analysis

Qualifications and skills:

- Long-term university studies in economics

- Good command of English language

General professional experience:

Experience in conducting socio-economic analysis

Specific professional experience:

-Participation in the implementation of 1 investment related technical-economic documents

- Architect   2 experts

Qualifications and skills:

- University studies in the field

- Good command of English language

General professional experience:

Experience in the required field

Specific professional experience:

Al least 1 study in the specific field

In order to check requirements for each expert proposed, the bidder shall submit:

- Curriculum vitae (European format), where the minimum requirements requested for each expert can be punctually identified as fulfilled;

- Copies of diplomas and training certificates obtained and mentioned in the CV;

- Copies of certificates or references issued by employers or beneficiaries to prove the experience indicated in the CV.

The consultant will provide auxiliary personnel (administrative, secretariat, as appropriate), required for the proper fulfillment of contractual obligations. The costs for the auxiliary personnel and the costs related to the logistic support provided for the team are considered as included in the contract price.

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender. The Consultant shall select and hire other experts as required according to the needs. The selection procedures used by the Consultant to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

## Office accommodation

The costs of office accommodation will be included in the global price.

## Facilities to be provided by the Consultant

The Consultant shall ensure that experts are adequately supported and equipped. In particular it shall ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / beneficiary country as part of this service contract or transferred to the Contracting Authority / beneficiary country at the end of this contract. Any equipment related to this contract which is to be acquired by the beneficiary country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The consultant will submit the following report  in English in one original and 2 copies:

The contractor will prepare a final report on the implementation of the tasks, at the end of this contract. The approval of the final report for the final payment as indicated in the Special Conditions.

The required formats of the reports will be communicated to the Contractor by the Contracting Authority after the signature of the contract.

## Submission & approval of reports

The report referred to above must be submitted to the Project Manager identified in the contract. The Project Manager is responsible for approving the report.

# MONITORING AND EVALUATION

## Definition of indicators

Services provided in timely, quality and quantity manor, as required in these Terms of Reference.

## Special requirements

Not applicable