ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting Authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & Period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Contractor	6

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	7

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of Serbia

## Contracting Authority

Municipality of Nova Crnja, JNA 110, 23218 Nova Crnja, Republic of Serbia

## Country background

Historical Banat is tourist region of relatively small space with the touristic offer content based on the heterogeneous available natural, cultural and historical tourism resources and attractions. From the point of view of resources, the most important comparative advantage is reflected in specific socio-cultural characteristics, which can be referred to as "Synthesis of Europe", as Banat is the place where different nations, cultures, religions, languages and lifestyles have coexisted in a relatively small area since ancient times. In addition to the cultural - historical heritage which is probably its greatest comparative advantage and rests on offer of local products and promoting of Banat lifestyle (multiculturalism, hospitality and local cuisine), a significant touristic potentials of the historical Banat are preserved as natural resources (a network of rivers, canals, lakes and thermal springs, caves, even mountain in Romania, rich flora and fauna, hunting grounds and protected areas). One of the most important criteria for tourism development in Banat is sustainability.

## Current situation in the sector

Although Cyclotourism, as a sustainable form of tourism that could contributes to the development of the cross-border region, is a relatively new term in the Banat, and many routes are not used for organized visits of tourists. Through this part of Banat pass two Euro Velo routes of the European Cycling Federation; those are the Euro Velo 6 (Atlantic - Black Sea) and Euro Velo 13 (Iron Curtain Trail) and it is a potential that has not been utilized, primarily due to lack of adequate cycling infrastructure (lack of bicycle tracks, institutional support, marked routes...) Also, if some cyclists set off to this part of Banat, there is no place where they could get information important for a cyclist, and also not a place where they could repair their bike, take a break and get expert advice on the continuation of the journey. Consequently, cyclists often bypass this part of Banat, despite the fact that there are many interesting tourist attractions, especially those related to cultural and historical heritage.

## Related programmes and other donor activities

This Project is in agreement with European and national trends. It will create a collaborative environment where participants included in the project will show the ability to achieve national and international competitiveness of the cross-border region

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

The overall objective of the project is Contribution to sustainable economic development of covered region, through strengthening and promotion of cross border touristic offer and creating conditions for the development of cyclotourism. The project aims at developing the local tourist economy on both sides of the border, and this goal will be achieved by improving traffic infrastructure, creating cross-border partnership network, enhancing capacities for providing quality tourism services, and creation of new and innovative package of leisure activities, tools and services that will improve the attractiveness of cross-border area and enable the valorisation of the existing natural, cultural-historical resources.

## Purpose

The purpose of this contract as follows:

- Creation of technical documentation necessary for preparation of Technical Documentation for construction of bicycle paths along state road IB-12 on section Nova Crnja – Srpska Crnja

## Results to be achieved by the Contractor

Contractor is expected to produce following documentation:

- Preliminary solution;

- Preliminary solution with the feasibility study;

- Detailed design for a building permit.

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

- No political, social or environmental problems occurred during Project implementation period.

## Risks

- Project will lose political support

# SCOPE OF THE WORK

## General

### Description of the assignment

Contractor will be engaged for preparing Technical Documentation for construction of bicycle paths along state road IB-12 on section Nova Crnja – Srpska Crnja

- Section 01222: Vojvoda Stepa –SRB/ROU Border (Srpska Crnja), length 10.005 km

- Section 01223: Nova Crnja - Vojvoda Stepa, length 1.865 km

In total length: 11.87 km

### Geographical area to be covered

Municipality of Nova Crnja

### Target groups

Project team, Local Authorities, relevant public institutions and other stakeholders.

## Specific work

See Annex to Terms of Reference in tender dossier for exact specification of service required.

## Project management

### Responsible body

The Contractor is responsible for all the activities regarding this contract.

### Management structure

The responsible person for implementation of the tasks related to this contract, in the Contracting Authority is Branislav Milosav, Project Coordinator

### Facilities to be provided by the Contracting Authority and/or other parties

The Contractor shall ensure any other facilities, including the transportation means, necessary for quality and timely implementation of the tasks described in these Terms of Reference.

# LOGISTICS AND TIMING

## Location

Municipality of Nova Crnja, Serbia

## Start date & Period of implementation of tasks

The intended start date is date of signature of contract by both parties and the period of implementation of the contract will be 5 months from this date. Please see Articles 19.1 and 19.2 of the Special Conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

### Key experts

Key experts are defined and they must submit CVs and signed Statements of Exclusivity and Availability.

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

Key expert 1: Team Leader

Qualifications and skills

- University Degree in Civil Engineering or equivalent

- Valid licence recognised by legislative system of Serbia for technical designing of roads.

General professional experience

- 3 years of professional experience as technical designer

Specific professional experience

- Managing one technical project in technical designing of road / traffic with a service valued at least same as financial offer of tenderer.

All experts must be independent and free from conflicts of interest in the responsibilities they take on.

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender but the tenderer will have to demonstrate in their offer that they have access to experts with the required profiles. The Contractor shall select and hire other experts as required according to the needs. The selection procedures used by the Contractor to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

The costs for backstopping and support staff, as needed, are considered to be included in the tenderer's financial offer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Contractor.

## Facilities to be provided by the Contractor

The Contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / partner country as part of this service contract or transferred to the Contracting Authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The Contractor will submit the following reports in English in one original:

- Interim report after 2nd month of service after Preliminary solution is finished (see Annex to Terms of Reference) and shall contain a sufficiently detailed description of the different options to support an informed decision on service provided. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The interim report must be provided along with the corresponding invoice.

- Final report at the end of the service shall contain a sufficiently detailed description of the different options to support an informed decision on service provided. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The final report must be provided along with the corresponding invoice.

## Submission and approval of reports

The report referred to above must be submitted to the Project Coordinator identified in the contract. The Project Coordinator is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

The indicator of the successful implementation of the contract is “Services provided in timely, quality and quantity manor, as required in these Terms of Reference”.

## Special requirements

n/a