ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting Authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & Period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Contractor	6

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	7

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of Serbia

## Contracting Authority

Public Enterprise Roads of Serbia,

Bulevar Kralja Aleksandra 282, 11000 Belgrade, Republic of Serbia

## Country background

The project includes two cross-border areas, North Banat County on Serbian side, and Timis County on Romanian, characterized by common cultural and historical heritage, traditional good-neighbourly relations and cooperation, but having certain differences in economic circumstances. Generally, transport sector is an important component of the economy impacting on development and the welfare of population. When transport systems are efficient, they provide economic and social opportunities and benefits that result in positive multiplier effects such as better accessibility to markets, job opportunities, they enable saving the time and costs, and bring additional investments. When transport systems are deficient in terms of capacity or reliability, they can have an economic cost such as reduced or missed opportunities.

## Current situation in the sector

Lack of proper transport infrastructure (which is at the moment, poorly maintained and not in line with EU standards) presents constrain upon economic development of the region. Physical contact through open border crossing and modern roads enable free, faster and cheaper movement of people and goods thus offering plenty of new business opportunities, such as entering new markets as suppliers or buyers, becoming part of regional supply chains, finding partners to share skills, know-how and resources, engaging in joint activities in marketing, research and production. As mentioned before, economy of the bordering municipalities is characterized with low level of SME activity, low agriculture productivity, high unemployment rate on the Serbian side and insignificant number of high productivity enterprises.

## Related programmes and other donor activities

This Project is in agreement with European and national trends. It will create a collaborative environment where participants included in the project will show the ability to achieve national and international competitiveness of the cross-border region

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

This cross-border region has recognised the importance of accessibility, mobility and road networks to achieve social and economic cohesion. Development of infrastructure and balanced regional development, enhancingthe attractiveness of the border regions and countries, providing adequate quality and levels of mobility services.The availability of affordable and high-quality transport solutions contributes vitally to achieving the free flow of people, goods and services, to ensuring the competitiveness of cross-border industry.Mobility is one of the most fundamental and important characteristics of economic activity, as it satisfies the basic need of going from one location to the other, a need shared by passengers, freight and information. By improving the general accessibility and mobility of people, goods and services through better quality standards in public transport and mobility services, wider opportunities for trade and economic cooperation will emerge. A well-working and developed infrastructure is the determining factor of both the relevant region’s development dynamics and economy as such. People in the border area will have better conditions for joint work and activities in the future.

## Purpose

The purpose of this contract as follows:

- Creation of technical documentation necessary for heavy Maintenance of IB-15 state road In the zone of Kikinda and on the section Kikinda – Nakovo

## Results to be achieved by the Contractor

Contractor is expected to produce following documentation:

- Final construction design on heavy road maintenance

- Final designfor geodetic works

- Study on engineering-geological and geotechnical investigations

- Final design for pavement structure

- Final design for the structure

- Final design for traffic signals and equipment

- Report on traffic safety analysis

- Design for regulation of traffic during performance of works

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

- Budget of Project is properly allocated

- No political, social or environmental problems occurred during Project implementation period.

## Risks

- Cost of the construction works runs over the cost estimate

- Construction works will have a negative environmental impact.

- Project will lose political support

- Start of the project / inadequate weather conditions for the execution of infrastructure works

# SCOPE OF THE WORK

## General

### Description of the assignment

Contractor will be engaged for preparing Final Design for Heavy Maintenance of IB-15 state road

- In the zone of Kikinda and on the section Kikinda – Nakovo,

- Section 01516: Kikinda (Nakovo) – Kikinda (Mokrin), length 3.879 km

- Section 01517: Kikinda (Mokrin) - Kikinda (VojvodaStepa), length 2.068 km

- Section 01518: Kikinda (VojvodaStepa) - border SRB/ROM (Nakovo), length 8.214 km

- Chainage: from KM 159+489 to KM 173+650

In total length: 14.161 km

### Geographical area to be covered

Municipality of Kikinda

### Target groups

Project team, Local Authorities, relevant public institutions and other stakeholders.

## Specific work

See Annex to Terms of Reference in tender dossier for exact specification of service required.

## Project management

### Responsible body

The Consultant is responsible for all the activities regarding this contract.

### Management structure

The responsible person for implementation of the tasks related to this contract, in the Contracting Authority is Biljana Vuksanovic, Project Manager.

### Facilities to be provided by the Contracting Authority and/or other parties

The Consultant shall ensure any other facilities, including the transportation means, necessary for quality and timely implementation of the tasks described in these Terms of Reference.

# LOGISTICS AND TIMING

## Location

City of Kikinda, Serbia

## Start date & Period of implementation of tasks

The intended start date is date of signature of contract by both parties and the period of implementation of the contract will be 7 months from this date. Please see Articles 19.1 and 19.2 of the Special Conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

### Key experts

Key experts are defined and they must submit CVs and signed Statements of Exclusivity and Availability.

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

Key expert 1: Team Leader

Qualifications and skills

- University Degree in Civil Engineering or equivalent

- Valid licence recognised by legislative system of Serbia for technical designing of roads.

General professional experience

- 3 years of professional experience as technical designer

Specific professional experience

- Managing one technical project in technical designing of road / traffic with a service valued at least same as financial offer of tenderer.

All experts must be independent and free from conflicts of interest in the responsibilities they take on.

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender but the tenderer will have to demonstrate in their offer that they have access to experts with the required profiles. The Contractor shall select and hire other experts as required according to the needs. The selection procedures used by the Contractor to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

The costs for backstopping and support staff, as needed, are considered to be included in the tenderer's financial offer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Contractor.

## Facilities to be provided by the Contractor

The Contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / partner country as part of this service contract or transferred to the Contracting Authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The Contractor will submit the following reports in English in one original:

- Interim report after 3rd month of service after item  3.2.8.Analysis of the existing situation is finished (see Annex to Terms of Reference) and shall contain a sufficiently detailed description of the different options to support an informed decision on service provided. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The interim report must be provided along with the corresponding invoice.

- Final report at the end of the service shall contain a sufficiently detailed description of the different options to support an informed decision on service provided. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The final report must be provided along with the corresponding invoice.

## Submission and approval of reports

The report referred to above must be submitted to the Project Manager identified in the contract. The Project Manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

The indicator of the successful implementation of the contract is “Services provided in timely, quality and quantity manor, as required in these Terms of Reference”.

## Special requirements

n/a