PART A: INFORMATION FOR THE TENDERER

Name and address of the contracting authority: Comuna Ghilad Title of the tender: Land studies, engineering design and technical Reference number: ROSR 6/Ghilad/04 Date of launching: 24.08.2017

- INFORMATION ON SUBMISSION OF THE TENDERS

Subject of the contract:

The subject of this tender is:

- Implementation of services as indicated in the technical information in the point 2 of these information;

Deadline for submission of the tenders:

The deadline for submission of tenders is 05.09.2017 at 14:00 o`clock. Any tender received after this deadline will be automatically rejected.

* - The tenderer should have minimum 7 days from the date of launching of the procurement procedure for preparation of the offer (excluding the day of publishing and the date of submission deadline).

Financial information

The tenderers are reminded that the maximum available value of the contract is 17.106 EUR (For Romanian partners including VAT).

2.1.Design and engineering –

2.1.1. Phase 1 - construction of technical documentation for building permit (DTAC) - urbanism certificate, obtaining of permits and building permit

2.1.2. Phase 2 - Realization Technical project - lists of quantities, worksheet of execution work

2.2 Activity 2: Technical assistance during the development process of procurement procedure for works by responses to requests for clarification of the economic operators concerned;

2.3: Activity 3: Technical assistance through the construction work-

The Financial offer must be presented as an amount in EUR and must be submitted using the template for the global-price version of PART C: FORMAT OF FINANCIAL OFFER.

The applicable tax and customs arrangements are specified in the draft contract in Part A of this tender dossier.

Variant solutions

Tenderers are not authorised to tender for a variant in addition to this tender.

Subcontracting

Subcontracting is not allowed.

Award criteria:

In case more than one offer received: best value for money, weighting 80% technical quality, 20% price.

Evaluation criteria for technical offer:

- Organization and methodology: 50 points

- Proposed inputs: 40 points

- Time frame: 10 points

TOTAL: 100 points

In case one offer received: the Contracting Authority shall check whether the offer is administratively, technically and financially compliant with the requirements set by this tender documentation.

Interviews:

No interviews are foreseen.

Award notification:

The successful tenderer will be informed of the results of the evaluation procedure in written form.

Contract award notice will be published on the programme web site. The estimated time of publishing is 10 days from the deadline for submission of tenders.

Address and meanings for submission of the tenders:

The tenderers will submit their tenders using the standard set of submission forms available in the Part B – Technical offer and the Part C - Financial offer. Any other document supporting this invitation is sent for informational purposes only and is not to be modified nor submitted by the tenderer. The tender will be submitted in 1 original. Any tenders not using the prescribed form may be rejected by the contracting authority.

In addition to the offer the tenderer is required to provide the following supporting documentation:

- Copy of legal registration*only for Romanian beneficiaries(only if not publicly available for Contracting Authority to consult)

- CV of key expert, copy of diplomas, relevant authorisations

The tenders will be submitted in sealed envelopes, containing the following information:

- Name and address of the tenderer

- Title of the tender: Land studies, engineering design and technical

- Reference number: 6/GHILAD/04

- The words: ‘’Not to be opened before the tender opening session’’ (and ”A nu se deschide inainte de sesiunea de deschidere’)

Tenders must be submitted using double envelope system, in an outer parcel or envelope containing two separate, sealed envelopes, one bearing the words "Technical offer”- part B and "Financial offer" - Part C.  Any infringement of this rule (e.g. unsealed envelopes or references to price in the technical offer) is to be considered a breach of the rule, and will lead to rejection of the tender.

The tenders will be submitted in person, by post or courier service to the following address:

Comuna Ghilad

307113 Ghilad , nr. 972/A, Timis County

Contact person: Laszlo Aranca , Coordonater manager

The tenderers are reminded that in order to be eligible the tenders need to be received by the contracting authority by the deadline indicated above.

- TECHNICAL INFORMATION

Description of expected outputs / results to be achieved

The tenderers are required to provide services as indicated below. In the tenderer’s technical offer, the tenderers might indicate more details on the deliveries, referring back to the requirements below.

  - Activity 1: Design and engineering

2.1.1 Phase 1 – Drawing  up the technical documentation for building permit (DTAC)- Urbanism Certificate , obtaing of permits and building permit.

Results: The obtain permits will be in accordance with those required bu the Urbanism Certificate and building permit.

2.1.2. Phase 2 - Realization Technical project - lists of quantities, worksheet of execution work

The selected Consultant will be responsible for preparation of all the technical documentation needed for the construction work of the SWIMMING CENTER FOR CHILDREN IN - GHILAD COMMUNE  (PT+DE+verification).

The technical documentation will be developed based on the feseability study for SWIMMING CENTER FOR CHILDREN (attached to the tender documentation).

The location of the construction: Ghilad, no. 972/A.

The consultant will perform the following activities:

Technical project for the execution will contain:

- The architect will be the project leader who will coordinate all the design specialties. It will deal with the obtaining of permits for authorization, but also with the design of architectural plans.

Written pieces:

    - Technical report, land studies

    - Calculation summary

    - Terms of references with technical specifications, control program with list of quantities.

Drawn pieces:

    - All the necessary design plans for construction work

B.The structural engineer to design water basins, sanitary groups, porter, office, fitting, fencing sports fields, tennis and storage space needs a geotechnical studio.

The technical documentation will meet all the necessary legal requirements in the field of construction, fire protection, health and safety and all other relevant acts and standards related to this type of objective.

C. The electric engineer - will design strong and weak currents according to the Approved Feasibility Study. It will design both external and internal power networks.

D. Utilities engineer - It will deal with outdoor water channel channels, for the supply of pools and outdoor showers.

E. The Plumbing Engineer  - The Consultant will provide all the necessary execution details with list of quantities verified by authorized persons (written and drawn pieces).

Will design interior fittings in sanitary groups, design hot, cold, and sewage networks.

F . Technical project for traffic road and car parks.- The Consultant will provide all the necessary execution details with list of quantities verified by authorized persons . Drawing the road with regard to car parking related to the investment.

The  design and engineering plans will be complet and ready to be used for the construction of the SWIMMING CENTER FOR CHILDREN

G.The geotechnical engineer will study the ground and drill where the foundations are proposed to analyze the soil layers in the laboratory for the structure engineer to know what type of foundation to propose (at what depth and what types of material he / she has to use).

H. Topographer engineer will Will accomplish  a topographical survey and land demarcation plan and be approved by  Office of Cadastre and Land Registration.

Results:

- Topography study with approval of Office of Cadastre and Land Registration

- Geotechnical study

- Technical project for execution – written and drawn pieces ,  worksheet of execution work

Required inputs

Key expert 1: Team Leader – architect

Qualifications and skills

-	Higher education;

-	The expert must has the right of signature, registered OAR – Romanian Class of Architects or European similar (is proved by certificate issued by OAR/European similar and copy of specific diploma).

-	Knowledge of the English language;

-	Computer skills;

General professional experience

-	Minimum of 3 years experience required as architect;

-	Knowledge of a design program;

-	Minimum 1 project as project manager

Specific professional experience

-	Knowledge of preparation, design and use of technical documentation related to this specific project;

Key expert 2: The structural engineer

Qualifications and skills

-	Higher education;

-	The expert must has the right of signature for civil and industrial engineering (is proved by certificate and copy of specific diploma).

-	Knowledge of the English language;

-	Computer skills;

General professional experience

-	Minimum of 3 years experience required as civil and industrial engineering;

-	Knowledge of a design program;

-	Minimum 1 project as specific key position;

Specific professional experience

-	Knowledge of preparation, design and use of technical documentation related to this specific project;

Key expert 3: The electric engineer -  Qualifications and skills

-	Higher education;

-	The expert must have the right of signature for electrical engineering (is proved by certificate and copy of specific diploma).

-	Knowledge of the English language;

-	Computer skills;

General professional experience

-	Minimum of 3 years experience required as Engineer with specialty electrical engineering,

-	Knowledge of a design program;

-	Minimum 1 project as specific key position;

Specific professional experience

-	Knowledge of preparation, design and use of technical documentation related to this specific project;

Key expert 4  Utilities engineer -. Qualifications and skills

-	Higher education;

-	The expert must have the right of signature for deal with outdoor water channel channels, for the supply of pools and outdoor showers (is proved by certificate and copy of specific diploma).

-	Knowledge of the English language;

-	Computer skills;

General professional experience

-	Minimum of 3 years experience required as Engineer with specialty in utilities engineering;

-	Knowledge of a design program;

-	Minimum 1 project as specific key position;

Key expert 5. Engineer with specialty plumbing, thermal

Qualifications and skills

-	Higher education;

-	The expert must have the right of signature for deal with plumbing and thermal engineering (is proved by certificate and copy of specific diploma).

-	Knowledge of the English language;

-	Computer skills;

General professional experience

-	Minimum of 3 years experience required as Engineer with specialty design interior fittings in sanitary groups, design hot, cold, and sewage networks.

-	Knowledge of a design program;

-	Minimum 1 project as specific key position;

Specific professional experience

-	Knowledge of preparation, design and use of technical documentation related to this specific project;

-	Other experts - Plumbing Engineer , Engineer with specialty in traffic road,  Topographer engineer, Geotechnical engineer - support staff & backstopping

CVs for experts other than the  5  key experts should not be submitted in the tender. The Consultant shall select and hire other experts as required according to the needs. The selection procedures used by the Consultant to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

-.	Facilities to be provided by the Consultant

The Consultant shall ensure that experts are adequately supported and equipped. In particular it shall ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion.

-	Equipment

No equipment is to be purchased on behalf of the Contracting Authority / beneficiary country as part of this service contract or transferred to the Contracting Authority / beneficiary country at the end of this contract. Any equipment related to this contract which is to be acquired by the beneficiary country must be purchased by means of a separate supply tender procedure.

Technical documentation should be prepared by the Consultant and delivered to Contracting Authority as follows:

- 6 paper copies

- electronic version on CD.

Required time frame

September  2017 – November 2017

2.2 Activity 2- Technical assistance during the development process of procurement procedure for works by responses to requests for clarification of the economic operators concerned;

Results: Evaluation reports of the tenders submitted by the tenderers in the procedure of awarding the infrastructure performance contract

Description of expected outputs / results to be achieved

The consultant will provide the technical assessment of the offers submitted by the economic operators in the procurement procedure for the execution of the work

Required inputs

Necessary personal for achieving the required outputs.

Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

Required time frame

December  2017-Ianuary 2018  period

2.3: Activity 3 -  Technical assistance through the construction work

Description of expected outputs / results to be achieved

The consultant will assure the necessary technical assistance for the construction work. The Consultant will work in collaboration with the construction supervisor and the construction company.

The Consultant will be present at the construction site at least one hour/week and anytime is necessary at the request of the construction supervisor or the representatives of the construction company.

Results: Completing the investment according to the technical project

Required inputs

Necessary personal for achieving the required outputs.

Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

Required time frame

Ianuary 2017 – September   2018

- ADDITIONAL INFORMATION

The unsuccessful/successful tenderers will be informed of the results of the evaluation procedure.  In this sense the CA shall send a notification to the successful tenderer and post an announcement on the website with the name of the successful tenderer followed by the mentioning that “all other tenders were not administratively /technically/ financially compliant”

Confidentiality

The entire evaluation procedure is confidential, subject to the Contracting Authority’s legislation on access to documents. The Evaluation Committee’s decisions are collective and its deliberations are held in closed session. The members of the Evaluation Committee are bound to secrecy. The evaluation reports and written records are for official use only and may be communicated neither to the tenderers nor to any party other than the Contracting Authority, the European Commission, the European Anti-Fraud Office and the European Court of Auditors.