Document to be completed by the Contracting Authority and submitted to the invited tenderers

(not published for the Competitive Negotiated Procedure)

SERVICE CONTRACT NOTICE

Contract title: Supervision services for Construction works for New (Unfinished) Hospital building - Phase II for strategic project „Romania-Serbia joint initiative against cancer in cross-border region: improved diagnosis and treatment of malignant tumors - ROSECAN”
Location – City of Požarevac, Republic of Serbia

- 1.	Reference

RORS193-LB-TD5

- 2.	Procedure

Competitive negotiated

- 3. 	Programme title

- INTERREG IPA Cross-border Cooperation Programme ROMANIA-SERBIA

- 4. 	Financing

Financing agreement

- 5. 	Contracting Authority

General Hospital Požarevac, Bratstva jedinstva 135, 12000 Požarevac, Republic of Serbia

CONTRACT SPECIFICATION

- 6. 	Nature of contract

Global price

- 7. 	Contract description

- The Contractor shall assist to the Contracting Authority in efficient and effective supervision of reconstruction, renovation and adaptation of the existing building of the Hospital building in Pozarevac in accordance with the PRAG conditions of works contract, Contract documents and in line with the valid Serbian legal basis, resulting in the issuing of the Provisional Acceptance Certificate when the works are substantially completed, and the Final Acceptance Certificate at the end of the Defects Liability Period.

- All of this is required to be achieved within the quality, budget and timing stipulated in the Works contract and in line with the relevant Serbian legislation.

- 8. 	Number and titles of lots

- One lot only.

- 9. 	Maximum budget

EUR 107.368,50

CONDITIONS OF PARTICIPATION

- 10. 	Eligibility

Participation is open to all legal persons participating either individually or in a grouping (consortium) of tenderers which are established in a Member State of the European Union or in a country or territory of the regions covered and/or authorised by the specific instruments applicable to the programme under which the contract is financed (see item 22 below). All goods supplied under this contract must originate in one or more of these countries. Participation is also open to international organisations. Participation of natural persons is directly governed by the specific instruments applicable to the programme under which the contract is financed.

- 11. 	Number of tenders

No more than one tender can be submitted by a natural or legal person whatever the form of participation (as an individual legal entity or as leader or member of a consortium submitting a tender).  In the event that a natural or legal person submits more than one tender, all tenders in which that person has participated will be excluded.

- 12. 	Grounds for exclusion

As part of the tender, tenderers must submit a signed declaration, included in the tender form, to the effect that they are not in any of the exclusion situations listed in Section 2.3.3 of the Practical Guide.

- 13. 	Sub-contracting

- Subcontracting is allowed.

PROVISIONAL TIMETABLE

- 14. 	Provisional commencement date of the contract

Provisional commencement date of signature of the contract by both parties.

- 15. 	Implementation period of the tasks

24 months

SELECTION AND AWARD CRITERIA

- 16. 	Selection criteria

The following selection criteria will be applied to the tenderers. In the case of tenders submitted by a consortium, these selection criteria will be applied to the consortium as a whole:

1)	Economic and financial capacity of the tenderer (based on item 3 of the tender form). In case of tenderer being a public body, equivalent information should be provided.

Legal persons:

- the average annual turnover of the tenderer must exceed the annualised maximum budget of the contract (ie, the maximum budget stated in the contract notice divided by the initial contract duration in years, where this exceeds 1 year); and

2)	Professional capacity of the tenderer (based on items 4 of the tender form)

Legal persons:

- The tenderer has presently employed or engaged engineers as follows:

- one (1) engineer with license of Serbian Chamber of Engineers no. 310 and/or 311 and/or 410 and/or 411;

- one (1) engineer with license of Serbian Chamber of Engineers no. 350 and/or 450

- one (1) engineer with license of Serbian Chamber of Engineers no. 330 and/or 332 and/or 333 and/or 430 and/or 432 and/or 434

3)	Technical capacity of candidate (based on items 5 and 6 of the tender form)

Legal persons:

•	the tenderer has provided services under at least one contract with a budget of at least EUR 35.000,00 in providing supervision services for works which was implemented at any moment during the following period: 3 years from the submission deadline.

•	the tenderer has provided services under at least one contract in providing supervision services for works with a budget of at least EUR 1.000.000,00 which was implemented at any moment during the following period: 3 years from the submission deadline.

Previous experience which would have led to breach of contract and termination by a Contracting Authority shall not be used as reference. This is also applicable concerning the previous experience of experts required under a fee-based service contract.

An economic operator may, where appropriate and for a particular contract, rely on the capacities of other entities, regardless of the legal nature of the links which it has with them. It must in that case prove to the Contracting Authority that it will have at its disposal the resources necessary for performance of the contract, for example by producing an undertaking on the part of those entities to place those resources at its disposal. Such entities, for instance the parent company of the economic operator, must respect the same rules of eligibility and notably that of nationality, as the economic operator.

- 17. 	Award criteria

Best value for money.

TENDERING

- 18. 	Deadline for receipt of tenders

The deadline for receipt of tenders is specified in point 8 of the Instruction to Tenderers.

- 19. 	Tender format and details to be provided

Tenders must be submitted using the standard tender form for Competitive Negotiated Procedures, the format and instructions of which must be strictly observed. The tender form is available from the following Internet address: http://ec.europa.eu/europeaid/prag/annexes.do?group=B , under the zip file called Simplified Tender dossier.

Any additional documentation (brochure, letter, etc.) sent with an application will not be taken into consideration.

- 20. 	How tenders may be submitted

Tenders must be submitted in English exclusively to the Contracting Authority, using the means specified in point 8 of the Instructions to Tenderers.

Tenders submitted by any other means will not be considered.

- 21.	Alteration or withdrawal of tenders

Tenderers may alter or withdraw their tenders by written notification prior to the deadline for submission of tenders.  No tender may be altered after this deadline.

Any such notification of alteration or withdrawal shall be prepared and submitted in accordance with point 8 of the Instructions to Tenderers.  The outer envelope (and the relevant inner envelope if used) must be marked 'Alteration' or 'Withdrawal' as appropriate.

- 22. 	Operational language

All written communications for this tender procedure and contract must be in English.

- 23. 	Legal basis

Regulation or other instrument under which this contract is to be financed - See Annex A2 of the Practical Guide.

24. Additional information

Not applicable.