ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting Authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & Period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Contractor	6

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	7

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of Serbia

## Contracting Authority

Public Water Management Company “Vode Vojvodine”, Bulevar Mihajla Pupina 25, 21000 Novi Sad, Republic of Serbia

## Country background

Serbia is faced with similar challenges that are also present in the Programme area of the -border Cooperation Programme INTERREG IPA CBC Romania – Serbia Programme:

- The Bega Canal is from more points of view one of the key linkers of Romanian and Serbian Communities. It links two major cities Timisoara and Zrenjanin.

Timisoara is the capital city of Timis County, in Western Romania. One of the largest Romanian cities (the third most populous city in the country starting from 2011), with a population of 319,279 inhabitants. It is the main social, economic and cultural center in the western part of Romania.

Zrenjanin is the administrative center of the Central Banat District. In 2002 the city’s population reached 79,773 inhabitants, while Zrenjanin area was populated by 132,051 inhabitants. Zrenjanin is the biggest Serbian Banat town, the third biggest town in Vojvodina and the sixth town in Serbia.

They are located in the Banat region which is geographically referred to as a part of the Pannonian Basin bordered by the River Danube to the south, the River Tisa to the west, the River Mureș to the north, and the Southern Carpathian Mountains to the east.

Bega River has a total length of 240 km, of which 178 km on Romanian territory and 76 km on Serbian territory. It springs in the Poiana Rusca mountains to the northeast of Timisoara, part of the Carpathian Mountains, and it flows into the Tisa in Serbia and thereafter into the Danube.

The Bega Canal is located in the West part of Timis County and it is one of the few artificial waterways in Romania. The Bega Canal has a total length of 120km, of which 45km on Romanian territory and was the first navigable Canal built in the country. The navigable part of the Bega Channel starts in Timisoara, then flows to Southwest, crosses the Romanian Serbian border and continues 75km in Southwest direction to the river Tisa. In the Serbian territory, the Bega Canal crosses the middle Banat region and Zrenjanin and Žitište cities.  The Bega Canal could be considered a living boulevard between the two countries.

Within the Cross-border Cooperation Programme INTERREG IPA CBC Romania – Serbia Programme’s First Call for Strategic Projects, under Priority Axis 3: Sustainable mobility and accessibility, Public Water Management Company “Vode Vojvodine” (SRB) - Partner 4, in partnership with Lead Partner: Banat River Basin Administration (RO) – Partner 1, Timis County Council Timisoara, Romania (RO) - Partner 2 and Provincial Secretariat for Regional Development, Interregional Cooperation and Local Self-Government (SRB) – Partner 3, submitted the project ”The Repairing of the navigation infrastructure on Bega Canal”.

The project is consistent with the Programme strategy by implementing an overarching objective that includes joint cross-border actions by Romanian and Serbian stakeholders to achieve a more balanced and sustainable socio-economic development and inclusive growth of the Romanian-Serbian border area.

The project initiatives are aimed to revitalize the Bega Canal, both in terms of infrastructure and construction of a specific framework meant to lead to a sustainable development of the tourism attractions, create new jobs and attract foreign tourists.

The aim of the project complies with the Programme Priority specific objective 3.1 – Mobility and transport infrastructures and services:

“Promote the achievement of improved quality standard in public transport and mobility services in the eligible area across the border and the integration in the main EU transport corridors, complying to EU Environmental legislation and sustainability principles, especially in remote and disadvantaged areas”.

This project requires a strong cooperation between Romanian and Serbian partners. We want that Bega canal become a navigable one like in old times, and for this, the cooperation with Serbia is very important. The challenges set cannot be efficiently resolved acting only at national/regional/local level because the Bega canal links the two big cities of this two countries, Timisoara and Zrenjanin. Consequently, better transport links will strengthen intra region cooperation and activities (increase of passenger travel and contact among communities, tourism promotion) thus promoting socio economic development and increase of the region’s competitiveness, contributing to the improvement of the population’s life quality.

## Current situation in the sector

The IPA funds facilitate the economic growth and social cohesion in the cross border area.

The Romania-Serbia border is 546 km long, with the River Danube forming a natural frontier for approximately 230 km of this length. According to the 2011 census, a population of roughly 2.4 million lives in the eligible area, that represents roughly 9% of the total combined national populations of Romania and Republic of Serbia. Of the 2.335 million people who live in the border area, 1.36 million live in Romania, and 1.035 million live in Serbia.  Thus, within the border area, 56% of the population is living in Romania, and 44% is living in Serbia.

Lack of development of transport, of investment in infrastructure, (which is at the moment, poorly maintained and not in line with EU standards) and purchase of equipment for ports and water related mobility, tourism facilities, present a constrained upon development of the region.

Lack of transport connections has proven to be a huge obstacle in developing tourism, mobility from one location to the other, new businesses, ecotourism, potentials of bordering municipalities of Timisoara and Zrenjanin.

Currently, within Timisoara city limits, with the exception of several small and leisure boats, only the dredges of Banat River Administration are moving on the Canal, with the purpose of cleaning it. Depending on the short and mid term development of the volume of cargo transport along the canal, it can be enlarged to accomodate ships with a transport capacity of 1,000 tons or more. The navigation facilities (docks, loading sites etc …)  along the canal are small, derelict and need to be modernized. There are no markings in the canal and the km – signaling along the canal is mostly missing or hidden behind the vegetation. The turning basins for the boats are too small and need to be deepened.

When transport systems are efficient, they provide economic and social opportunities and benefits that result in positive multipliers effects such as better accessibility to one place to another and additional investments. When transport systems are deficient in terms of capacity or reliability, they can have an economic cost such as reduced or missed opportunities. Transport also carries an important social and environmental load, which cannot be neglected.

Also, consideration was given to the idea of connecting, in the future, Timisoara to the navigation system Rhine-Main-Danube, which connects the North Sea with the Black Sea. In order to reopen the navigation on the Bega Canal and to boost the tourism in the area, there are some measures to be taken and it can be an important common challenge and an opportunity to develop the region.

Another common challenge and opportunity to develop the mobility of people and the tourism potential in the programme area is to continue the working inspection/bicycle path which is already built on the Romanian side up to the Serbian border. The project official name is: “Improving the Cross Border Tourism demand including cycling path among the Bega River downstream Timisoara” with Banat River Basin Administration as lead beneficiary. The cycling tracks along the Bega river, downstream of Timisoara  is 40 km in length, is arranged on the pier/floating dock and mooring point and has a width of two meters throughout the river  on both sides, it started near the Bridge Modoș route: Splaiul Sophocles – Freidorf Industrial Park – Utvin – Uivar – Otelec. Within this project on the Serbian side was made only the feasibility study for the cycle tracks so, it will be a big opportunity that through this project it will be build the cycling tracks up to Zrenjanin. The bicycle track will be a strong asset in tourism development as long as the communities will (further) diversify their hospitality offer.

Making alternative transport infrastructure for recreation and leisure in the cross border area is essential for balanced economic and social development and for promotion of tourism and cultural exchanges. Leisure and recreation tourism on short distances is an alternative for classic tourism, with great contributions in reducing pollution and raising the level of satisfaction of population.

The main common challenge of the project is to improve the general accessibility and mobility of people and goods through Repairing of Bega Canal. Mobility is one of the most fundamental and important characteristics of economic activity, as it satisfies the basic need of going from one location to the other, a need shared by passengers, freight and information. This project aims to continue the steps that have been taken so far by implementing the above mentioned project through the Repairing of the hydrotechnical complex Sanmihaiul Roman, Klek and Srpski Srpski Itebej, the construction of working inspection/bicycle path, technical documentation for dredging Begej Canal, providing equipment for dredging and maintaining Begej Canal, wider opportunities for trade and economic cooperation will emerge. It will also result in motivation, creation and development of corresponding transport links on both sides of the border as well as promote good neighborliness and cooperation between Romania and Serbia.

But, we don’t have to forget that also, these two countries, face with the problem of a significant number of flooding. Flood issue is best addressed by common effort. Thus, the works that will be done on both the Romanian and Serbian side will have a positive impact on the environment and Bega river ecosystem and human communities in the area by reducing/eliminating the risk of flooding in the first place but also by creating conditions for transport and maintenance of the Canal.

The environmental aspects regarding the Bega Canal have been analyzed in a series of studies, which all underline the advanced state of pollution. Surface water are becoming increasingly polluted due to anthropogenic factors such as industry, wastewater discharge and waste water, wastes and chemicals, but it’s also due to natural factors such  as floods, like we have mentioned above.

Taking into account its historic heritage and tourism potential, the local responsible actors and authorities have started to jointly analyze and agree upon some steps necessary for the revitalization of the Channel area. One of these steps was made by ADETIM with RDA Banat partners, by developing a feasibility study for the revitalization of Bega Canal through the project named:  “Joint development of Romanian - Serbian Bega Channel tourism potential capitalization Study and promotion of cross - border foreground investments”.

Cross-border cooperation is needed also because this two countries have already signed a partnership agreement and they have consented the works to be performed through the documents that were made in the previous project mentioned above (Bega Channel Development Strategic Programme in the cross-border cooperation area Romania-Serbia and the feasibility study for “Joint development of Romanian-Serbian channel tourism potential capitalization study and promotion of cross-border foreground investments” Developing the technical and economic study on the Repairing and development of the shipping and port infrastructure of the Bega channel on the route Timisoara - border with the Republic of Serbia for the use and development of joint tourism potential.)

Taking into account the above mentioned and the proposed investments to achieve through this project is necessary a common collaboration formula in order to develop a sustainable accessibility and mobility transport, economic and touristic development of the region.

”The Repairing of the navigation infrastructure on Bega Canal” project is consistent with the Programme strategy by implementing an overarching objective that includes joint cross-border actions by Romanian and Serbian stakeholders to achieve a more balanced and sustainable socio-economic development and inclusive growth of the Romanian-Serbian border area.

## Related programmes and other donor activities

The project is financed by Cross-border Cooperation Programme INTERREG IPA CBC Romania – Serbia Programme, the Priority Axis 3: Sustainable mobility and accessibility. The aim of the project complies with the Programme Priority specific objective 3.1 – Mobility and transport infrastructures and services:

“Promote the achievement of improved quality standard in public transport and mobility services in the eligible area across the border and the integration in the main EU transport corridors, complying to EU Environmental legislation and sustainability principles, especially in remote and disadvantaged areas”.

Related project and programmes have been implemented in the region in previous years, since the quality standard in public transport and mobility services, including the repair and maintenance of waterways remains a high priority for both countries. Some relevant projects implemented in the region of Vojvodina and Timis County:

The proposed project is a continuation of projects that have already been implemented under the Romania-Serbia IPA CBC Programme 2007-2013 by local authorities. Furthermore there is previous experience of cooperation between the partners involved in this project.

The first one and the most important project is: “Joint development of Romanian - Serbian Bega Channel tourism potential capitalization Study and promotion of cross - border foreground investments” was implemented  through Romania – Republic of Serbia IPA CBC Programme, MIS ETC 1358, by ADETIM with RDA  Banat partners and started performing current project by making a “Tehnico-economical study regarding Repairing and development of the navigation and infrastructure for Bega canal on the river reach Timisoara – border point with Republic of Serbia in order to capitalize and develop a common touristic potential”.

To this end, project partnership alongside all relevant institutions have defined strategic directions and priorities in order to revitalize the Bega Canal and improve touristic potentials and offer in cross-border area. The common tourism development strategy of Romanian – Serbian Bega Canal area formulation provides coordinating support mechanisms for tourism, local and regional organizations and agencies by creating the proper framework for debating and reaching agreement on joint projects, joint business opportunities and even joint leisure activities, under its specific strategic vision: ”By 2030, Bega Canal is an internationally recognized tourism destination known for outstanding experience in boating, sports and leisure, different cultures, integrated communities and protected nature” Slogan: „Just feeling good”.

The second project that can be considered in synergies with the current one is “Improving the Cross Border Tourism demand including cycling path among the Bega River downstream Timisoara” was implemented through Romania – Republic of Serbia IPA CBC Programme. Within this project was built, on the Romanian side, the cycling path whose lengths is 40 km and on the Serbian side, our partners have done the feasibility study for their part of working inspection/ bicycle path.

It can be a big opportunity that through this (new) project it can built their part of cycling trail that can be beneficial for the connection of the main important cities of this two countries. The construction of this cycling trail will contribute to the specific objective of the programme by developing the transport infrastructures, by promoting the mobility with bicycle which represents an alternative mode of travel, healthier for the population of the region.

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

“Promoting cross – border sustainable transport and mobility infrastructure improvement for the shaping of Bega Canal area as an internationally recognized destination for outstanding tourism experience, diverse cultures, integrated communities and protected nature.”

## Purpose

The purpose of this contract is as follows:

Purpose of the contract is to provide project documentation related to future works on dredging and remediation of the Begej canal. Service is related to preparation of several technical documents - Prefeasibility Study with General design, Conceptual Design, Feasibility Study with preliminary design and Environmental impact assessment, Design for building permit and Performing design. Service must be realized according to Serbian law.

## Results to be achieved by the Contractor

## Result 1: Prefeasibility study with the General Design;

## Result 2: Conceptual Design.

## Result 3: Feasibility Study with the Preliminary Design.

## Result 4: Environmental Impact Assessment Study.

## Result 5: Construction Permit Design.

## Result 6: Performing Design.

The design and technical documentation should cover the technical solutions in line with the document type for:

1) dredging

2) disposal (selection of the landfill location and type)

3) remediation of sediments

for the canal in terms of:

- quality of sediments

- dredging method

- dredged sediment disposal methodology

- selection of the disposal site

- selection of the type of facility (landfill) for the disposal of toxic sediments

- toxic sludge remediation methodology

The project should result in the set of documentation prepared in compliance with all relevant  regulations and laws of the Republic of Serbia.

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

- Legal status of public infrastructure by the project concerned is solved;

- Availability of financial resources the project needs;

- Staff responsible, competent and motivated in the involved institutions;

- The persons involved in project management (internal and external staff) maintain regular and continuous communication within the partnership and with the Programme authorities.

## Risks

Risks to the project in question can be structured into 2 broad categories of risks: technical risks and financial risks.

# Technical risks:

# The risk of an unexpected event during project implementation, an event leading to the impossibility of meeting its estimated costs and time;

# The risk that resources needed for the investment cost more than expected;

During the procurement of professional services the desired quality and contents of implementation can be guaranteed by the accurate definition of the expected fulfilment and by ensuring that the service provider has the required professional experience.

# Financial risks:

# The amount of investment and operating costs are understated;

# The real value of payments over time is diminished by inflation.

-     Pre-financing the project also emerges as risk, but members of the partnership have the sufficient funds to eliminate such a risk.

# SCOPE OF THE WORK

## General

### Description of the assignment

During the implementation of project “The repairing of the navigation infrastructure on Bega Canal” is planned to realize services of preparation of technical documentation related to dredging remediation of the Begej canal. The purpose of this contract is preparation of Prefeasibility study with the General Design, Conceptual Design, Feasibility Study with the Preliminary Design, Environmental Impact Assessment Study, Construction Permit Design and Performing Design for the Begej canal.

### Geographical area to be covered

The contract will cover area of Central Banat District and Novi Sad Municipality – South Backa District (Serbia).

### Target groups

The target group is made up of the final beneficiaries of this project implementation: the population of the Timis county and Central Banat District:

Primary target group:

Cross-border area population

Secondary target groups:

- Tourists

- Cross border area economic units (enterprises located in the area)

- People who work in the field of navigation.

## Specific work

During the implementation of project “The repairing of the navigation infrastructure on Bega Canal”, the Consultant is expected to provide preparation of technical documentation related to dredging remediation of the Begej canal.

The service will be contracted for a 36 months period of project implementation, as a part time job (20% working time) and the offer is to be made for lump sum for the complete service of technical support.

4.2.1 BASIC DESIGN DATA

2.1 Feasibility study "Reconstruction and Rehabilitation of the Begej Canal", June 2004,  Provincial Secretariat for Environmental Protection and Sustainable Development, AP Vojvodina, Republic of Serbia

- Study "Complex Training of the Area of the Old and Navigable Begej River", 1983, Faculty of Agriculture - Institute for Water Management, Novi Sad, SFR Yugoslavia.

- Pilot Project “Dredging and Disposal of Sediments of the Navigable Begej River Canal”, 2016, Hidrozavod DTD and Faculty of Natural Sciences and Mathematics - Department of Chemistry, Biochemistry and Environmental Protection, Novi Sad, Serbia.

2.2 Geodetic survey maps;

2.3 Geomechanical design bases;

All document in points 2.1; 2.2 and 2.3 will be provided by the Contractor.

2.4. Project: Basic design data for the action plan for the water protection of the navigable Begej River - analysis of water and sediments with the assessment of the impact of the dredging on the water quality to the contaminant resuspension, 2009, Faculty of Natural Sciences and Mathematics, Department of Chemistry, Novi Sad, Serbia.

2.5. Feasibility Study “Revitalization of the Begej Canal”, February 2016, Faculty of Technical Sciences, Centre for Hydrology and Geodesy, Novi Sad, Serbia.

4.2.2. SURVEY STUDIES

It is necessary to conduct preliminary works that will cover all necessary surveys, analyses, and designs for the relevant type and characteristics and of the facility in line with the Law on Planning and Capital Construction published in the Official Gazette of the Republic of Serbia No. 72/2009, 81/2009 – Constitutional Court Decision, 64/2010 – Constitutional Court Decision, 24/2011, 121/2012, 42/2013 – Constitutional Court Decision, 50/2013 –Constitutional Court Decision, 98/2013 – Constitutional Court Decision, – 132/2014 and 145/2014 (hereinafter: Law on Planning and Construction), Article 112.  The prefeasibility design and general design shall be developed based on the preliminary works.

In addition to other preliminary works, the preliminary works necessary for this type and nature of the project should cover:

- Study on the Characterisation of Sediments at the Dredging Site

It is necessary to examine the quality of the sediments of the relevant section of the Navigable Begej River in a length of 32.26 kilometres in order to determine the horizontal and vertical distribution of contaminants. Carry out the surveys of the left and right bank of the canal, middle of the canal as well as the surface, middle and bottom layer of sediments on the required number of selected profiles In this manner the physical and chemical characteristics of the current situation will be identified, which is relevant for the proposed solution for dredging, disposal and remediation of sediments.

- Study on geotechnical surveys

Conduct the necessary geotechnical surveys on the required number of selected profiles along the canal sections and future disposal pits. Provide the necessary number of exploration wells on the selected profiles. Conduct the drilling operations with continuous coring and detailed core mapping and sampling for laboratory geomechanical analyses. Adapt the number of samples and types of analyses to geological and geotechnical characteristics of the terrain in order to review them to a necessary extent Show the results of the newly conducted surveys and researches in the study on geotechnical surveys as well as the reinpretations of the existing basic design data. The study should also cover the calculations of the geostatic stability of embankment slopes under dredging conditions.

4.2.3 GENERAL DESIGN

The aim of the General Design is to consider the resource and spatial opportunities and restrictions in the construction of facilities and execution of works, all with a view to adopting a general concept of the micro location and spatial layout of the facility, determining the basic functionalities, technological and technical characteristics of the facility and works through the evaluation procedures

The General Design should analyse several options and select the optimal solution based on the natural, technical, technological, economic, functional and other conditions.

Analysis of the potential methodologies for dredging, disposal and remediation of sediments in relation to the type and quality

Show the options for the potential technical solutions or methods for:

1) dredging

2) disposal (selection of the landfill location and type)

3) remediation of sediments

for the canal in terms of:

- quality of sediments

- dredging method

- dredged sediment disposal methodology

- selection of the disposal site

- selection of the type of facility (landfill) for the disposal of toxic sediments

-toxic sludge remediation methodology

Selection of the optimum methodology and development of the optimum technical solution

Show the several options and select the optimal dredging and disposal method by defining the sections in line with the economic and minimum environmental impact criteria. The minimum environmental impact criterion implies the application of a technological solution for the removal and disposal of sediments complying with the basic immobilisation principle and preventing the spread of pollutants into the environment through air, water (surface or underground) or land.

Divide and show the sections:

a) according to the optimal dredging method ,

b) by a type of sediments and

c) disposal conditions of dredged sediments

Show several method options and select the optimal methods for the remediation or treatment of toxic sludge and separated water, if the surveys show that it is necessary to prevent the spread of contaminants Namely, during the dredging works, the redox potential in the sediments will inevitably change due to contact with the air, which could result in the oxidation of sulphides, the main component in the anaerobic sediments involved in heavy metal binding, and this would result in an increase in the concentration of heavy metals in the separated pore water. In this case, it is necessary to provide water treatment before returning it to the canal. Demonstrate the efficiency of different remediation treatments on sediments Based on these data, show at least 3 procedures for the final disposal of sediments from the section of navigable Begej River canal. Make a map of the current situation, horizontally and in depth, with the proposed options for the dredging, disposal and remediation methods on the observed section of the navigable Begej River Canal in relation to type and quality of sediments.

Defining of Landfills

Define landfills for each defined section by type and size. determine the ownership of the land, taking into account the urban conditions and plans of local self-government unit, the quantity and type of materials for disposal. In order to define the lithological - structural composition and geomechanical characteristics of the land and soil of future landfills, it is necessary to conduct an analysis and reinterpret the results of previous geomechanical surveys at the observed locations. In the event that there are no data on the geological and geotechnical characteristics of the terrain at the potential locations of landfills and borrow pits for their construction, conduct additional surveys in the form of exploration drilling, laboratory geomechanical analyses of samples and preparation of the geotechnical study. The study should cover all necessary analyses and calculations necessary for this type of facility.

Technical solution should cover:

- Description of the landfill with the geomechanical characteristics of the materials

- Presentation of areas for expropriation with a list of plots and their owners on the cadastral map of the landfill zone.

- Layout plan and transverse profile of each landfill in a suitable scale.

- Define the remediation methods for each landfill with the proposed optimal method.

If a borrow pit is needed for the construction of the landfill, it is necessary to provide:

- Description of the borrow pit with the geomechanical characteristics of the materials

- Presentation of areas for expropriation with a list of plots and their owners on the cadastral map

- Layout plan and transverse profiles of each landfill in a suitable scale.

- Provide a solution for the remediation and rehabilitation of the borrow pit after exploitation

According to the Law on Planning and Construction, Article 117, the General Design should contain in particular data on the technical and technological concept of works, possible options for spatial and technical solutions from the point of view of fitting into the environment, natural conditions, environmental impact assessment.

In general, the General Design should include:

- Technical report

After introductory considerations, give an overview of all maps and drawings (topographic, geotechnical, hydrological, etc.) and design criteria used to form a design concept. Describe the options and selected optimal methods as described under Items 5.1, 5.2 and 5.3.

- Technology of works with adequate calculations

- Bill of quantities

- Total investments and schedule of works

- Quantities of works

- Graphic attachments

The General design will be the basis for the preparation of the Spatial Plan of Special Purpose Zone.

4.2.4 PREFEASIBILITY STUDY

The prefeasibility study should be prepared in accordance with the Law on Planning and Construction and Regulation on the Content and Scope of Preliminary Works, Prefeasibility Study and Feasibility Study (Official Gazette of the RS, No. 1/2012).

The prefeasibility study should determine in particular the spatial, ecological, social, financial, market and economic feasibility of the investment for the options defined by the general design.

The prefeasibility study must contain:

- Introduction

- Analysis of the current situation

- Summary of technical and technological solutions in the general design

- Spatial aspect

- Preliminary environmental impact assessment

- Financial analysis and evaluation

- Social and economic analysis and evaluation

- Preliminary analysis of sources of financing and financial obligations

- Conclusion on the prefeasibility study

4.2.5 CONCEPTUAL DESIGN

The Conceptual Design should be developed in accordance with the Law on Planning and Construction and Regulation on the Content, Manner and Procedure of Preparing and Controlling Technical Documentation according to the Facility Class and Purpose.

Show the concept of works and facilities proposed by the General Design with a mandatory presentation and specification of data necessary for determining the location conditions, or, the data necessary for determining the compliance of planned works with the planning documents and determining the conditions for designing.

4.2.6 PRELIMINARY DESIGN

The Preliminary Design should be developed in accordance with the Law on Planning and Construction and Regulation on the Content, Manner and Procedure of Preparing and Controlling Technical Documentation according to the Facility Class and Purpose.

The Preliminary Design should elaborate and detail the concept of works and facilities showed in the General Design on the basis of which the design conditions have been obtained.

The Preliminary Design should elaborate the selected technical solutions for the dredging of the canal bed and show detailed amounts for dredging along the canal

Elaborate in detail the technology of constructing each landfill by type and amount of sediments deposited and geomechanical characteristics of the materials that will be used for their construction. Show the locations of landfills with the a list of plots, their owners and areas necessary for expropriation The graphic attachments should cover all necessary details, while numerical attachments should cover all calculations and necessary bills of quantities.

Show the technology and process diagram for the remediation of sediments and separated water for the selected method that is experimentally proven. Show and elaborate in detail what is needed in preparation, during and after sediment remediation and how the treated sediments and / or landfill sites will be subsequently used.

All design segments should have graphic and numerical attachments.

4.2.7 FEASIBILITY STUDY

The Feasibility Study should be prepared in accordance with the Law on Planning and Construction and Regulation on the Content and Scope of Preliminary Works, Prefeasibility Study and Feasibility Study (Official Gazette of the Republic of Serbia, No. 1/2012).

The feasibility study shall determine in particular the spatial, ecological, social, financial, market and economic feasibility of the investment for the selected solution, elaborated under the preliminary design, on the basis of which the decision on the feasibility of the investment is made and the procedure for issuing the construction permit is initiated.

The Feasibility Study should also include the Preliminary Design.

The Feasibility Study shall contain in particular:

1) Information on the client and authors of the study

2) Introduction

3) Goals and purpose of investments,

4) Description of the facility

5) Analysis of the Investor’s development opportunities

6) Methodological bases for making studies,

7) Technical and technological solution in the preliminary design

8) Market aspects,

9) Spatial aspects,

10) Environmental aspects,

11) Economic costs,

12) Benefits-use,

13) Financial efficiency with a profitability and liquidity assessment,

14) Social and economic efficiency,

15) Analysis of investment sensitivity and risks

16) Analysis of sources of financing, financial obligations and schedule,

17) Analysis of organizational and human resources capabilities,

18) Conclusion on the investment feasibility,

4.2.8 ENVIRONMENTAL IMPACT ASSESSMENT STUDY

The Environmental Impact Assessment Study should be prepared in accordance with the Law on Environmental Impact Assessment and Regulation on the Content of the Environmental Impact Assessment Study (Official Gazette of the RS, No. 135/04)

This study should show an environmental impact assessment, initial status and a set of measures to mitigate and / or eliminate impacts. It should also show the manner in which the environmental impacts will be monitored and controlled.

The Environmental Impact Assessment study should contain:

1) Information about the project holder;

2) Description of the location at which it is planned to implement the project;

3) Project description;

4) Summary of the main options considered by the project holder;

5) Summary of the environment status at the location and surrounding area (micro and macro location)

6) Description of possible major impacts of the project on the environment;

7) Environmental impact assessment in case of accidents;

8) Description of the measures aimed at preventing, reducing, and where possible, eliminating any major adverse environmental impact;

9) Environmental impact monitoring program

10) Brief non-technical summary of data specified under Items  2) to 9);

11) Information on technical defects or lack of adequate professional knowledge and skills, or the inability to acquire the relevant data.

4.2.9 BUILDING PERMIT DESIGN

The Building Permit Design should be developed in accordance with the Law on Planning and Construction and Regulation on the Content, Manner and Procedure of Preparing and Controlling Technical Documentation according to the Facility Class and Purpose.

The Building Permit Design is prepared for the purpose of obtaining the decision on the building permit. The design must also contain the statement of the main designer, authorised designer and person in charge of technical control, by virtue of which it is confirmed that the design is developed in accordance with the location conditions, regulations and rules of profession.

The building permit design is a set of mutually aligned projects defining the position and capacity of the facility on-site works, functionality from the point of view of technological and other requirements, spatial design, selection of the structural system, dimensioning of the main structural elements, principal selection of construction materials, installations and equipment, which ensures the fulfilment of location conditions and basic requirements for the facility and works. In addition to the above mentioned, in order to optimise the works, the building permit design for the line infrastructural facilities defines the spatial route of the facilities with all necessary elements, which can have only micro movements in relation to the route defined under the preliminary design.

4.2.10 PERFORMING DESIGN

The Performing Design should be developed in accordance with the Law on Planning and Construction and Regulation on the Content, Manner and Procedure of Preparing and Controlling Technical Documentation according to the Facility Class and Purpose.

The Performing design is prepared for the purpose of executing construction works. The design must also contain the statement of the Performing designer, authorised designers, by virtue of which it is confirmed that the design is developed in accordance with the location conditions, building permit, building permit design, regulations and rules of profession.  The Performing Design is a set of mutually aligned projects necessary for the execution of construction, craft, installation and other works, which determine the construction and technical, technological and exploitation characteristics of the facility with equipment and installations, technical and technological and organizational solutions for the construction of the facility, investment value of facility, as well as the facility maintenance conditions. The Preliminary Design shall elaborate the details and technological solutions defined under the building permit design and preliminary design for the reconstruction of the facility, which is carried out on the basis of a decision approving the execution of those works. In addition to the above mentioned, the Performing design for the line infrastructural facilities elaborates the details and technological solutions within the boundaries of building area defined under the building permit design.

4.2.11 LEGAL PROVISIONS AND REGULATIONS

The design and technical documentation shall be prepared in accordance with:

- Law on Planning and Construction (Official Gazette of the RS, no. 72/2009, 81/2009 - correction., 64/2010 – Constitutional Court Decision, 24/2011, 121/2012, 42/2013 - Constitutional Court Decision, 50/2013 - Constitutional Court Decision, 98/2013 -Constitutional Court Decision, 132/2014 и 145/2014)

- Regulation on the Content, Manner and Procedure of Preparing and Controlling Technical Documentation according to the Facility Type and Purpose(Official Gazette of the RS, No. 23/2015, 77/2015, 58/2016, 96/2016 and 67/2017)

- Regulation on the Content and Scope of Preliminary Works, Prefeasibility Study and Feasibility Study (Official Gazette of the RS, No. 1/2012)

- Law on Waters (Official Gazette of the RS, No. 30/2010, 93/2012 and 101/2016)

- Regulation on Emission Limit Values for Pollutants in Surface and Ground Waters and Sediments and Deadlines for their Reaching (Official Gazette of the RS, No. 50/12)

- Law on Environmental Impact Assessment (Official Gazette of the RS, No. 135/2004 and 36/2009)

- Regulation on the Content of the Environmental Impact Assessment Study   (Official Gazette of the RS, No. 69/2005)

- Regulation on the Implementation of the Integrated Procedure by Electronic Means (Official Gazette of the RS, No.113/2015 and 96/2016)

- Law on Waste Management (Official Gazette of the RS, No. 36/2009, 88/2010 and 14/2016)

10. Regulation on the Manner of Storing, Packaging and Labelling Hazardous Waste (Official Gazette of the RS, No. 92/2010)

4.2.12 PROJECT DELIVERY

The project shall be prepared and delivered in 6 (six) copies - printed hard-cover form and one copy in an electronic form on the CD.

The financing, communication with relevant authorities and implementation of obtaining all necessary approvals and permits according to the regulation in force in Serbia will be the responsibility of the Consultant. During the various administrative processes, the Consultant may be supported by the Contracting Autority in technical communication with the competent authorities during the process of amendments and corrections of the technical documents.

All files should be in PDF format plus drawings in dwg (ACAD), text in WORD and tables in EXCEL, ACCESS or other equivalent format.

Note: After approval of final report and final payment, the technical documentation will become the property of Contracting Authority.

## Project management

### Responsible body

The Contracting Authority is Public Water Management Company “Vode Vojvodine” which is Partner 4 of the project. The Consultant is responsible for all the activities regarding this contract.

### Management structure

The responsible person for implementation of the tasks related to this contract, in the Contracting Authority is Assistant Project Manager Stevan Ilinčić.

### Facilities to be provided by the Contracting Authority and/or other parties

The Consultant shall ensure that experts are adequately supported and equipped. In particular it shall ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion.

If the Consultant is a consortium, the arrangements should allow for the maximum flexibility in project implementation. Arrangements offering each consortium member a fixed percentage of the work to be undertaken under the contract should be avoided.

The Consultant will provide at its project office the required equipment (copying equipment, fax machine, telephones, computers, computer software and other software required to perform the services, printing and/or plotting facilities) to execute the project activities, as well as the communication facilities and connections of telephone, fax and internet for the use of the staff.

The cost of all the above facilities plus translation and interpretation cost shall be borne by the Consultant and are to be included in the financial offer of the tenderer.

# LOGISTICS AND TIMING

## Location

The Republic of Serbia, AP Vojvodina, Novi Sad.

## Start date & Period of implementation of tasks

The intended start date is the date of signature of the contract by both parties and the period of implementation of the contract will be 36 months from this date. Please see Articles 19.1 and 19.2 of the Special Conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

### Key experts

Key experts are defined and they must submit CVs and signed Statements of Exclusivity and Availability.

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

Key expert 1: Team leader:

Qualifications and skills:

•   University degree in Engineering (master or doctorate will be advantage)

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel

•    Advanced level of English language.

General professional experience:

•    At least 10 years of experience of general experience.

Specific professional experience:

• Minimum 1 reference (project) as team leader in last 5 years

Key expert 2: Expert for landfill and waste management

Qualifications and skills:

University degree in Engineering (master or doctorate will be advantage)

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel

•    Advanced level of English language.

General professional experience:

•    At least 10 years of experience of general experience.

Specific professional experience:

• Minimum 1 reference (project) related to landfill and/or waste management in last 5 years

Key expert 3: Expert for feasibility studies

Qualifications and skills:

University degree in Engineering (master or doctorate will be advantage)

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel

•    Advanced level of English language.

General professional experience:

•    At least 10 years of experience of general experience.

Specific professional experience:

• Minimum 1 reference (project) related to development of feasibility study in last 5 years

Key expert 4: Project Coordinator

Qualifications and skills:

University degree in Engineering (master or doctorate will be advantage)

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel

•    Advanced level of English language.

General professional experience:

•    At least 10 years of experience of general experience.

Specific professional experience:

• Minimum 1 reference as Project Coordinator for development of technical documentation in last 5 years

All experts must be independent and free from conflicts of interest in the responsibilities they take on.

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender but the tenderer will have to demonstrate in their offer that they have access to experts with the required profiles. The Consultant shall select and hire other experts as required according to the needs. The selection procedures used by the Consultant select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

The costs for backstopping and support staff, as needed, are considered to be included in the tenderer's financial offer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Consultant.

## Facilities to be provided by the Contractor

The Consultant shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / partner country as part of this service contract or transferred to the Contracting Authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The Contractor will submit the following reports in English in one original and one copy:

- The contractor will prepare final report on the implementation of the tasks, at the end of this contract. It should be submitted at the end of 36th month. The approval of the final report by the Contracting Authority will be the basis for issuing final payment as indicated in the Special Conditions. The final report must be provided along with the corresponding invoice.

- The contractor will prepare brief interim reports at the end of 4th, 13th, 22nd and 28th month. The approval of interim reports will be the basis for issuing respective interim payments as indicated in the Special Conditions. The interim reports must be provided along with the corresponding invoice.

## Submission and approval of reports

The report referred to above must be submitted to the Assistant Project Manager identified in the contract. The Assistant Project Manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

“Services provided in timely, quality and quantity manor, as required in these Terms of Reference”.

## Special requirements

Not applicable.