VOLUME 2

SECTION 3

SPECIAL CONDITIONS

- CONTENTS

- These conditions amplify and supplement the General Conditions governing the Contract. Unless the Special Conditions provide otherwise, the General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the General Conditions. Other Special Conditions should be indicated afterwards.

Article 2	Language of the Contract

2.1	The language used shall be English.

Article 4	Communication

4.1	The contact persons, addresses of the Parties, their other contact details, the documents to provide and the procedure to be used by the Parties for communication are presented below:

| Nr. crt. | Name of the Contact person | Contact details | Documents to provide | Contact procedure |
| --- | --- | --- | --- | --- |
| Contracting Authority - Banat River Basin Administration |  |  |  |  |
| 1. | Mihaela Jurculet, Project Manager | email: mihaela.jurculet@dab.rowater.ro mobile:0040723 704 494 | All the documents related to this contract | By phone or e-mail, depending of the nature of communication |
| 2. | Octavia Georgescu, Project Manager Assistant | email:octavia.georgescu@dab.rowater.ro mobile: 0040744 790 832 | All the documents related to this contract | By phone or e-mail, depending of the nature of communication |
| 3. | Cristina Voaides Leader of External Support Team | e-mail: cvoaides@expertconsulting.ro mobile:004 0722357710 | All the documents related to this contract | By phone or e-mail, depending of the nature of communication |

Article 5	Supervisor and Supervisor’s representative

5.2    The Supervisor will have access to all the documents of the work contract – feasibility study, technical project, land ownership / utilisation rights, permits, approvals and authorizations, including building permit, and the works contract itself, together with the offer of the Contractor.

5.3	The Supervisor and its representatives will be empowered to represent the Contracting Authority according to its service contract and to Romanian law provisions.

5.4	The administrative orders will be issued by the Supervisor on behalf and after approval of the Contracting Authority

Article 7	Subcontracting

7.3  a) In the selection of subcontractors, the Contractor shall give preference to natural persons,    companies or firms of ACP States capable of implementing the tasks required on similar terms. Subcontracting is the only permitted form of collaboration with firms that have not been short-listed and only on condition that the tenderer explicitly states that it is the sole party that will be contractually liable. If the tenderer intends to subcontract one or more parts of the contracted services, this must be clearly stated in the Organisation and Methodology and the Tender submission form.

- All subcontractors must be eligible for the contract. If the identity of the intended subcontractor is already known at the time of submitting the tender, the tenderer must furnish a statement guaranteeing the eligibility of the subcontractor. If any subcontractor identified in this way does not meet the eligibility criteria, the tender shall be rejected. If the identity of the subcontractor is not known at the time of submitting the tender, any subcontract must be awarded according the General Conditions of the contract.

Article 8	Documents to be provided

8.1	 The Contracting Authority and the Supervisor will provide to the Contractor the following documents:

- feasibility study – written parts (two copies) and drawings (one copy)

- land ownership / utilisation rights documents (one copy)

- permits, approvals and authorizations, including building permit (one copy)

- other documents related to this project, if the case, at the Contractor`s demand

Article 9	Access to the site

9.1	The Contractor is reminded that there is a Head of Delegation of the European Commission in the state of the Contracting Authority. The Contractor is obliged to give the Head of Delegation free access to its sites, factories, workshops, etc., and generally assist the Head of Delegation, like the project Supervisor, in the performance of his duties. The same provisions also apply to the appointed representatives of the Head of Delegation.

All correspondence between the Contractor and the Contracting Authority or project Supervisor must be copied, for information, to the Head of Delegation of the European Commission at the following official address:

UTI Business Center, Strada Vasile Lascăr 31, București 020492

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 5 % of the amount of the Contract and any addenda there to.

15.8	Within 60 days after the deliverance of the certificate of provisional acceptance according to article 60.1 and the completion of any outstanding work or reservation, 40% of the amount of the performance guarantee may be released.

Article 16	Liabilities and Insurance

16.1 	The Contractor shall provide to the Contracting Authority within 30 days of the signing   of the contract an insurance of the works for all the risks and its own responsibility. The insurance will comply also with the provisions of the General Conditions for works contracts, article 16.

Article 17	Programme of implementation of tasks

The Contractor will provide timetable of the programme of implementation in order to complete the work in 24 month. The Contractor, which is presumed to be an experienced one,  have to carefully forecast all the possible scenarios, to organize its work and to be prepared to engage enough resources to complete the works in no more than 24 months (no later than August 2021) which is the deadline for the provisional acceptance, and cannot be surpassed in any circumstances.

Article 19	Contractor’s drawings and execution studies

19.1   - preparation of the documentation, permits, agreements, including the Enviromental Agreement, established by the urbanism certificate and obtaining them in order to issue the building permit for the above mentioned investment objective;

- technical project, execution details (written part, drawing part) and the list of material quantities;

- the design should be finalized  in 2 months from the signing of the contract;

- a technical memoire should be presented to the project team in the term of one month from the signing of contract, prior to obtaining all the necessary permits.

19.7	The language that will be used will be the language of the Contract (English) and the documentation should also be provided in Romanian Language.

Article 20	Sufficiency of tender prices

The Contractor its supposed that has made its own calculations, measures and estimates in order to ensure the proper and complete execution of the works. The works contract is a lump-sum contract. The total contract price remains fixed irrespective of the quantity of work actually carried out. The contract is not the subject of additional charges in any circumstances.

Article 21	Exceptional risks

21.4  While works are in progress it must be considered the functionalities of the Canal. It  should be taken in to account the decrease of the water level in the upper water race.

The Contractor will comply with the requests of the Contracting Authority regarding:

- maintaining a minimum level in the upstream water race  to ensure the industrial and fire water supply of the economic units in Timisoara;

- achieving the level for  navigation;

- achieving a steady level in maintaining the aquatic life and the ecological and health requirements of the population;

- the possibility to evacuate the floods without flooding in the water race, as well as the evacuation of the ice in the period 21 December - 21 March;

- at the same time, it ensures the maintenance of the flows transited within the limits regulated by the Romanian-Yugoslavian agreement on the exploitation regime of the Bega channel (minimum and maximum).

Article 27	Demolished materials

27.2	The demolition material is the exclusive task of the Contractor.

27.4	Work service will be provided by the Contractor in order to clean the work site at the reception deadline.

Article 29	Temporary works

29.2	The responsibility of the temporary works belongs to the Tender.

Article 34	Period of implementation of tasks

34.1	The period of implementation of the tasks is 24 (twenty-four months) months, starting most probably in April 2019, and finishing in 24 months, but no later than August 2021. See also the provisions of art. 17. The date of August 2021, which is the deadline for the provisional acceptance, cannot be surpassed in any circumstances.

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 10 % of the contract price or, if the contract is subdivided into phases, 10 % of the price of the phase concerned.

Article 40	Origin and quality of works and materials

## 40.1	All goods purchased under the Contract must originate in any eligible source country as defined in Romania-Serbia Interreg IPA CBC programme.

## For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

When importing goods, any change in the specified origin must be pointed out to the project Supervisor and approved by him.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with:

(*)	the following specifications: The specifications of the Technical project

(*)	the requirements of Specifications from the Technical Project

Article 41	Inspection and testing

The components and materials will be inspected and tested, if the case, by the Supervisor, in site.

Article 43	Ownership of plant and materials

43.2	The materials and temporary works provided by the Contractor on the site are subject to a lien in favour of the Contracting Authority.

Article 44:	General principles for payments

44.1	Invoices and payments shall be made in RON for Romanian Contractors, in this case being applicable Info-Euro exchange rate on the first working day of the month in which the invoice is made. Payments shall be made in EUR for foreign Contractors.

44.2    If invoices are submitted to the Contracting Authority, the Contractor shall inform the    European Commission thereof by sending a copy to: UTI Business Center, Strada Vasile Lascăr 31, București 020492

Article 46	Pre-financing

46.1	Pre-financing is possible

46.2      The total amount of the pre-financing is 10 % of the original contract price for the (lump-sum).

46.8	Repayment of the pre-financing shall take the form of deductions based on monthly claims.

- The flat-rate pre-financing (maximum of 10 %) shall be repaid by means of deductions from instalments and, if necessary, the balance due to the Contractor. This repayment shall begin with the first instalment and be completed, at the very latest, by the time 80 % of the amount of the Contract has been paid.

Repayment shall be made in the same currency as the pre-financing.

The amount to be deducted from each instalment shall be calculated using the following formula:

R=Va×DVt×0.8

where:

R = the amount to be repaid

Va = the total amount of pre-financing

Vt = the initial contract amount

D = the amount of the instalment.

The result is rounded up to two decimal places.

- The pre-financing for plant, machinery and tools — and the pre-financing for other major prior outlays (20 % maximum) — shall be repaid by means of deductions from instalments and, if necessary, the balance due to the Contractor. Repayment shall begin with the first instalment and end, at the very latest, by the time 90 % of the amount of the Contract has been paid.

The amount to be deducted from each instalment shall be calculated using the following formula:

R=Va×DVt×0.9

where:

R = the amount to be repaid

Va = the total amount of pre-financing

Vt = the initial contract amount

D = the amount of the instalment.

Article 48	Price revision

The price of the contract is fixed and will not be revised in any circumstances.

Article 49	Measurement

49.1	The total contract price remains fixed irrespective of the quantity of work actually carried out. The amounts due will be calculated through the measurement of the percentage of works carried out in relation to the firm quantities of each item of the Breakdown of the Lump-sum Price and by applying that percentage to the lump-sum price of the related item. See also the art. 20 – Sufficiency of prices.

Article 50	Interim payments

50.1	The invoices for interim payments will be in value of no less than 100,000 Euros.

Article 51	Final statement of account

51.1	The Contractor shall, submit to the Supervisor a draft final statement of account when it applies for the provisional acceptance certificate. In order to enable the Supervisor to prepare the final statement of account, the draft final statement of account is submitted with supporting documents showing in detail the value of the work done in accordance with the contract and all further sums which the Contractor considers to be due to it under the contract.

51.2	Within 30 days from issuing the certificate of final acceptance referred to in article 62, the Supervisor shall prepare and signed the final statement of account.

Article 53	Delayed payments

53.1	By derogation from Article 53.1 of the General Conditions, once the time-limit referred Article 44.3 has expired, the Contractor shall be entitled to late-payment interest at the rate and for the period mentioned in the General Conditions.

However, when the interest calculated in accordance with the first subparagraph is lower than or equal to EUR 200, it shall be paid to the creditor only upon a demand submitted within two months of receiving late payment.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the Contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the Supervisor or the Contracting Authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the General Conditions.

61.7	The duration of the defects liability period is 2 (two) years.

Article 68	Dispute settlement

68.4	Any dispute arising out of or relating to this Contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of Timis County, Romania, in accordance with the national legislation of the state of the Contracting Authority.

Article 72	Data Protection

If processing your reply to the invitation to tender involves the recording and processing of personal data (such as names, addresses and CVs), it will be processed solely for the purposes of the performance management and monitoring of the tender and of the contract by the data controller without prejudice to possible transmission to the bodies charge with monitoring or inspection tasks in application of Union law. Details concerning processing of your personal data are available on the privacy statement at:

http://ec.europa.eu/europeaid/prag/annexes.do?chapterTitleCode=A

Article 73	Further additional clauses

- The amount of 50,154.00 euro represents taxes and commissions in the General Estimate and will be paid by the beneficiary or in the name of the beneficiary in conformity with national legislation (Law 215/97 art.16 (1) pct C; Law 10/1995 art.43; Law 50/1991 art.30 with additional modifications and completions)

- The amount of 87,058.00 euro representing technical assistance in the General Estimate has changed into work supervision contract (according to Addendum no.1 of this project), and will be tendered separately.

- Any damaged of any existing infrastructure will be exclusive task of the contractor to do all the necessary repairing to bring to the initial status.

Pursuant to Regulation (EC) No 45/2001 on the protection of individuals with regard to the processing of personal data by the Community institutions and bodies and on the free movement of such data.

This link will lead you to the new "EuropeAid privacy statement" published among the Prag General Annexes.