VOLUME 2

SECTION 3

SPECIAL CONDITIONS

- CONTENTS

- These conditions amplify and supplement the General Conditions governing the Contract. Unless the Special Conditions provide otherwise, the General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the General Conditions. Other Special Conditions should be indicated afterwards.

Article 2	Language of the Contract

2.1	The language used shall be English.

Article 4	Communication

4.1     Ljubisa Jovanovic

Mesna Zajednica Mosna

Mosna bb,

19220 Donji Milanovac

ljubisa.surdu@gmail.com

Article 5	Supervisor and Supervisor’s representative

5.2	The construction site supervisor and its representatives will be assigned by the Contracting Authority with another contract.

5.3	The site supervisor and its representatives have the powers and responsibilities described in the Serbian Law on planning and construct, and formalised in Rule book on manner and content of supervision of works.

5.4	Instructions and/or orders issued in writing by the Supervisor shall be made in the compliance with Serbian Law on planning and construction and Rule book on manner and content of supervision of works. Orders, directions, observations of Supervisor related to perform any work under this contract shall be entered in the construction log book and stamped. All orders entered into the building log book Supervisor must deliver to the Contracting Authority in in writing and with filing number. All orders, of any kind, that Supervisor instructs the Contractor must be in writing. Verbal orders must, also, within three days be submitted in writing. Each order must be in triplicate, with a filing number and the seal of the supervisory authority or legal person to whom the investor has entrusted the performance of professional supervision.

Article 8	Documents to be provided

8.1	Within 15 days of the signing of the contract, the Contracting Authority shall provide to the Contractor and the Supervisor, free of charge, a copy of the drawings, documents for approval of the investment design by the respective companies for utilities, certificate that assessment of the environmental impact is not required and building permits prepared for the implementation of tasks, specifications and other contract documents.

Article 9	Access to the site

9.1	The Contracting Authority shall, in due time and in conformity with the progress of the works, place the site and access thereto at the disposal of the Contractor in accordance with the approved programme of implementation of tasks referred to in Article 17. The Contractor shall grant appropriate access to representatives of Interreg IPA Romania – Serbia Programme implementing bodies, to Head of Delegation of the European Commission to the Republic of Serbia and to other persons as instructed.

Article 12	General Obligations

12.9	 The contractor is obliged to place a temporary information board during the construction process according to Serbian law.

Article 12c	Design and build contracts

12c1	Contractor shall deliver to Supervisor and Contracting authority the following documents:      Construction diary and Construction book. A declaration on the responsible Contractor (“odgovorni izvodjac radova”) under the Serbian Law on Planning and Construction.

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 10 % of the amount of the Contract and any addenda thereto.

15.8	Performance guarantee will be released after the deliverance of the certificate of Final acceptance according to article 62 of the General conditions.

Article 16	Liabilities and Insurance

16.1 a)	No derogation from General Conditions.

16.1 b)	No derogation from General Conditions.

16.2 a)     point 4 	Tenderer must provide the relevant insurance for their workers as prescribed by the National Legislation of the Republic of Serbia

Within 16.2.5

Contractor has obligation to provide Insurance of liability related to the soundness of the works in accordance to Article 158 of Law on Planning and Construction of Serbia in terms of Warranty period.

Article 17	Programme of implementation of tasks

If there is a change in the work programme submitted as part of the offer, the Contractor shall provide the Supervisor and the Contracting authority with a new programme of implementation of the tasks, broken down by activity and by month within 3 days of finding a necessity to update the programme. By derogation from article 17.1, b) no drawings are to be submitted on behalf of the Contractor.

Article 19	Contractor’s drawings and execution studies

19.1	Before provisional acceptance of the works, the Contractor shall supply operation and maintenance manuals together, which shall be in such detail as will enable the Contracting Authority to operate, maintain, adjust and repair all parts of the works. The manuals and drawings shall be in the language of the contract or in Serbian. The works shall not be considered to be completed for the purpose of provisional acceptance until such manuals and drawings have been supplied to the Contracting Authority.

Article 20	Sufficiency of tender prices

No derogation from General conditions.

Article 21	Exceptional risks

21.4	No derogation from General conditions.

Article 24	Interference with traffic

24.1	The Contractor shall ensure that the works and installations do not cause damage to, or obstruct traffic on, communication links such as roads, waterways and electric ways. The organization of the site of construction shall be made in accordance to the detailed design drawings part from approval from the competent body.

24.2	Any special measures assigned in the detailed design drawings part of this contract in order to protect or strengthen existing infrastructure, shall be at the expense of the Contractor. The Contractor shall inform the Supervisor of any special measures it intends to take before carrying them out. The repair of any damage caused to existing infrastructure by the transport of materials, plant or equipment shall be at the expense of the Contractor.

Article 27	Demolished materials

27.2	Demolition materials become the property of the Contractor.

Article 29	Temporary works

29.2	No derogation from General conditions.

Article 30	Soil studies

30.1	N/A

Article 32	Patents and licenses

32.1	No derogation from General conditions.

Article 34	Period of implementation of tasks

34.1	The period of implementation of tasks starts from the date of the contract signature until 31/01/2019, which is the last date for issuing the provisional acceptance.

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.5% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 20 % of the contract price or, if the contract is subdivided into phases, 20 % of the price of the phase concerned.

Article 39	Work register

39.1	The Inspection book and Construction log book are present on the construction site in accordance with Rule book on manner and content of Inspection book, Construction log book and Work register.

An order book and acts and protocols in the construction process will be kept on the site by the Contractor and shall be developed and signed by the Supervisor, who shall enter in them all information required in accordance to the Serbian Law on planning and construction.

39.2	The statements shall form an integral part of the work register but may, where appropriate, be recorded in separate documents. The statements for work registration will be compiled by the Contractor and will be approved by the Supervisor at the same time. Statements of quantitative elements of the work done should be made in the form of protocol for acceptance of works done as per Serbian Law on planning and construction.

Article 40	Origin and quality of works and materials

## 40.1	All goods purchased under the Contract must originate in any eligible source country as defined in  Interreg – IPA CBC Romania – Serbia Programme programme.

- A category of similar goods to be purchased shall not be broken down over more than 1 item of the Breakdown of the lump-sum Price (Volume 4.2.3).

## For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

When importing goods, any change in the specified origin must be pointed out to the project Supervisor and approved by him.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with Serbian standards and codes and the Technical specifications, volume 3, part of the Contract.

Article 41	Inspection and testing

41.1        No derogation from General conditions.

Article 43	Ownership of plant and materials

43.2	No derogation from General conditions.

Article 44:	General principles for payments

44.1	Payments shall be made in RSD.

44.3	Interim payments to the Contractor of the amounts due under each of the interim payment certificates approved by the supervisor shall be made within 90 days, and the final payment to the Contractor of the amounts due after the final statement of account issued by the Supervisor shall be made within 90 days.

Article 46	Pre-financing

46.1	Pre-financing is not possible.

Article 47	Retention monies

47.1	N/A

Article 48	Price revision

Prices shall not be revised.

Article 49	Measurement

49.1	This is a lump-sum contract.

The amounts due shall be calculated by measuring the percentage of works carried out in relation to the firm quantities of each item of the Breakdown of the Lump-sum Price and by applying that percentage to the lump-sum price of the related item.

Article 50	Interim payments

50.1	Arrangements for interim payments shall be per period of  month.

Article 51	Final statement of account

51.1	The Contractor shall, submit to the Supervisor a draft final statement of account when it applies for the provisional acceptance certificate. In order to enable the Supervisor to prepare the final statement of account, the draft final statement of account is submitted with supporting documents showing in detail the value of the work done in accordance with the contract and all further sums which the Contractor considers to be due to it under the contract.

51.2	Within 30 days from issuing the certificate of provisional acceptance referred to in article 60, the Supervisor shall prepare and signed the final statement of account.

Article 60	Provisional acceptance

60.1	In complement to article 60.1 of the General Conditions Provisional acceptance will be organized when 100% of contracted work is finished. No partial acceptance will be allowed.

60.2 	In complement to article 60.2 of the General Condition, the Supervisor shall within 5 days after the receipt of the Contractors’s application either

- issue the certificate of provisional acceptance to the Contractor with a copy to the

Contracting Authority stating, where appropriate, his reservations, and, inter alia,

the date on which, in his opinion, the works were completed in accordance with the

contract and ready for provisional acceptance; or

b)   reject the application giving his reasons and specifying the action which, in his opinion, is required of the Contractor for the certificate to be issued.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the Contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the Supervisor or the Contracting Authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the General Conditions.

Article 68	Dispute settlement

68.4	Any dispute arising out of or relating to this Contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of  the court  in accordance with the national legislation of the state of the Contracting Authority.

Article 72	Data Protection

Not applicable.