ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting Authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & Period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Contractor	6

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	7

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of Serbia

## Contracting Authority

Public Water Management Company “Vode Vojvodine”, Bulevar Mihajla Pupina 25, 21000 Novi Sad, Republic of Serbia

## Country background

Serbia is faced with similar challenges that are also present in the Programme area of the -border Cooperation Programme INTERREG IPA CBC Romania – Serbia Programme:

- The Bega Canal is from more points of view one of the key linkers of Romanian and Serbian Communities. It links two major cities Timisoara and Zrenjanin.

Timisoara is the capital city of Timis County, in Western Romania. One of the largest Romanian cities (the third most populous city in the country starting from 2011), with a population of 319,279 inhabitants. It is the main social, economic and cultural center in the western part of Romania.

Zrenjanin is the administrative center of the Central Banat District. In 2002 the city’s population reached 79,773 inhabitants, while Zrenjanin area was populated by 132,051 inhabitants. Zrenjanin is the biggest Serbian Banat town, the third biggest town in Vojvodina and the sixth town in Serbia.

They are located in the Banat region which is geographically referred to as a part of the Pannonian Basin bordered by the River Danube to the south, the River Tisa to the west, the River Mureș to the north, and the Southern Carpathian Mountains to the east.

Bega River has a total length of 240 km, of which 178 km on Romanian territory and 76 km on Serbian territory. It springs in the Poiana Rusca mountains to the northeast of Timisoara, part of the Carpathian Mountains, and it flows into the Tisa in Serbia and thereafter into the Danube.

The Bega Canal is located in the West part of Timis County and it is one of the few artificial waterways in Romania. The Bega Canal has a total length of 120km, of which 45km on Romanian territory and was the first navigable Canal built in the country. The navigable part of the Bega Channel starts in Timisoara, then flows to Southwest, crosses the Romanian Serbian border and continues 75km in Southwest direction to the river Tisa. In the Serbian territory, the Bega Canal crosses the middle Banat region and Zrenjanin and Žitište cities.  The Bega Canal could be considered a living boulevard between the two countries.

Within the Cross-border Cooperation Programme INTERREG IPA CBC Romania – Serbia Programme’s First Call for Strategic Projects, under Priority Axis 3: Sustainable mobility and accessibility, Public Water Management Company “Vode Vojvodine” (SRB) - Partner 4, in partnership with Lead Partner: Banat River Basin Administration (RO) – Partner 1, Timis County Council Timisoara, Romania (RO) - Partner 2 and Provincial Secretariat for Regional Development, Interregional Cooperation and Local Self-Government (SRB) – Partner 3, submitted the project ”The Repairing of the navigation infrastructure on Bega Canal”.

The project is consistent with the Programme strategy by implementing an overarching objective that includes joint cross-border actions by Romanian and Serbian stakeholders to achieve a more balanced and sustainable socio-economic development and inclusive growth of the Romanian-Serbian border area.

The project initiatives are aimed to revitalize the Bega Canal, both in terms of infrastructure and construction of a specific framework meant to lead to a sustainable development of the tourism attractions, create new jobs and attract foreign tourists.

The aim of the project complies with the Programme Priority specific objective 3.1 – Mobility and transport infrastructures and services:

“Promote the achievement of improved quality standard in public transport and mobility services in the eligible area across the border and the integration in the main EU transport corridors, complying to EU Environmental legislation and sustainability principles, especially in remote and disadvantaged areas”.

This project requires a strong cooperation between Romanian and Serbian partners. We want that Bega canal become a navigable one like in old times, and for this, the cooperation with Serbia is very important. The challenges set cannot be efficiently resolved acting only at national/regional/local level because the Bega canal links the two big cities of this two countries, Timisoara and Zrenjanin. Consequently, better transport links will strengthen intra region cooperation and activities (increase of passenger travel and contact among communities, tourism promotion) thus promoting socio economic development and increase of the region’s competitiveness, contributing to the improvement of the population’s life quality.

## Current situation in the sector

The IPA funds facilitate the economic growth and social cohesion in the cross border area.

The Romania-Serbia border is 546 km long, with the River Danube forming a natural frontier for approximately 230 km of this length. According to the 2011 census, a population of roughly 2.4 million lives in the eligible area, that represents roughly 9% of the total combined national populations of Romania and Republic of Serbia. Of the 2.335 million people who live in the border area, 1.36 million live in Romania, and 1.035 million live in Serbia.  Thus, within the border area, 56% of the population is living in Romania, and 44% is living in Serbia.

Lack of development of transport, of investment in infrastructure, (which is at the moment, poorly maintained and not in line with EU standards) and purchase of equipment for ports and water related mobility, tourism facilities, present a constrained upon development of the region.

Lack of transport connections has proven to be a huge obstacle in developing tourism, mobility from one location to the other, new businesses, ecotourism, potentials of bordering municipalities of Timisoara and Zrenjanin.

Currently, within Timisoara city limits, with the exception of several small and leisure boats, only the dredges of Banat River Administration are moving on the Canal, with the purpose of cleaning it. Depending on the short and mid term development of the volume of cargo transport along the canal, it can be enlarged to accomodate ships with a transport capacity of 1,000 tons or more. The navigation facilities (docks, loading sites etc …)  along the canal are small, derelict and need to be modernized. There are no markings in the canal and the km – signaling along the canal is mostly missing or hidden behind the vegetation. The turning basins for the boats are too small and need to be deepened.

When transport systems are efficient, they provide economic and social opportunities and benefits that result in positive multipliers effects such as better accessibility to one place to another and additional investments. When transport systems are deficient in terms of capacity or reliability, they can have an economic cost such as reduced or missed opportunities. Transport also carries an important social and environmental load, which cannot be neglected.

Also, consideration was given to the idea of connecting, in the future, Timisoara to the navigation system Rhine-Main-Danube, which connects the North Sea with the Black Sea. In order to reopen the navigation on the Bega Canal and to boost the tourism in the area, there are some measures to be taken and it can be an important common challenge and an opportunity to develop the region.

Another common challenge and opportunity to develop the mobility of people and the tourism potential in the programme area is to continue the working inspection/bicycle path which is already built on the Romanian side up to the Serbian border. The project official name is: “Improving the Cross Border Tourism demand including cycling path among the Bega River downstream Timisoara” with Banat River Basin Administration as lead beneficiary. The cycling tracks along the Bega river, downstream of Timisoara  is 40 km in length, is arranged on the pier/floating dock and mooring point and has a width of two meters throughout the river  on both sides, it started near the Bridge Modoș route: Splaiul Sophocles – Freidorf Industrial Park – Utvin – Uivar – Otelec. Within this project on the Serbian side was made only the feasibility study for the cycle tracks so, it will be a big opportunity that through this project it will be build the cycling tracks up to Zrenjanin. The bicycle track will be a strong asset in tourism development as long as the communities will (further) diversify their hospitality offer.

Making alternative transport infrastructure for recreation and leisure in the cross border area is essential for balanced economic and social development and for promotion of tourism and cultural exchanges. Leisure and recreation tourism on short distances is an alternative for classic tourism, with great contributions in reducing pollution and raising the level of satisfaction of population.

The main common challenge of the project is to improve the general accessibility and mobility of people and goods through Repairing of Bega Canal. Mobility is one of the most fundamental and important characteristics of economic activity, as it satisfies the basic need of going from one location to the other, a need shared by passengers, freight and information. This project aims to continue the steps that have been taken so far by implementing the above mentioned project through the Repairing of the hydrotechnical complex Sanmihaiul Roman, Klek and Srpski Srpski Itebej, the construction of working inspection/bicycle path, technical documentation for dredging Begej Canal, providing equipment for dredging and maintaining Begej Canal, wider opportunities for trade and economic cooperation will emerge. It will also result in motivation, creation and development of corresponding transport links on both sides of the border as well as promote good neighborliness and cooperation between Romania and Serbia.

But, we don’t have to forget that also, these two countries, face with the problem of a significant number of flooding. Flood issue is best addressed by common effort. Thus, the works that will be done on both the Romanian and Serbian side will have a positive impact on the environment and Bega river ecosystem and human communities in the area by reducing/eliminating the risk of flooding in the first place but also by creating conditions for transport and maintenance of the Canal.

The environmental aspects regarding the Bega Canal have been analyzed in a series of studies, which all underline the advanced state of pollution. Surface water are becoming increasingly polluted due to anthropogenic factors such as industry, wastewater discharge and waste water, wastes and chemicals, but it’s also due to natural factors such  as floods, like we have mentioned above.

Taking into account its historic heritage and tourism potential, the local responsible actors and authorities have started to jointly analyze and agree upon some steps necessary for the revitalization of the Channel area. One of these steps was made by ADETIM with RDA Banat partners, by developing a feasibility study for the revitalization of Bega Canal through the project named:  “Joint development of Romanian - Serbian Bega Channel tourism potential capitalization Study and promotion of cross - border foreground investments”.

Cross-border cooperation is needed also because this two countries have already signed a partnership agreement and they have consented the works to be performed through the documents that were made in the previous project mentioned above (Bega Channel Development Strategic Programme in the cross-border cooperation area Romania-Serbia and the feasibility study for “Joint development of Romanian-Serbian channel tourism potential capitalization study and promotion of cross-border foreground investments” Developing the technical and economic study on the Repairing and development of the shipping and port infrastructure of the Bega channel on the route Timisoara - border with the Republic of Serbia for the use and development of joint tourism potential.)

Taking into account the above mentioned and the proposed investments to achieve through this project is necessary a common collaboration formula in order to develop a sustainable accessibility and mobility transport, economic and touristic development of the region.

”The Repairing of the navigation infrastructure on Bega Canal” project is consistent with the Programme strategy by implementing an overarching objective that includes joint cross-border actions by Romanian and Serbian stakeholders to achieve a more balanced and sustainable socio-economic development and inclusive growth of the Romanian-Serbian border area.

## Related programmes and other donor activities

The project is financed by Cross-border Cooperation Programme INTERREG IPA CBC Romania – Serbia Programme, the Priority Axis 3: Sustainable mobility and accessibility. The aim of the project complies with the Programme Priority specific objective 3.1 – Mobility and transport infrastructures and services:

“Promote the achievement of improved quality standard in public transport and mobility services in the eligible area across the border and the integration in the main EU transport corridors, complying to EU Environmental legislation and sustainability principles, especially in remote and disadvantaged areas”.

Related project and programmes have been implemented in the region in previous years, since the quality standard in public transport and mobility services, including the repair and maintenance of waterways remains a high priority for both countries. Some relevant projects implemented in the region of Vojvodina and Timis County:

The proposed project is a continuation of projects that have already been implemented under the Romania-Serbia IPA CBC Programme 2007-2013 by local authorities. Furthermore there is previous experience of cooperation between the partners involved in this project.

The first one and the most important project is: “Joint development of Romanian - Serbian Bega Channel tourism potential capitalization Study and promotion of cross - border foreground investments” was implemented  through Romania – Republic of Serbia IPA CBC Programme, MIS ETC 1358, by ADETIM with RDA  Banat partners and started performing current project by making a “Tehnico-economical study regarding Repairing and development of the navigation and infrastructure for Bega canal on the river reach Timisoara – border point with Republic of Serbia in order to capitalize and develop a common touristic potential”.

To this end, project partnership alongside all relevant institutions have defined strategic directions and priorities in order to revitalize the Bega Canal and improve touristic potentials and offer in cross-border area. The common tourism development strategy of Romanian – Serbian Bega Canal area formulation provides coordinating support mechanisms for tourism, local and regional organizations and agencies by creating the proper framework for debating and reaching agreement on joint projects, joint business opportunities and even joint leisure activities, under its specific strategic vision: ”By 2030, Bega Canal is an internationally recognized tourism destination known for outstanding experience in boating, sports and leisure, different cultures, integrated communities and protected nature” Slogan: „Just feeling good”.

The second project that can be considered in synergies with the current one is “Improving the Cross Border Tourism demand including cycling path among the Bega River downstream Timisoara” was implemented through Romania – Republic of Serbia IPA CBC Programme. Within this project was built, on the Romanian side, the cycling path whose lengths is 40 km and on the Serbian side, our partners have done the feasibility study for their part of working inspection/ bicycle path.

It can be a big opportunity that through this (new) project it can built their part of cycling trail that can be beneficial for the connection of the main important cities of this two countries. The construction of this cycling trail will contribute to the specific objective of the programme by developing the transport infrastructures, by promoting the mobility with bicycle which represents an alternative mode of travel, healthier for the population of the region.

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

“Promoting cross – border sustainable transport and mobility infrastructure improvement for the shaping of Bega Canal area as an internationally recognized destination for outstanding tourism experience, diverse cultures, integrated communities and protected nature.”

## Purpose

The purposes of 3 contracts are as follows:

Contract purposes are to provide project documentation related to future works on:

- reparation of the shiplock and floodgate at Srpski Itebej and Klek – lot no. 1

- construction works for service/bicycle path along the Bega canal from the border between Romania and Serbia to the village of Klek – lot no. 2

- hydro-technical works for regulation canal bank and installation of the floating dock on Canal Begej in Zrenjanin – lot no. 3

## Results to be achieved by the Contractor

Services are related to preparation of several technical documents:

- Design which contains comprehensive and detailed design solutions in order to execute repair works within the hydro-technical complexes in Klek and Srpski Itebej

- Preliminary design for bank regulation and Design for Installation of a floating facility – dock

- Preliminary solution, Preliminary Design and Feasibility study, Design for Building permit and Design for a share-use Path along the Bega Canal from the Border between Romania and Serbia to the Village of Klek

Services should result in the set of documentation prepared in compliance with all relevant regulations and laws of the Republic of Serbia.

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

- Legal status of public infrastructure by the project concerned is solved;

- Availability of financial resources the project needs;

- Staff responsible, competent and motivated in the involved institutions;

- The persons involved in project management (internal and external staff) maintain regular and continuous communication within the partnership and with the Programme authorities.

## Risks

Risks to the project in question can be structured into 2 broad categories of risks: technical risks and financial risks.

Technical risks:

- The risk of an unexpected event during project implementation, an event leading to the impossibility of meeting its estimated costs and time;

- The risk that resources needed for the investment cost more than expected;

During the procurement of professional services the desired quality and contents of implementation can be guaranteed by the accurate definition of the expected fulfilment and by ensuring that the service provider has the required professional experience.

Financial risks:

- The amount of investment and operating costs are understated;

- The real value of payments over time is diminished by inflation.

- Pre-financing the project also emerges as risk, but members of the partnership have the sufficient funds to eliminate such a risk.

# SCOPE OF THE WORK

## General

### Description of the assignment

During the implementation of project “The repairing of the navigation infrastructure on Bega Canal” is planned to realize services of preparation of technical documentation as follows:

- Performance design for repairing the ship lock and floodgate at Srpski Itebej and Klek on the Navigable Bega for lot no. 1.

- Preparation of Preliminary solution, preliminary design and feasibility study, design for building permit and performing design for a shared-use (service/bicycle path) along the Bega canal from the border between Romania and Serbia to the village of Klek for lot no. 2

- Preparation of technical documentation for regulation canal bank and installation of the floating dock on Canal Begej in Zrenjanin for lot no. 3.

### Geographical area to be covered

The contract will cover area of Central Banat District and Novi Sad Municipality – South Backa District (Serbia).

### Target groups

The target group is made up of the final beneficiaries of this project implementation: the population of the Timis county and Central Banat District:

Primary target group:

Cross-border area population

Secondary target groups:

- Tourists

- Cross border area economic units (enterprises located in the area)

- People who work in the field of navigation.

## Specific work

During the implementation of project “The repairing of the navigation infrastructure on Bega Canal”, the Consultant is expected to provide services - preparation of technical documentation related to repair of hydro-complexes (shiplock and floodgate) Klek and Srpski Itebej (lot no. 1); construction of service/cycling path (lot no. 2); hydro-technical works for regulation canal bank and installation of the floating dock on Canal Begej in Zrenjanin (lot no. 3).

The services will be contracted in 3 separate contracts with implementation period as follows: a) 3 months for lot no. 1; b) 12 months for lot no. 2; c) 4 months for lot no. 3, as a part time job (20% working time) and the offer is to be made for lump sum for the complete service of technical support.

LOT NO. 1 – Performance design for repairing the ship lock and floodgate at Srpski Itebej and Klek on the Navigable Bega

1.1 Introduction

The Bega canal is situated in the Autonomous Province (AP) of Vojvodina, in the north-east of the Republic of Serbia. Its total length is 120 km, with 45 km in Romania and 75 km in Serbia. The canal starts at Timișoara and continues to flow to the Tisza river. A 32.26 km long part of the canal between the Romanian border and the Klek complex (consisting of the floodgate and the lock) is called the Navigable Bega (in Serbian Plovni Begej).

The hydrotechnical complexes which are the subject matter of this Terms of Reference were constructed between 1910 and 1912. The only intervention made on the structures since then which may be deemed significant was upgrade of the lock in Klek in 1960s when a smaller downstream chamber was added, which made this lock the only two-stage lock in the canals within the DTD hydraulic engineering system.

At the end of 1960s, navigation through the canal was suspended which reduced the maintenance activities on the canal and the associated hydrotechnical structures, resulting in the current poor state of the structures.

Srpski Itebej ship lock and floodgate are located on the Navigable Bega canal near the village of Srpski Itebej, on the chainage km 28+970, near the border between Serbia and Romania.

Klek ship lock and floodgate are located on the Navigable Bega canal near the village of Klek, on the chainage km 0+740, immediately upstream from the point where the Navigable Bega discharges into the Banatska Palanka-Novi Bečej canal. Klek lock is a two-stage lock (it has two chambers) since another chamber was constructed downstream from the previous lock.

Hydrotechnical complex in Srpski Itebej

Hydrotechnical complex in Klek

For the purpose of obtaining the Decision permitting the execution of works to repair the hydrotechnical complexes in Klek and Srpski Itebej, the design company "Hidroprojekt Zrenjanin" Ltd. prepared the Preliminary Design for repairing the hydrotechnical complex "Srpski Itebej" EP-3/16 and the Preliminary Design for repairing the hydrotechnical complex "Klek" EP-3/16 (hereinafter: the Preliminary Repair Design).

DESCRIPTION OF THE CURRENT STATE

NOTE:

Description of the current state refers only to the part of the structures and equipment which we consider to be insufficiently addressed within the Preliminary Repair Design. This means that the Performing Design preparation shall be preceded by: detailed inspection of the structures and equipment, analysis of repair works contained in the Preliminary Repair Design and preparation of design documentation which will include all details required for high-quality execution of repair works in their entirety.

The Preliminary Design shall envisage the installation of an assembly of cofferdam beams, since the works will be performed on both facilities simultaneously, it is necessary to envisage the installation of cofferdam beams for both facilities.

Srpski Itebej ship lock and floodgate

The walls of the ship lock are in a very poor condition. Erosion has left highly visible marks. Wall covering made of solid brick has been displaced at several points from its designed position. Concrete path over the chamber walls cracked in several places.  Wooden guardrails are in the final stage of decay and therefore cannot perform their designed function. Steel frames on manhole covers are broken at some sections.

Figure 1

Figure 2

Damage to the wall rock blocks (Figure 1 and 2)

Damage to the manhole on the lock wall

The most severe damage on the lock walls has been detected on the upstream section, between the estacade and the floodgate. The damage is of such extent that repair works should include the entire wall whose lower part is under water even at minimum water level.

- Upstream estacade

It is made of steel frames consisting of sections driven into the canal bed. Three longitudinal steel sections are installed over the frames to bear the path made of wooden pallets. There is also safety fence installed towards the canal.

The wooden pallet path is dilapidated and it is not safe to walk on it. Longitudinal sections have also corroded and are partially distorted. Steel frames are in the same condition, since corrosion caused them significant damage.

Due to the above damage to the estacade, the design should also include removal of the existing structure and construction of a new estacade with a detailed presentation of the work execution technology in the given conditions.

Estacade at low water level in the Navigable Bega

- Hydromechanical equipment

There has been an acute shortage of maintenance works, especially in terms of corrosion protection. Floodgate panels are in a poor state. The lock is out of service; it remains closed with considerable leakage through it caused by dilapidated wooden stoplogs and visible corrosion of the gates to such an extent that there are holes in them.  Chamber gates have corroded significantly, and especially the upstream chamber which is in a very poor state. The gate stop plate is damaged and water is seeping through the openings where the gate door is damaged.

The gate and valve operating mechanisms (manual operation) are out of function.

Klek ship lock and floodgate

- Hydromechanical equipment

The complex has suffered a similar, though somewhat less serious shortage of maintenance works as Srpski Itebej complex. Floodgate panels are in a poor state. The lock operates with only two gates (upstream and middle) and thus fails to cover all designed delevelling points. The downstream gate, which remains open, has not been operated in the last 30 years. The valves at the middle lock gate are unserviceable and, therefore, water is let in and discharged from the chambers via return channels.

1.2 Project Scope

PROJECT OBJECTIVE

Given the limited accessibility to certain parts of the structures and equipment (primarily those parts of the structures and equipment which are under water), the objective is to prepare a design which will contain comprehensive and detailed design solutions in order to execute repair works within the hydrotechnical complexes in Klek and Srpski Itebej.

PROJECT ASSIGNMENT

In reference to all parts of the structures and equipment, the design shall contain all details for performing construction, finishing, assembly, installation and other works, workshop drawings for manufacturing and procurement of hydromechanical equipment with the required calculations, detailed equipment installation instructions, work, equipment and material specifications, including detailed priced bill of quantities for every workshop item, specified under the Preliminary Repair Design.

As necessary, the Design may also include works not specified under the Preliminary Repair Design and also provide new solutions of higher quality for works already specified in the Preliminary Repair Design.

In reference to the parts of the structures and equipment under water, the Design shall, also, include detailed description of repair works. Designing of such works and equipment should rely on the experience and technical documentation already prepared for similar structures within the DTD hydraulic engineering system.

In addition, the performance design should also include:

- Geodetic survey of the structures (it is necessary to obtain all required documentation from the Republic Geodetic Authority for design preparation: Copies of plans with lot overview and excerpts from titles of deeds as evidence of ownership of lots and structures, data about the markers required for geodetic surveying, etc.);

- Analysis of the existing geomechanical bases at the work site;

- Analysis of the water regime of the Navigable Bega;

- Work execution schedule.

All requirements specified in the Terms of Reference shall be met in accordance with:

•	Planning and Construction Law ("Official Gazette of the Republic of Serbia", No. 72/2009, 81/2009 - amend., 64/2010 - decision of the Constitutional Court, 24/2011, 121/2012, 42/2013 - decision of the Constitutional Court, 50/2013 - decision of the Constitutional Court, 98/2013 - decision of the Constitutional Court, 132/2014 and 145/2014));

•	Rulebook on the content, method and procedure for preparation and method of performing review of technical documentation according to the class and intended purpose of the structure ("Official Gazette of the Republic of Serbia, No. 23/2015, 77/2015, 58/2016, 96/2016 and 67/2017).

1.3 Design Preparation Bases

- Preliminary repair design for the hydrotechnical complex "Srpski Itebej" ER-3/16, February 2016 - Hidroprojekt, Zrenjanin, Ltd.;

- Preliminary repair design for the hydrotechnical complex "Klek" ER-3/16,

February 2016 - Hidroprojekt, Zrenjanin, Ltd.;

- Water regime data;

- The existing geomechanical data;

- All other data and documentation in the possession of the PWMC "Vode Vojvodine" shall be submitted to the designer for inspection.

LOT NO.2 - Preparation of Preliminary solution, preliminary design and feasibility study, design for building permit and performing design for a shared-use (service/bicycle path) along the Bega canal from the border between Romania and Serbia to the village of Klek

2.1 Introduction

The subject matter of the project is construction of a shared-use path (service and bicycle) from the border between Romania and Serbia, along the embankment by the Bega canal to the village of Klek and its fitting into the existing bicycle path in the village. The length of the road section is cca. 33 km. The construction of the paths will create a cycling corridor from the city of Timișoara, Republic of Romania, to Zrenjanin, which will significantly contribute to the development of this type of tourism not only in the City of Zrenjanin, but also in smaller communities the future path will pass through.

2.2 Project Scope

Construction of a shared-use path is one of the basic activities that need to be undertaken in order to improve the regular maintenance of the Navigable Bega.

The path is intended to be used for smaller vehicles during checking and/or inspection of this section and also for the machinery with maximum 5 t axle load.

The path will also be used for cycling purposes.

The design documentation should include the section from the border between Romania and Serbia, along the embankment by the Bega river to the village of Klek, and also its fitting into the existing bicycle path, in the length of 33km.

A 2.0 m wide path with asphalt paving should be designed. The beginning of the section is at the border between the Republic of Romania and the Republic of Serbia, at the top of the embankment along the Bega river, on the right, observed in the direction of the forward chainage. The path is an extension to the bicycle path intended to be constructed on the Romanian side, from Timișoara to the border with the Republic of Serbia. The path continues further along the embankment on the right side to the second bridge in the village of Srpski Itebej, situated on the local road, where it crosses to the other side of the embankment and continues further along the left side up to the existing floodgate on the Bega river in the village of Klek, where it leaves the embankment to continue along the road from the floodgate to the village of Klek, i.e. the point of fitting into the existing bicycle path passing through the village of Klek. Within this section, there are three more bridges crossing the embankment, which is where the path descends the embankment to pass along the bank under the bridges, which needs to be addressed in detail in a special segment within the design documentation.

The design should also include construction of five resting points on the embankment, along the path, with dimensions 25x2.5 m, with the appropriate mobile street furniture (benches, tables, dustbins), located at the sections passing through the communities (Srpski Itebej, Torak, Žitište, Klek).

2.3 Design Preparation Bases

- Preliminary Design for constructing a bicycle path along the Bega canal from the border between Romania and Serbia to the village of Klek and a path in the territory of the City of Zrenjanin,

Volume 2 – Bicycle paths from the border between Romania and Serbia to the village of Klek

Volume 3 – Geomechanical Study

April 2014, Maxima Consulting and GMP Gramont-NS

- The Investor is to provide: a topographic map and an integrated topographic map

All other basic data which may become necessary shall represent the obligation of the designer.

2.4 Design preparation

Following the preparation of the Preliminary Solution and the Preliminary Design, the Main Design shall be prepared containing specifically:

- Preparation of the Preliminary Solution (PS);

- Preliminary Design and Feasibility Study (PD and FS)

- Preparation of the Design for Building Permit (DBP), with an Excerpt from the Design for the purpose of obtaining the building permit and

- Preparation of the Main Design (MD)

The project documentation shall specifically include:

- Analysis of the existing geomechanical bases at the work site with additional exploratory grip cutting along the route at every 2 km and preparation of the Geomechanical Study;;

- Analysis of the water regime of the Navigable Bega;

- Detailed overview of the section where the path will be constructed, with a special focus on the work execution technology;

- Preparation of all required calculations and technical details;

- Detailed priced bill of quantities.

LOT NO. 3 - Preparation of technical documentation for regulation canal bank and installation of the floating dock on Canal Begej in Zrenjanin

3.1. Introduction

- Navigable canals within the Danube-Tisa-Danube hydraulic engineering system (DTD Hs) in the Autonomous Province (AP) of Vojvodina provide adequate waterway dimensions for safe navigation both in freight transport and in recreational tourism, i.e. nautics. The canal network encompasses around 600 km of waterways of different categories I-IV according to the European classification.

- DTD Hs with all of its potentials represents a significant area for development of tourism on the waters of AP Vojvodina. Bearing in mind the current and expected trends both in the local and especially the international tourist demand in the area of nautical tourism, the real possibilities for positioning in these markets require that proper spatial and organisational conditions in terms of basic infrastructure be previously satisfied.

- In order to increase the number of nautical tourists, it is necessary to first ensure accommodation facilities for nautical tourism. Construction of nautical moorings has proved to be the best solution.

The plan is to regulate the left bank of the Bega, at km 26+612, and to construct a floating facility - a dock and a mooring for recreational vessels in Zrenjanin. The site is located on the Bega sector beyond the waterway under the controlled water regime.

The floating dock will be located in the urban part of Zrenjanin outfitted with utility infrastructure.

3.2 Project Scope

3.2.1. Preparation of Preliminary design for bank regulation

The floating dock is planned to be installed in the City of Zrenjanin, on the Bega canal, km 26+612. At the above site, there is an old turning basin which is currently neglected, overgrown with vegetation, primarily reed. Before the floating dock is installed, it is necessary to perform preliminary construction works both in the canal bed and on the bank. The works should be performed in the area covering the entire turning basin located from km 26+500 to km 26+720. The relevant data show that the water level in this part of the canal is 77.14 m.a.s.l. at maximum water level and 74.00 m.a.s.l. at minimum water level.

Preparatory works

Survey the transversal profiles of the canal bed and the banks at every 25 meters, and at shorter distances if necessary.

Canal bed cleaning

The design shall include cleaning of overgrown vegetation and deposits at the bottom of the canal bed off the entire area of the canal bed. The vegetation should be removed from the canal banks and from the canal bed (reed) before the commencement of any other works. After the vegetation removal, it is necessary to remove sludge down to the required level of 71.50 m.a.s.l. to ensure unhindered navigation even under the conditions of minimum water regime. It is necessary to determine the work execution technology and the required quantities of material and works, and to present all this in the priced bill of quantities, supplemented with the appropriate graphical attachments and technical descriptions.

Canal bank

Since the area on the canal bank is extremely narrow, the design shall include filling of a part of the canal bed so as to create a wide plateau to be arranged and put to its designated use. The plateau should be 20 to 25 m wide in its widest segment, while the plateau bank line should follow the canal bed axis. The plateau should be at 79.00 m.a.s.l. It is necessary to determine the work execution technology and the required quantities of material and works, and to present all this in the priced bill of quantities, supplemented with the appropriate graphical attachments and technical descriptions.

Bank revetment

The newly constructed bank obtained after the arrangement of the plateau should be secured with a bank revetment. The bank revetment should be designed in two levels, one at 79.00 m.a.s.l., and the other at 74.50 m.a.s.l. At its bottom, the bank revetment should lean against the toe made of riprap, and it should also contain reinforced concrete beams as support on the borders of its slopes. The level of the toe flank shall be the level of the new bottom at 71.50 m.a.s.l. The design should include a filtration base to install cladding on as protection against release of particles of material under the cladding, in the form of lining with geotextile or another similar solution. Paths at the bank revetment level shall be 1.5 m wide. It is necessary to determine the work execution technology and the required quantities of material and works, and to present all this in the priced bill of quantities, supplemented with the appropriate graphical attachments and technical descriptions.

3.2.2. Preparation of Design for installation of floating dock

- The floating dock shall be a sufficiently solid and compact floating, environmentally friendly facility.

- It shall be of such dimensions so as to ensure safe mooring of minimum two vessels up to 15m long, i.e. its length shall be around 30m.

- The design shall include such method of anchoring and mooring at the dock that it could follow fluctuations in the water level and that the facilities (the dock together with the moored vessels) would be safe in all weather conditions.

The design shall provide the solution for the method of connecting the bank with the dock via an access path including details on path construction with the bank and path construction with the dock.

- The berth shall incorporate fenders, mooring bollards, fence and other equipment in accordance with the applicable regulations.

- The design shall be approved and duly verified by the Authority for Determination of the Seaworthiness or have the relevant certificate verified by the Authority.

The project documentation shall include stability calculation, relevant drawings and other graphs in accordance with the applicable regulations relating to floating facilities, i.e. transversal and longitudinal profiles, midship section, all connection details, etc. The scale used in the graphical documentation shall be in accordance with the type of technical documentation, i.e. the level of details to be presented, so as to make them unambiguous, clear and legible.

For all Lots:

Design delivery

The designs shall be prepared and submitted in 6 (six) copies - in printed hard bound form, and one electronic copy on a CD (rewritable), drawings shall be in AutoCAD, up to 2010, in standard formats, while the text and tables shall be in Word, up to 2007.

The designs shall be prepared in all aspects in accordance with the following:

-  Planning and Construction Law ("Official Gazette of the Republic of Serbia", No. 72/2009, 81/2009 - amend., 64/2010 – decision of the Constitutional Court, 24/2011, 121/2012, 42/2013 - decision of the Constitutional Court, 50/2013 - decision of the Constitutional Court, 98/2013 - decision of the Constitutional Court, 132/2014 and 145/2014);

-  Rulebook on the content, method and procedure for preparation and method of performing review of technical documentation according to the class and intended purpose of the structure ("Official Gazette of the Republic of Serbia, No. 23 as of 2 March 2015, 77 as of 9 September 2015, 58 as of 22 June 2016);

-  Rulebook on the procedure for performing unified procedure electronically ("Official Gazette of the Republic of Serbia", No. 113 as of 30 December 2015).

Note: After approval of final report and final payment, the technical documentation will become the property of Contracting Authority.

## Project management

### Responsible body

The Contracting Authority is Public Water Management Company “Vode Vojvodine” which is Partner 4 of the project. The Consultant is responsible for all the activities regarding this contract.

### Management structure

The responsible person for implementation of the tasks related to this contract, in the Contracting Authority is Assistant Project Manager Stevan Ilinčić.

### Facilities to be provided by the Contracting Authority and/or other parties

The Consultant shall ensure that experts are adequately supported and equipped. In particular it shall ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion.

If the Consultant is a consortium, the arrangements should allow for the maximum flexibility in project implementation. Arrangements offering each consortium member a fixed percentage of the work to be undertaken under the contract should be avoided.

The Consultant will provide at its project office the required equipment (copying equipment, fax machine, telephones, computers, computer software and other software required to perform the services, printing and/or plotting facilities) to execute the project activities, as well as the communication facilities and connections of telephone, fax and internet for the use of the staff.

The cost of all the above facilities plus translation and interpretation cost shall be borne by the Consultant and are to be included in the financial offer of the tenderer.

# LOGISTICS AND TIMING

## Location

The Republic of Serbia, AP Vojvodina, Central Banat District and City of Novi Sad.

## Start date & Period of implementation of tasks

The intended start date is the date of signature of the contract by both parties and the period of implementation of the contracts will be 3 months for lot no. 1 and 12 months for lot no. 2 and 4 months for lot no. 3 from this date. Please see Articles 19.1 and 19.2 of the Special Conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

### Key experts

Key experts are defined and they must submit CVs and signed Statements of Exclusivity and Availability.

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

For lot no. 1

Key expert 1: Team leader

Qualifications and skills:

•   University degree in Engineering (master or doctorate will be advantage)

•   License of Serbian Chamber of Engineers no. 313 or 314

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel, CAD software

•    Advanced level of English language.

General professional experience:

•    At least 5 years of general professional experience.

Specific professional experience:

• Minimum 1 reference (project) related to preparation of project documentation related to building, repairing and executing of hydro-technical facilities

Key expert 2: Project Coordinator

Qualifications and skills:

•   University degree in Engineering (master or doctorate will be advantage)

•   License of Serbian Chamber of Engineers no. 310 or 311

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel, CAD software

•    Advanced level of English language.

General professional experience:

•    At least 5 years of general professional experience.

Specific professional experience:

• Minimum 1 reference (project) related to preparation of project documentation related to building, repairing and executing of hydro-technical facilities

For lot no. 2

Key expert 1: Team leader:

Qualifications and skills:

•   University degree in Engineering (master or doctorate will be advantage)

•   License of Serbian Chamber of Engineers no. 312 or 315

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel, CAD software

•    Advanced level of English language.

General professional experience:

•    At least 5 years of general professional experience.

Specific professional experience:

• Minimum 1 reference (project) related to Preliminary Solution and/or Preliminary Design and/or Feasibility study and/or Design for building permit and/or Performing Design for related to building, repairing and executing of bicycle paths and service trails

Key expert 2: Project Coordinator

Qualifications and skills:

•   University degree in Engineering (master or doctorate will be advantage)

•   License of Serbian Chamber of Engineers no. 370

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel, CAD software

•    Advanced level of English language.

General professional experience:

•    At least 5 years of general professional experience.

Specific professional experience:

• Minimum 1 reference (project) related to Preliminary Solution and/or Preliminary Design and/or Feasibility study and/or Design for building permit and/or Performing Design for related to building, repairing and executing of bicycle paths and service trails

For lot no. 3

Key expert 1: Team leader:

Qualifications and skills:

•   University degree in Engineering (master or doctorate will be advantage)

•   License of Serbian Chamber of Engineers no. 314 or 313

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel, CAD software

•    Advanced level of English language.

General professional experience:

•    At least 5 years of general professional experience.

Specific professional experience:

• Minimum 1 reference (project) related to preparation of project documentation related to building, repairing and executing of hydro-technical facilities

Key expert 2: Project Coordinator

Qualifications and skills:

•   University degree in Engineering (master or doctorate will be advantage)

•   License of Serbian Chamber of Engineers no. 310 or 311

•   Knowledge of preparation of technical documentation;

•    IT-skills: MS Office, MS Excel, CAD software

•    Advanced level of English language.

General professional experience:

•    At least 5 years of general professional experience.

Specific professional experience:

• Minimum 1 reference (project) related to preparation of project documentation related to building, repairing and executing of hydro-technical facilities

All experts must be independent and free from conflicts of interest in the responsibilities they take on.

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender but the tenderer will have to demonstrate in their offer that they have access to experts with the required profiles. The Consultant shall select and hire other experts as required according to the needs. The selection procedures used by the Consultant select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

The selection of experts shall be subject to approval by the Contracting Authority.

Other experts to be employed shall include as minimum the following:

For lot no. 1

- one (1) engineer with license of Serbian Chamber of Engineers no. 350

- one (1) engineer with license of Serbian Chamber of Engineers no. 300

- one (1) engineer with license of Serbian Chamber of Engineers no. 332

For lot no. 2

- one (1) engineer with license of Serbian Chamber of Engineers no. 391 or 316

- one (1) engineer with license of Serbian Chamber of Engineers no. 491

The Consultant shall provide adequate backstopping services during the project implementation. In addition, the Consultant shall provide necessary support staff to cover the needs for office management and administration, secretarial services, draughtsmen, interpretation and translation, drivers, and any other administrative needs during the performance period. Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

The costs for backstopping and support staff, as needed, are considered to be included in the tenderer's financial offer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Consultant.

## Facilities to be provided by the Contractor

The Consultant shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority/partner country as part of this service contract or transferred to the Contracting Authority/partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The Contractor will submit the following reports in English in one original and one copy:

- The contractor will prepare final report on the implementation of the tasks, at the end of each contract. It should be submitted at the end of 3rd month for lot no. 1 and 12th month for lot no. 2 and 4th month for lot no. 3. The approval of the final report by the Contracting Authority will be the basis for issuing final payment as indicated in the Special Conditions. The final report must be provided along with the corresponding invoice.

## Submission and approval of reports

The report referred to above must be submitted to the Assistant Project Manager identified in the contract. The Assistant Project Manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

“Services provided in timely, quality and quantity manor, as required in these Terms of Reference”.

## Special requirements

Not applicable.