ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting Authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & Period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Contractor	6

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	7

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of Serbia

## Contracting Authority

Provincial Secretariat for Regional Development, Interregional Cooperation and Local Self-Government, Mihajla Pupina Blvd. 16, Novi Sad, Serbia, VAT: 105702405

## Country background

The border between Serbia and Romania is the main gate of the Southern part of the EU. The citizens of this area are directly responsible for the functioning of it. EU has definite regulations related to police functions with which Romanian norms are synchronized but Serbian ones are not entirely. The population of these two regions consists of Serbs, Romanians, Hungarians, and a lot of minorities. The relations among them are harmonized and good. This is the basis to implement European norms in law enforcement through education and cross-border cooperation efficiently.

## Current situation in the sector

- The directions for future transport sector development in Serbia are based on principles of safety, intermodality, application of new technologies, complementary use of different transport modes and rational use of available capacities and resources in Serbia. Basic goal of Serbia’s transport strategy is to reach the compatibility with the EU’s transport system, while ensuring as low as possible adverse environmental impacts of such development. Seven general objectives (goals) of the Strategy have been defined: 1. Integrating Serbian transport network into the TEN-T. 2. Efficient use of comparative advantages of each transport mode. 3.Rising the quality of transport services, by increasing efficiency, better organization of transport operations from economics, safety and environmental perspective and application of target-oriented planning and managing of traffic flows. 4. Increasing the level of safety and security of the transport system. 5. Strengthening and gradual liberalisation of transport market. 6. Reducing adverse environmental impacts of transport. 7. Establishing stable financing of transport system’s development.

## Related programmes and other donor activities

The project is financed by Cross-border Cooperation Programme INTERREG IPA CBC Romania – Serbia Programme, the Priority Axis 3: Sustainable mobility and accessibility. The aim of the project complies with the Programme Priority specific objective 3.1 – Mobility and transport infrastructures and services:

“Promote the achievement of improved quality standard in public transport and mobility services in the eligible area across the border and the integration in the main EU transport corridors, complying to EU Environmental legislation and sustainability principles, especially in remote and disadvantaged areas”.

Related project and programmes have been implemented in the region in previous years, since the quality standard in public transport and mobility services, including the repair and maintenance of waterways remains a high priority for both countries. Some relevant projects implemented in the region of Vojvodina and Timis County:

The proposed project is a continuation of projects that have already been implemented under the Romania-Serbia IPA CBC Programme 2007-2013 by local authorities. Furthermore there is previous experience of cooperation between the partners involved in this project.

The first one and the most important project is: “Joint development of Romanian - Serbian Bega Channel tourism potential capitalization Study and promotion of cross - border foreground investments” was implemented  through Romania – Republic of Serbia IPA CBC Programme, MIS ETC 1358, by ADETIM with RDA  Banat partners and started performing current project by making a “Technic-economical study regarding Repairing and development of the navigation and infrastructure of  Bega canal on the river reach Timisoara – border point with Republic of Serbia in order to capitalize and develop a common touristic potential”.

To this end, project partnership alongside all relevant institutions have defined strategic directions and priorities in order to revitalize the Bega Canal and improve touristic potentials and offer in cross-border area. The common tourism development strategy of Romanian – Serbian Bega Canal area formulation provides coordinating support mechanisms for tourism, local and regional organizations and agencies by creating the proper framework for debating and reaching agreement on joint projects, joint business opportunities and even joint leisure activities, under its specific strategic vision: ”By 2030, Bega Canal is an internationally recognized touristic destination known for outstanding experience in boating, sports and leisure, different cultures, integrated communities and protected nature” Slogan: „Just feeling good”.

The second project that can be considered in synergies with the current one - “Improving the Cross Border Tourism demand including cycling path among the River downstream Timisoara” was implemented through Romania – Republic of Serbia IPA CBC Programme. Within this project , the cycling path was built, on the Romanian side whose length is 40 km and on the Serbian side, our partners have done the feasibility study for their part of working inspection/ bicycle path.

It is a great opportunity that through this (new) project our part of cycling trail will be built which can be beneficial for the connection of the main important cities of these two countries. The construction of this cycling trail will contribute to the specific objective of the programme by developing the transport infrastructures, by promoting the mobility with bicycle which represents an alternative mode of travel, healthier for the population of the region.

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

Promoting cross – border sustainable transport and mobility infrastructure improvement for the shaping of Bega Canal area as an internationally recognized destination for outstanding tourism experience, diverse cultures, integrated communities and protected nature.

## Purpose

The purposes of this contract are as follows:

Purpose 1: Study will analyse the conditions of transport related to the impact of road, rail and water infrastructure and it will suggest further development in the Serbian part of the CBC eligible region in Interreg IPA CBC Romania Serbia programme (Severnobanatski, Srednjebanatski, Južnobanatski, Podunavski, Braničevski, Borski district - here and after “Serbian ROSER CBC region”) in relation with Bega Canal and Danube River.

Purpose 2: Study will analyse legal environment regarding transport in the Republic of Serbia

## Results to be achieved by the Contractor

I Transport impact

Result 1: Analysis of the preconditions for economic cooperation between Serbian ROSER CBC region and Romanian ROSER CBC region

Result 2: Analysis of the existing transport connections in Serbian ROSER CBC region

Reuslt 3: Analysis of the conditions necessary for navigation on Bega canal

Result 4: VISION for multicultural and cooperating Serbian ROSER CBC region with prospering economy in relation to Romanian ROSER CBC region

II Transport regulation in Republic of Serbia

Result 5: Identifying opportunities for improving the regulatory procedures in Republic of Serbia

Result 6: Framework for identifying and prioritizing regulations for review in Republic of Serbia

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

Taking into consideration the common territorial challenges, the project initiatives are aimed to revitalize the Bega Canal, both in terms of infrastructure and construction of a specific framework meant to lead to a sustainable development of the tourism attractions, create new jobs and attract foreign tourists.

Our project is constructed on a three pillars approach:

RELEVANCE Inland waterways play an important role for freight transport in Europe. More than 37.000 kilometres of waterways linking hundreds of cities and industrial regions. Out of 28 EU Member States there are 20 inland waterways, 12 of which are interconnected waterway network. The growth potential of the modal share of inland waterway transport, however, is significant. Compared with other modes of transport, which are often confronted with congestion and capacity problems, inland waterway transport is characterized by reliability, reduced environmental impact and its high operating capacity. The European Commission aims to promote and strengthen the competitive position of inland waterway transport in the transport system and to facilitate its integration into the intermodal logistics chain.

STRATEGIC VALUE Starting with 2013 a committed and balanced partnership was set in order to implement the project ”Joint development of Romanian-Serbian Bega Canal tourism potential capitalization study and promotion of cross-border foreground investments”, financed within „Romania-Republic of Serbia IPA Cross-Border Cooperation Programme 2007 - 2013”.

TANGIBLE IMPACT The reference area defined by the Bega Canal, stretches over a length of 44 km from Timisoara to the border with Serbia, 75 km in the province of Vojvodina and includes two urban centres of the economic development of the cross border area - Timisoara and Zrenjanin, targeting a population of over 500,000 inhabitants (334,000 in Timis), belonging to neighbouring communities.

## Risks

As the project includes work activities seasonality could be a risk factor but the starting date and activities of the project had been determined in order to decrease this factor on minimum level.

# SCOPE OF THE WORK

## General

### Description of the assignment

The Consultant will elaborate preconditions for economic cooperation, transport conditions and vision for prospering economy between Serbian ROSER CBC and Romanian ROSER CBC region. The Consultant will elaborate opportunities for improving the regulatory and framework to identify and prioritize regulations in field of transport for Republic of Serbia.

The Study must be written in English, Serbian and Romanian languages, with min. 60 pages.

The Consultant will be required to present the findings of the tourism study on the Closing conference organized by the Contracting Authority.

### Geographical area to be covered

Serbian part of the CBC eligible region in Interreg IPA CBC Romania Serbia programme (Severnobanatski, Srednjebanatski, Južnobanatski, Podunavski, Braničevski, Borski district).

### Target groups

Direct target group:

- Forwarding companies

- Large companies settled in the RO-SRB border region or intending to settle there

Indirect target group:

- Settlements in the RO-SRB border region

- Population living in the RO-SRB border region

- People working in the area of transport in the RO-SRB border region and tourist workers in CBC region

- Members of organisations participating in the rescue as volunteers (technical rescue workers, doctors, divers

## 4.2. Specific work

Result 1 Analysis of the preconditions for economic cooperation between Serbian ROSER CBC region and Romanian ROSER CBC region

This study has to contain:

- Analysis of Economic relations Serbia - Romania (investments, foreign trade, tourism)

- Evaluation of the socio-economy (SWOT analysis for Demography, Economic structure and dynamics,Spatial structure) in Serbian ROSER CBC region

- Analysis of dynamic of development (large cities with regional importance in Serbian ROSER CBC region should be in focus)

- Analysis of rural population in Serbian ROSER CBC region (analysis of demographic data)

- Analysis of Influence of country borders on economy and transport in Serbian ROSER CBC region

- Analysis of Main economic centers and industries in Serbian ROSER CBC region

- Analysis of Agricultural production in the area in Serbian ROSER CBC region (which is the most cultivated agricultural crop, what kind of produce is made, volume of import, volume of export etc)

- Analysis of Touristic attractions (types of tourism, thematic touristic routes) in Serbian ROSER CBC region

Result 2 Analysis of the transport connections in Serbian ROSER CBC region

This study has to contain:

- Evaluation of the transport system (SWOT analysis for International (long distance) traffic, Regional traffic (between regional centers), Local traffic (within local settlement groups) in Serbian ROSER CBC region

- Analysis of transport network (transportation map) in Serbian ROSER CBC region

Reuslt 3 Analysis of the conditions necessary for navigation on Bega canal implies an analysis of the gauge of the waterway, its categorization and  based on that, vessel’s dimensions.

Additionally, It is necessary for analysis to contain analysis of docks for tourist sailing.

Result 4 VISION for multicultural and cooperating Serbian ROSER CBC region with prospering economy in relation to Romanian ROSER CBC region must include the following elements of the intervention:

Define the general objective of the interventions.

Define the specific objectives of the interventions.

It is necessary that Study proposes further development interventions in Serbian ROSER CBC region on local, regional, long distance and EU level regarding transport with the next elements:

Interventions 1: local level

1. Improvement of the accessibility and transport development of the functional centers and their catchment areas

a) Development of the local-micro-regional road network

b) Level of service improvement in the border crossings of the RO SER CBC region

c) Improvement of public transport services around the centers, suburban transport service to the most loaded destinations

d) Development of commuting bike routes to economic centers and improvement of access to touristic sites by bike (and on road and by public transport where relevant)

e) Stimulation of recreational use of waterways (rivers and canals) by forcing nature protection and improve attractive tourism-friendly services

Interventions 2: regional level

a) Good quality capacitive main road network, better access to the European transport corridors (E-roads)

b) Public transport service supply improvement between economic zones and centers

c) Improved logistic services for transit and regional goods transport / Development of logistic services in the region

Analyses of the existing rail line in area

Analyses of the connection of the railway line to the national network

Interventions 3: long distance and EU level

3. Providing more effective links to the economy of the EU through the development of transport infrastructure and services

a) Improvement of the connections to international road corridors that cross or are close to the SER CBC region.Elimination of negative effects of transit traffic

b) Completion of EuroVelo cycle routes to connect the Serbian ROSER CBC region to the international cyclist tourism network

c) Development of connections to international long distance railway corridors to improve freight forwarding and passenger connections of international hubs

Economic perspective of water transport, demand

Inland water transport in the transport policy of the EU, TEN-T, national concepts, developments

Planned water traffic, demand in connection with development on other types of transport

Possibilities and barriers of the existing cargo road transport

Planned road connection of cargo transport and terms for implementation

Road connection of passenger transport

d) Development of IWW ports and waterways

e) Co-ordinated airfield developments

Possibilities and barriers for the Intermodal transport

Preparing maps with explanations for Serbian ROSER CBC region:

a) Road corridors and main network developments

b) Railway corridors and network developments

c) Inland waterways

II Transport regulation for Serbian ROSER CBC region

Result 5 Identifying opportunities for improving the regulatory

This study aims to explore opportunities for improvement of the regulatory environment in the transport sector.The study will introduce a framework for systematically scanning of the existing stock of regulations and identifing regulations that have a high likelihood of creating, rather than mitigating, market inefficiencies.

This study will have to:

-introduce a high-level framework to identify regulatory areas in transport

that may need attention

-apply the framework for assess the market effects of the stock of regulations

-summarise transport case studies that consider the effects of regulations

Result 6 Framework to identify and prioritise regulations for review

This study must develop a framework, consisted of a range of methods, to assess the stock of

existing regulatory interventions:

-systematic scanning of all existing transport regulation for regulatory style that is at high risk of creating or sustaining inefficiency

-assessing the economic materiality of regulations, given the size of a sector and its connectedness to other parts of the economy

-identifying potential gains from reform, based on international literature regarding orders of magnitudes of efficiency gains from reform

-using this to narrow down an initial list of priority areas and regulations for review

-illustrate the application of the methodology

The Study must be written in English, Serbian and Romanian languages, with min. 60 pages.

The Consultant will be required to present the findings of this study on the Closing conference organized by the Contracting Authority.

## Project management

### Responsible body

The Consultant is responsible for all the activities regarding this contract.

### Management structure

The responsible person for implementation of the tasks related to this contract, in the Contracting Authority is Roland Kókai, Financial manager.

### Facilities to be provided by the Contracting Authority and/or other parties

N/A

# LOGISTICS AND TIMING

## Location

City of Novi Sad

## Start date & Period of implementation of tasks

The intended start date is 05.07.2019. and the period of implementation of the contract will be 18 months from this date. Please see Articles 19.1 and 19.2 of the Special Conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

### Key experts

Key expert 1: Strategic planner in transport

Qualifications and skills

- Minimum requirement: Bachelor degree in Transport, Architecture or similar areas.

- Preferred requirement: Master degree in similar areas

- Advanced level of English language

- Computer literacy (Windows, Internet, MS Office etc.)

General professional experience

- Minimum 2 years of professional experience in transport strategic planning and development

Specific professional experience

- Up to date knowledge regarding latest transport policies and legislations, design standards and planning process applicable to the Republic of Serbia

- Responsibility to make a contribution to selected elements of new policies and practices.

- Demonstrable skills in transport business cases, transport economics, transport policy & strategy, rail and bus planning, or sustainable transport planning

Key expert 2: Legal Analysis Specialist

Qualifications and skills

- Minimum requirement: Bachelor degree in Law

- Preferred requirement: Master degree in Law

- Advanced level of English language

- Computer literacy (Windows, Internet, MS Office etc.)

General professional experience

Minimum 2 years of professional experience.

Specific professional experience

-Experience in providing preparation, analysis, processing of legal documents and work products in various area of law, including transport policy

-Demonstrated excellence in conducting in-depth legal research and analysis regarding a broad range of transportation and economy matters

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender but the tenderer will have to demonstrate in their offer that they have access to experts with the required profiles. The Contractor shall select and hire other experts as required according to the needs. The selection procedures used by the Contractor to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Consultant.

## Facilities to be provided by the Contractor

The Contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / partner country as part of this service contract or transferred to the Contracting Authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The Contractor will submit the following reports in English and Serbian language in 2 originals:

- Interim Report of maximum 2 pages to be produced after 6 months from the start of implementation. In the report the Contractor shall describe e.g. initial findings, progress in collecting data, any difficulties encountered or expected in addition to the work programme.

- Draft final report of maximum 2 pages (main text, excluding annexes). This report shall be submitted no later than one month before the end of the period of implementation of tasks.

- Final report with the same specifications as the draft final report, incorporating any comments received from the parties on the draft report. The deadline for sending the final report is 10 days after receipt of comments on the draft final report. The report shall contain a sufficiently detailed description of the different options to support an informed decision on service provided. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The final report must be provided along with the corresponding invoice.

## Submission and approval of reports

The report referred to above must be submitted to the Chief project operating officer identified in the contract. The Chief project operating officer is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

The indicator of the successful implementation of the contract is “Services provided in timely, quality and quantity manor, as required in these Terms of Reference”.

## Special requirements

N/A