ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting Authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & Period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Contractor	6

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	7

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of Serbia

## Contracting Authority

Public utility company “ Cleanliness and greenery”, Beogradska 17, 23000 Zrenjanin, Republic of Serbia

## Country background

The project is implemented within the cross-border Programme between Romania - Serbia for the period 2014 - 2020. It lays the foundations for using EU funds under the cross - border component of the IPA Regulation, to support cross - border cooperation on the Romanian - Serbian border.

## Current situation in the sector

Due to the fact that environmental pollution with different wastes is an acute problem in the cross-border area, the concerns of the state authorities and the local authorities in both neighbouring countries are focused on its solution. Given the similar situation, the solutions to solve them are sometimes different from state to state. Co-operation in solving environmental problems is necessary to find the most effective solutions. The exchange of ideas between environmental and technical specialists in this domain can lead to finding modern solutions in order to obtain and maintain a healthy, clean environment without pollution. The project partially solves the problem with modern technical facilities of the militant units that protect the environment and do not have the necessary allocation from the states in which they act. In many cases, the necessary knowledge to combat environmental pollution is lacking. In order to solve these problems it is necessary to collaborate between different institutions in the region, such as PUC “Cleanliness and Greenery” from Zrenjanin, Vojvodina Region of Serbia, Moldova Noua City Caras - Severin County of Romania, University of Agricultural Sciences and Veterinary Medicine of Banat "King Mihai I of Romania "from Timisoara Timis County and the Agricultural Mechanic Engineers Branch Timisoara, Timis County.

## Related programmes and other donor activities

This project is in agreement with European and national trends. It will create a collaborative environment where participants included in the project will show the ability to achieve national and international competitiveness of the cross - border region,

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

The main objective of the project is to establish communication networks and partnerships for joint actions of training of specialists for public entities in the field of environmental protection, strengthening strategies and systems for detection, monitoring of environmental pollution sources; developing experience exchanges and maintaining interoperability between project partners in the cross-border area, acquiring compatible high-tech innovative equipment to achieve the proposed goal.

## Purpose

The purpose of this contract is as follows:

- Lifting, transporting, neutralizing waste from 12 unauthorized areas and storing waste in authorized dump

## Results to be achieved by the Contractor

- 12 areas cleaned from waste.

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

n/a

## Risks

n/a

# SCOPE OF THE WORK

## General

### Description of the assignment

Contractor will use vehicles, equipment and personnel necessary to clear 6 locations with total of 12 polluted areas from waste. Waste is mostly of communal and construction type. Waste covered areas are located by using specialized drones. Contractor is expected to clear waste from designated areas by lifting it or neutralize if possible and to transport waste to City of Zrenjanin Municipal waste dump site.

### Geographical area to be covered

Municipality of Zrenjanin

### Target groups

Relevant institutions

## Specific work

Contractor will provide support to Contracting Authority in cleaning of illegal waste dumps necessary for implementation of EU funded Project "Modern technologies for monitoring land covered with waste in order to restore their initial use" RORS 365. In total 12 areas on 6 locations in Municipality of Zrenjanin are identified by specialized drones as illegal waste dumps and are designated to be cleared. Locations are following:

| No | Location | GPS Coordinates | Number of area | Estimated waste quantity in m3 | Aerial distance from Municipal waste dump in km |
| --- | --- | --- | --- | --- | --- |
| 1. | Mužlja špic | 45°21'20.32"N 20°22'42.01"E | 1 | 9,60 | 1,27 |
|  |  |  | 2 | 67,60 |  |
| 2. | Neimar | 45°24'7.78"N 20°23'25.02"E | 1 | 173,20 | 5,9 |
|  |  |  | 2 | 320,00 |  |
|  |  |  | 3 | 32,80 |  |
|  |  |  | 4 | 15,60 |  |
|  |  |  | 5 | 29,60 |  |
| 3. | Jankov Most | 45°27'51.09"N 20°26'29.91"E | 1 | 465,60 | 13,8 |
| 4. | Mihajlovo | 45°29'15.20"N 20°23'26.87"E | 1 | 462,40 | 15,1 |
|  |  |  | 2 | 894,40 |  |
|  |  |  | 3 | 932,00 |  |
| 5. | Taraš | 45°28'5.05"N 20°12'39.58"E | 1 | 559,20 | 17,5 |
| 6. | Tisa Put | 45°23'23.52"N 20°17'2.75"E | 1 | 620,80 | 7,4 |

Municipal Dump location GPS is: 45°21'10.17"N, 20°21'47.10"E. Contractor is expected to remove all waste from designated areas transport it and unload to and to Municipal Dump. Type of waste is mostly communal/household waste from neighbouring settlements as well construction waste. Total estimated quantity of waste is approximately 4582 m3. Estimation is based on calculation made by using specialized drones equipped with photogrammetric aerial software. Contractor is expected to give lump sum price for removal of all waste form designated areas no matter of real quantity or type of waste. In case that there is some hazardous waste discovered contractor is expected to remove/neutralize waste on safe and legally allowed way without requesting additional funds. In case that there is visible pollution of top ground soil layer with heavy oil or similar chemical compounds Contractor is expected to also remove polluted layer of soil and to transport it to designated dump site. In case that there is large amount of hazardous industrial waste discovered Contractor will notify Contracting Authority, stop removal of waste and coordinate future steps with Contracting Authority and Law Enforcement Agencies. This Contract will not cover cleanup costs of this type of dump sites and Contractor will receive updated task list with new equivalent area designated for cleanup instead. At the end of the service contract no waste should remain on designated locations which will be confirmed by Contracting Authority on the ground and from the air via drone technology.

Spatial disposition of locations are shown on Picture 1. Pictures 2-8 showing aerial photos of each location as well area disposition on each location.

Picture 1. Spatial disposition of locations with areas covered with waste

| Picture 2. Location Jankov most, aerial photo left and area disposition right |  |
| --- | --- |
| Picture 4. Location Muzja spic, aerial photo left and area disposition right |  |

| Picture 3. Location Mihajlovo, aerial photo left and area disposition right |  |
| --- | --- |
| Picture 5. Location Neimar, aerial photo left and area disposition right |  |
| Picture 6. Location Taras, aerial photo left and area disposition right |  |

| Picture 7. Location Tisa put, aerial photo left and area disposition right |  |
| --- | --- |

Tenderers are strongly advised to examine locations involved on-site using given GPS coordinates and aerials photos to reduce economic risks involved related to type and quantity of waste required to be removed as well access roads, transportation routes and other issues.

Contractor to needs to comply with its minimum obligation towards visibility in line with Visual Identity Manual (VIM) of the Interreg-IPA Cross-border Cooperation Romania-Serbia Programme.

http://www.romania-serbia.net/?page_id=212&lang=en_GB

All cleaned sites needs to be marked by appropriate billboards.

## Project management

### Responsible body

The Contractor is responsible for all activities regarding the contract.

### Management structure

The responsible person for implementation of the tasks related to this contract in the Contracting Authority is Legal Representative.

### Facilities to be provided by the Contracting Authority and/or other parties

The Contracting Authority will provide access to Municipal Dump Site free of charge.

# LOGISTICS AND TIMING

## Location

City of Zrenjanin

## Start date & Period of implementation of tasks

The intended start date is date of contract signature by both sides and the period of implementation of the contract will be 2 months from start date. Please see Articles 19.1 and 19.2 of the Special Conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

### Key experts

Key experts are not required.

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender but the tenderer will have to demonstrate in their offer that they have access to experts with the required profiles. The Contractor shall select and hire other experts as required according to the needs. The selection procedures used by the Contractor to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

The costs for backstopping and support staff, as needed, are considered to be included in the tenderer's financial offer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Contractor.

## Facilities to be provided by the Contractor

The Contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / partner country as part of this service contract or transferred to the Contracting Authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The Contractor will submit the following reports in English Language in one original:

- • Final report after entire service is finished. The report shall contain a sufficiently detailed description of the different options to support an informed decision on service provided. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The final report must be provided along with the corresponding invoice.

## Submission and approval of reports

The report referred to above must be submitted to the Legal Representative identified in the

contract. The Legal Representative - Director is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

The indicator of the successful implementation of the contract is Services provided in timely, quality

and quantity manor as required in these Terms of reference.

## Special requirements

n/a