VOLUME 2

SECTION 3

SPECIAL CONDITIONS

- CONTENTS

- These conditions amplify and supplement the General Conditions governing the Contract. Unless the Special Conditions provide otherwise, the General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the General Conditions. Other Special Conditions should be indicated afterwards.

Article 2	Language of the Contract

2.1	The language used shall be English.

Article 4	Communication

4.1	The contact details of the Parties and other key stakeholders are as follows:

For the Contracting Authority

| Name: | City of Zrenjanin |
| --- | --- |
| Contact Person | Predrag Stankov |
| Address: | Trg slobode 10, 23000 Zrenjanin |
| Telephone: | +381 23 315 00 93 |
| Fax: | +381 23 315 00 70 |
| E-mail: | projekti@zrenjanin.rs |

For the Supervisor

| Name: | To be completed. |
| --- | --- |
| Contact Person |  |
| Address: |  |
| Telephone: |  |
| Fax: |  |
| E-mail: |  |

For the Contractor

| Name: | To be completed. |
| --- | --- |
| Contact Person |  |
| Address: |  |
| Telephone: |  |
| Fax: |  |
| E-mail: |  |

Any communication shall be exclusively written, they must include the Contract Title and identification number and must be sent by post fax or e-mail followed by the signed original or by hand to the addresses stipulated above.

Article 5	Supervisor and Supervisor’s representative

5.2	Office accommodation for the Supervisor will be provided by the Contractor.

5.3	The role of the Project Supervisor and his representative shall be to supervise and inspect the works and to test and examine the materials employed as well as the quality of workmanship. Under no circumstances will the Project Supervisor or his representative be empowered to relieve the Contractor of his obligations under the Contract or – save where express instructions to that effect are given below or in the contract – order works resulting in an extension of the period of performance or additional costs to be paid by the Contracting Authority or introduce variants in the nature or scale of the works.

The powers and tasks of the Supervisor will include inter alia:

(i) Advises the Contracting Authority about the appropriateness of the Contractor’s request to subcontract part of the works (Art. 7.2 of the General Conditions);

(ii) Ensures that any premises put at the disposition of the Contractor for the implementation of the contract are restored to their original state on completion of the contract (Art. 9.3 of the General Conditions);

(iii) Ensures that the Contractor does not display or publish any particulars of the contract without consent of the Contracting Authority (Art. 12.6 of the General Conditions);

(iv) Approve the nomination of a Contractor’s representative to superintend the works (Art. 13.1 and 13.2 of the General Conditions);

(v)	 Requires the Contractor to replace any employee whose activity does not ensure or compromises the satisfactory execution of the works (Art. 14.1 of General Conditions);

(vi) Approve the programme of implementation of tasks (Art. 17 of the General Conditions/Special Conditions);

(vii) Approves drawings, documents, samples and/or models (Art. 19 of the General Conditions);

(viii) Verifies and informs the Contracting Authority on any claims from the Contractor due to exceptional risks (Art. 21 of General Conditions);

(ix) Agrees on special measures to be taken by the Contractor (Art. 24.2 of the General Conditions);

(x)	 Verify and authorize the Contractor for the removal and replacement of cables and conduits (Art. 25 of the General Conditions);

(xi) Rejects any error in the implementation of works and requires the Contractor to rectify these (Art. 26 of the General Conditions);

(xii) Approves the drawings on temporary works (Art. 29.1 of the General Conditions);

(xiii) Advice the Contracting Authority on Granting the extension of the period of implementation of tasks (Art. 35 of the General Conditions/Special Conditions);

(xiv) Prepare for approval of the Contracting Authority of Orders any modification to any part of the works (Art. 37 of the General Conditions);

(xv) Advice the Contracting Authority on the issue related to the order to suspend the works (Art. 28.1 and Art. 38 of the General Conditions);

(xvi) Keep its own records related to works and Ensure that the work register kept by the Contractor contains all the required information on the implementation of works (Art. 39 of the General Conditions);

(xvii) Verifies, inspects and approves or rejects the supplies and material not having the required origin or quality (Art. 40, 41 and 42 of the General Conditions);

(xviii) Determines  by measurement the actual quantities of the works executed by the Contractor (Art. 49 of the General Conditions);

(xix) Verifies the volume of works claimed by the Contractor and issues the interim payment certificate (Art. 50 of the General Conditions);

(xx) Releases the final acceptance certificate and issues the draft final statement of account (Art. 51 and 62 of the General Conditions);

(xxi) Ensures that financial agreement between the Contractor and subcontractors are respected (Art. 52 of the General Conditions);

(xxii) Determine whether the Contractor is eligible of any claim for additional payment (Art. 55 of the General Conditions);

(xxiii) Issue the certificate of the provisional acceptance (Art. 60 of the General Conditions);

(xxiv) Order the Contractor to eliminate any defects or damages verified during the defect liability period;

(xxv) Assists the Contracting Authority to complete procedures related to the breach of the contract (Art. 64 of the General Conditions).

5.4	Approval or rejections will be given through administrative orders issued by the Supervisor except when it is foreseen otherwise in the General Conditions. Always, a copy of the administrative order and referring documents from the Contractor are sent to the Contracting Authority.

The Supervisor requires the consent of the Contracting Authority before exercising the following duties:

- approving subcontracting of any part of the works under sub clause 7.2

- certifying extension of the period of implementation under sub clause 35.3

- order a modification under clause 37.1

- order a suspension to the progress of the works under sub-clause 38.1

- proceed with partial provisional acceptance under sub-clause 59.2

- issuing a certificate of provisional acceptance under sub-clause 60.2

- issuing a certificate of final acceptance under sub-clause 62.1 and 62.2

Notwithstanding the obligation, as set out above, to obtain approval, if, in the opinion of the Supervisor, an emergency occurs affecting the safety of life or of the Works or adjoining property, he may, without relieving the Contractor of any of his duties and responsibilities under the Contract, instruct the Contractor to execute all such work or to do all such things as may, in the opinion of the Supervisor, be necessary to abate or reduce the risk. The Contractor shall forthwith comply, despite the absence of approval of the Contracting Authority, with any such instruction of the Supervisor. The Supervisor shall agree or determine an addition to the Contract Price in respect of such instruction and shall notify the Contractor accordingly, with a copy to the Contracting Authority.

Article 7	Subcontracting

7.9	The Contractor may not subcontract more than 30% of the value of the Contract Works.

7.10	Any subcontract or agreement with the Sub-Contractor shall be written in a manner as to be consistent with this Contract and shall require that the Contractor has full access for auditing purposes to the Sub-Contractors records, documents, costs and accounts.

Article 8	Documents to be provided

8.1	Unless it is necessary for the purposes of the contract, the drawings, specifications and other documents provided by the Contracting Authority shall not be used or communicated to a third party by the Contractor without the prior consent of the Supervisor.

Article 9	Access to the site

9.1	The Contracting Authority  shall, in due time and in conformity with the progress of the works, place the site and access thereto at the disposal of the Contractor in accordance with the programme of implementation of tasks referred to in these General Conditions. The Contractor shall afford all reasonable opportunities to other persons concerned for carrying out their work as set out in the Special Conditions or as required by administrative orders.

Period of free access to the site will be: 60 days after the date the contract is signed on.

9.3.   The Contractor shall preserve any premises placed at his disposal in a good state while he is in occupation and shall, if so required by the Contracting Authority, Beneficiary or the Supervisor, restore them to their original state on completion of the contract, taking into account normal wear and tear.

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 10% of the amount of the Contract and any addenda thereto.

15.8	Within 45 days after the deliverance of the certificate of provisional acceptance according to article 60.1 and the completion of any outstanding work or reservation, < 100 %> of the amount of the performance guarantee may be released.

Article 16	Insurance

16.1	The amount of insurance covering liability with regard to risks and civil liability insurance shall be in according with Article 16 of General Conditions.

16.4	The amount of insurance covering liability with regard to risks and civil liability insurance will be EUR 20.000,00 per accident with the number of occurrences unlimited.

Article 17	Programme of implementation of tasks

The Contractor shall, within 15 days of receipt of the commencement order, submit for the supervisor’s and the Contracting Authority’s approval a programme according to the General Conditions 17.1 a), b) c) d) f) and e) for implementation of the works, prepared with specific software, such as MS Project or similar, and shall include at least the following:

- Bar charts detailing activities

- Plant and resources allocated for each work component

- Critical path

- plan for testing

The same shall apply to documents and items, which are to be submitted to the Supervisor for endorsement or acceptance.

Article 19	Contractor’s drawings and execution studies

19.1	The contractor shall submit any drawings, documents, sample and/or models requested by the Supervisor within 15 days from the official request.

19.7	The manuals and drawings shall be delivered in Serbian and in English.

Article 20	Sufficiency of tender prices

20.1	Tender prices must cover all necessary design and build activities.

Article 21	Exceptional risks

21.4	There are no exceptional risks other than specified in the General Conditions.

Article 24	Interference with traffic

24.1	No important operation of any kind, especially cutting through, transit over, or closing existing roads, water conduits or other public utility shall be carried out without the written consent of the Supervisor.

24.2	The Contractor shall inform the Supervisor in due time which shall be not less than 7 calendar days in writing before commencing such works in order that the Supervisor may arrange adequate supervision and safety precautions. With his application for permission to start construction work, the Contractor shall submit to the Supervisor a list of all major plant he and his sub-contractors intend to use, indicating their characteristics.

Article 27	Demolished materials

27.2	No demolition materials will become the property of the Contracting Authority.

27.4	The Contractor will remove demolition materials at its own expense.

Article 29	Temporary works

29.2	There are no particular temporary works to be designed by the Contracting Authority. Should the Contractor need any additional information or drawings apart from those being part of the tender, he will put his request to the Contracting Authority. Final decision will be on the side of the Supervisor.

Article 30	Soil studies

30.1	Soil studies are not necessary, except from what is already specified in tender documentation.

Article 32	Patents and licenses

32.1	There is no derogation from Article 32 of the GC.

Article 34	Period of implementation of tasks

34.1	Period of implementation of tasks will be 60 days from date when contract is signed by both parties. This period will be followed by a 12 (twelve) months Defects Liability Period.

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 10% of the contract price.

Article 39	Work register

39.1	The Contractor shall provide daily all the information and technical data to be entered in the work register in accordance with Art. 39 of the General Conditions.

39.2	A work register will be prepared and kept on site by the Supervisor. To assist in the preparation of the work register the Contractor shall deliver to the Supervisor, at weekly intervals, and in the form agreed with the Supervisor the following items:

(i)	a schedule identifying each item of plant and equipment on Site. The schedule shall provide a daily record of each item of plant and equipment and include the name of the manufacturer, the model, plant number and/or any other information relevant to its identification. The list should also identify whether the plant is working, broken down, being maintained/repaired or the like;

(ii)	a schedule of numbers and categories of staff and labour on the Site. The schedule shall provide a daily record and identify whether the staff and labour are directly employed or sub-contracted and shall include the persons name, position and trade;

(iii)	a record of the major quantities or works carried out during the previous month. This record shall be cross referenced and prepared in the same format as the bills of quantities/schedule of priced items included in Volume 4 and 4A of these documents;

(iv)	measurement sheet corresponding to the works carried out during the month including works sketches, dimensions and quantity calculation per each working item;

(v)	listing of the major materials delivered to site and approximate quantities;

(vi)	current programme and progress charts showing in graphic form the progress achieved against the programme;

(vii)	a listing of works completed during the previous month and the works programmed to be undertaken during the subsequent month;

(viii)	an updated cashflow forecast showing payments received and a projection of monthly expenditure through to completion;

(ix)	a record of all quality control procedures and tests carried out by the Contractor ;

(x)	a safety report detailing any inspections/audits that have taken place, accidents, near misses or injuries that have been sustained ;

(xi)	an environment report detailing any incidents or special requirements that have been put in place

The Contractor shall submit to the Supervisor once in every month an account giving particulars (as full and detailed as possible) of all payments, including the authorised receipts for such payments made in the preceding months in respect of local income tax and other taxes on income arising out of the Contract and in respect of customs or other import and export duties, rates (including all handling and freight charges, wharfage and harbour dues, shipping and other rates and charges) and taxes of whatever nature required to be paid in order to comply in all respects with the provisions of any law or regulation or by-law of any Government or local Government Authority of the country of the Contracting Authority in connection with the fulfilment of the Contract

Article 40	Origin and quality of works and materials

## 40.1	All goods purchased under the Contract must originate in any eligible source country as defined in Romania-Republic of Serbia IPA Cross-border Cooperation programme. For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

When importing goods, any change in the specified origin must be pointed out to the project Supervisor and approved by him.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with the technical specifications and drawings in the contract.

(*)	the following specifications: Volume 3 and Volume 4.3.2.

(*)	the requirements of Volume 5

40.3	The requirement for preliminary technical acceptance of any activity, material or item of equipment shall be at the sole discretion of the Supervisor. If the Supervisor accepts the Contractor’s requests for preliminary technical acceptance, then the Contractor shall make the necessary arrangements, at no additional cost to the Contracting Authority, to provide adequate facilities and equipment to enable such inspection, examination and testing to be conducted. The Contractor shall notify the Supervisor immediately if any item is ready for preliminary technical acceptance.

Article 41	Inspection and testing

The inspection and testing of materials shall take place either on the construction site or at the manufacturing site at the discretion of Supervisor. Contractor and Supervisor have to agree on the testing methods and the laboratory to carry out these tests.

Article 43	Ownership of plant and materials

43.2	The equipment, temporary structures, plant and materials which is owned by the Contractor (either directly or indirectly) shall be deemed to be the property of the Contracting Authority with effect from its arrival on Site. This vesting of property shall not:

(a). affect the responsibility or liability of the Contracting Authority;

(b). prejudice the right to the Contractor to the sole use of the vested Contractor’s equipment and plant for the purpose of the works, or

(c). affect the Contractor’s responsibility to operate and maintain the Contractor’s equipment.

The property in each item shall be deemed to revest in the Contractor when he is entitled to remove it from the site or to receive the certificate of provisional acceptance, whichever occurs first.

Article 44:	General principles for payments

44.1	Payments shall be made in RSD for companies registered in Republic of Serbia if offer is in RSD for companies registered in Republic of Serbia or in accordance with InforEuro exchange rate for month of payment if offer is in EUR for companies registered in Republic of Serbia or EUR for companies registered outside of Republic of Serbia.

In case the contract is concluded in EUR, and payments are made in national currencies, applicable exchange rate must be InforEuro exchange rate for the month of the issuing of invoice or pre-invoice in case of VAT exemption.

Article 46	Pre-financing

46.1	The pre-financing is not possible to be obtained.

Article 48	Price revision

No revision of unit prices given in financial offer is possible.

Article 49	Measurement

49.1	This is a unit-price contract. No additions may be made to the items in the bill of quantities.

Article 50	Interim payments

50.1	Interim payments are on a monthly basis.

Article 51	Final statement of account

51.1	The Contractor shall, submit to the Supervisor a draft final statement of account when it applies for the provisional acceptance certificate. In order to enable the Supervisor to prepare the final statement of account, the draft final statement of account is submitted with supporting documents showing in detail the value of the work done in accordance with the contract and all further sums which the Contractor considers to be due to it under the contract.

51.2	Within 30 days from issuing the certificate of final acceptance referred to in article 62, the Supervisor shall prepare and signed the final statement of account.

Article 59	Partial acceptance

59.3	The defects liability period provided for in Article 62 shall run from the date when the Provisional Acceptance Certificate has been issued.

Article 60	Provisional acceptance

60.1	In complement to article 60.1 of the General Conditions the works shall be taken over by the Contracting Authority when they have satisfactorily passed the tests on completion and a certificate of provisional acceptance has been issued or is deemed to have been issued.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the Contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the Supervisor or the Contracting Authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the General Conditions.

61.6 	Defects liability work necessitated by normal wear and tear is to be carried out by the Contractor.

61.7	The Defects Liability Period shall be 365 days from the date of the provisional acceptance.

Article 68	Dispute settlement

68.4	Any dispute arising out of or relating to this Contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of Commercial Court in Zrenjanin  applying the national legislation of the Contracting Authority.

Article 73	Further additional clauses

Contractor has obligation to mark construction site with appropriate billboard in according with Visual Identity Manual of the Romania-Republic of Serbia IPA Cross-border Cooperation programme available on

http://www.romania-serbia.net/index.php?option=com_content&view=article&id=70&Itemid=84&lang=en

Visual Identity Manual and detailed instruction for billboard will also be provided to the Contractor by the Contracting Authority.

* * *