ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Beneficiary country	2

1.2.	Contracting Authority	2

1.3.	Relevant country background	2

1.4.	Current state of affairs in the relevant sector	2

1.5.	Related programmes and other donor activities:	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Consultant	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project intervention	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific activities	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Commencement date & Period of implementation of tasks	4

6.	REQUIREMENTS	4

6.1.	Personnel	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Consultant	6

6.4.	Equipment	6

7.	REPORTS	6

7.1.	Reporting requirements	6

7.2.	Submission & approval of reports	7

8.	MONITORING AND EVALUATION	7

8.1.	Definition of indicators	7

8.2.	Special requirements	7

# BACKGROUND INFORMATION

## Beneficiary country

ROMANIA

## Contracting Authority

LUGOJ MUNICIPALITY

## Relevant country background

By implementing this project in Municipality of Lugoj and in Romania conditions shall be created for a more rational use of energy from non-renewable energy resources and the development of technology for use of renewable energy resources. The project is also relevant in the view of supporting sustainable development of this cross-border region

## Current state of affairs in the relevant sector

In Lugoj municipality we consider that the green energy it is not used at a satisfactory level for the public and private buildings. Lugoj municipality is well aware of the advantages and savings resulted using the solar energy to heat the sanitary water. Such system is currently in use at the Wrestling and Gymnastic Sport Hall of Lugoj and some businesses and private persons successfully use this system in order to heat the water. In terms of energy savings and reduction of the price of heating and cooling services to homes, the municipality has already participated in 2009 National Thermal Rehabilitation Program with 22 blocks of flats thermally insulated. In 2010 the Technical Documentation for another 70 similar buildings was completed and funding from the government is expected around this time. In terms of energy savings in 2009 Lugoj launched a project to reduce the energy consumption in public lighting. So far 3100 old bulbs have been replaced with new ones more economical. In the same field Lugoj has already put financial resources for a Feasibility Study for a Photovoltaic Park in the vicinity of the city, using solar photovoltaic panels to generate 4 MW of green energy.

-  responsibilities and mandate of institutions;

Lugoj Municipality strategy is consistent with the UEF strategy, an European organization that advocates for 60 years for a united and democratic Europe. Lugoj Municipality, implements locally the U.E.F. politics. Lugoj Municipality aims to stimulate understanding between nations, promoting green energy and cooperation in all areas of European integration on a programmatic democratic spirit of EU bodies.

· human resource capacity and constraints;

The staff of Lugoj Municipality consists of 114 persons, of which 3 involved in the implementation of the present project, with experience in the specific institutional area and management of EU funded  projects. The staff is sufficient and qualified to fulfill the mission of Lugoj Municipality and the indicators of the proposed project.

·      infrastructure development;

Considering it’s scope and mission, Lugoj Municipality was engaged in activities which supported the development of national/local infrastructure concerning green energy and cooperation between nations. There are several projects in progress in nationwide, but the level of infrastructure development is still poor.  There are institutions which support the development of an efficient and sustainable economic infrastructure and the nation’s future economic growth, as long as green energy becomes a tool for achieving social and economic objectives. A rapid and coordinated national revitalization of this infrastructure must be the subject of a long-term national strategy in this area.

·  market development;

Lugoj Municipality has no commercial activity but can support the development of economical markets. Lately, it can be observed that green energy tends to become a tool for achieving social, educational, environmental, sustainable development and economic objectives.

· information systems and flows;

Considering the number of employees and the organization of the Lugoj Municipality, inside the information flows very easily, ensuring accurate and complete information to all project team members.

· priority setting and decision making;

Lugoj Municipality  operates on the principle of decentralization and the budget is set by the City Council.

·  access to identified, priority social groups;

In the present project, priority groups are formed by the communities living in the cross-border area between Romania and Serbia. There is easy access to the target groups considering both geographic location and grouping of mainly Serbian/Romanian communities in some areas of these 2 country partners in the project.

· financial structures and flows.

Lugoj Municipality is financed by governmental funds and own revenues

## Related programmes and other donor activities:

The “feasibility study, technical project and energy audit” it is distinctly stipulated in “Activity no. 9  of the project “BANAT SUN 4 ALL - Pilot project for promotion and implementation of solar energy for water heating”.

This activity will take place Lugoj. It will be implemented in successive phases. It stipulates selection of external tender experts and participation in tender procedures equally and obtaining of all appropriate licenses, payment of taxes, opening of the projects bank accounts, and payment of bank transfers and bank account maintenance commissions thereof.

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

The overall objective of the project of which this contract will be a part is as follows:

Improvement and modernization of the heating system, through research of possibilities for transfer to renewable energy resources in Pančevo and Lugoj.

Lugoj municipality is well aware of the advantages and savings resulted using the solar energy to heat the sanitary water. Such system is currently in use at the Wrestling and Gymnastic Sport Hall of Lugoj and some businesses and private persons successfully use this system in order to heat the water. In terms of energy savings and reduction of the price of heating and cooling services to homes, the municipality has already participated in 2009 National Thermal Rehabilitation Program with 22 blocks of flats thermally insulated.

In 2010 the Technical Documentation for another 70 similar buildings was completed and funding from the government is expected around this time. In terms of energy savings in 2009 Lugoj launched a project to reduce the energy consumption in public lighting.

So far 3100 old bulbs have been replaced with new ones more economical. In the same field Lugoj has already put financial resources for a Feasibility Study for a Photovoltaic Park in the vicinity of the city, using solar photovoltaic panels to generate 4 MW of green energy.

To reduce the expenses of heating and preparation of heated water in the public buildings of the city, a comparative study was made being identified the buildings having the highest energy consumption as follows: Kindergartens PP2, PP3, PP4 and PP5 the Social Assistance Cantina, the Special Complex for Old People services “St. Nicholas” and “Ioan Kunst Ghermanescu” Sport Hall.

3.000 brochures advising how to save energy will be printed and distributed to almost every houses in Lugoj aiming to advise and encourage people to save energy.

At the end of this project, Lugoj will try to access European Funds to buy and install the solar heating systems in accordance with technical documentation realized within this project.

## Purpose

The purpose of this contract is as follows:

Purpose 1 - Assuring the TECHNICAL SERVICES, for the project: project "BANAT SUN 4 ALL - Pilot project for promotion and implementation of solar energy for water heating" , Romania – Republic of Serbia IPA Cross-Border Cooperation Programme, Priority Axis 1: Economic and Social Development Measure 1.4 Support increased levels of R&D and innovation in the border region, Project MIS – ETC code 1298.

## Results to be achieved by the Consultant

The results to be achieved by the selected firm in order of importance are:

| SERVICES | Pieces |
| --- | --- |
| FEASABILITY STUDY | 7 |
| TECHNICAL PROJECT | 7 |
| ENERGY AUDIT | 7 |

# ASSUMPTIONS & RISKS

## Assumptions underlying the project intervention

The assumptions are as follows:

- the project will be implemented in the provisioned period of time

- all the declared indicators will be achieved

- availability of financial resources for the implementation of the project

- all the costs incurred for the project activities will be eligible

- good collaboration between project partners

## Risks

The identified risks of the project are as follows:

- changes in the Romanian and/or Serbian legislation

- delays in the project implementation

- delays in the reimbursement of the paid amounts

- the risk of an unexpected event during project implementation

# SCOPE OF THE WORK

## General

### Description of the assignment

Lugoj municipality is well aware of the advantages and savings resulted using the solar energy to heat the sanitary water. Such system is currently in use at the Wrestling and Gymnastic Sport Hall of Lugoj and some businesses and private persons successfully use this system in order to heat the water. In terms of energy savings and reduction of the price of heating and cooling services to homes, the municipality has already participated in 2009 National Thermal Rehabilitation Program with 22 blocks of flats thermally insulated. In 2010 the Technical Documentation for another 70 similar buildings was completed and funding from the government is expected around this time. In terms of energy savings in 2009 Lugoj launched a project to reduce the energy consumption in public lighting. So far 3100 old bulbs have been replaced with new ones more economical. In the same field Lugoj has already put financial resources for a Feasibility Study for a Photovoltaic Park in the vicinity of the city, using solar photovoltaic panels to generate 4 MW of green energy. To reduce the expenses of heating and preparation of heated water in the public buildings of the city, a comparative study was made being identified the buildings having the highest energy consumption as follows: Kindergartens PP2, PP3, PP4 and PP5 the Social Assistance Cantina, the Special Complex for Old People services “St. Nicholas” and “Ioan Kunst Ghermanescu” Sport Hall. Realizing through this project the Feasibility Study, Technical Project and Energy Audit for these 7 buildings, in order to use solar water heating systems with support to the spaces heating, an important step to reduce the expenses and energy saving will made for Lugoj municipality.

After the end of this project, Lugoj will try to access European Funds to buy and install the solar heating systems in accordance with technical documentation realized within this project. From local or external funds, according to the Energy Audit recommendations, the thermal rehabilitation of the 7 buildings will also be made.

### Geographical area to be covered

Lugoj Municipality

### Target groups

Inhabitants of Lugoj Municipality

## Specific activities

| SERVICES | Pieces | Delivery period |
| --- | --- | --- |
| FEASABILITY STUDY | 7 | Month 1-4 |
| TECHNICAL PROJECT | 7 | Month 1-4 |
| ENERGY AUDIT | 7 | Month 1-4 |

TECHNICAL SPECIFICATIONS

The drawing of the technical-economical documentation for making solar installations to obtain hot water and contribution to heating, for PP2, PP3, PP4 and PP5 kindergartens, Social Aid Canteen, the Complex of services for the elderly ”Saint Nicholas’’ and the Gym ’’Ioan Kunst Ghermanescu’’ from Lugoj Municipality.

Framing project: The program of transfrontalier cooperation IPA Romania-Serbia 2007-2013, the Priority Axis 1 Economical and Social Development, Measure 1.4 Increasing level of support Research and Development and inovation in the border region.

General data:

1. Name of the investment objective:

THE ELABORATION OF THE TECHNICAL- ECONOMICAL DOCUMENTATION IN THE PHASE OF TECHNICAL EXPERTISE , ENERGY AUDIT, DOCUMENTATION FOR OBTAINING PERMITS AND AGREEMENTS, SF, PT, CS, DE, DTAC, FOR MAKING  SOLAR INSTALATIONS TO OBTAIN HOT WATER AND CONTRIBUTION TO HEATING FOR PP2, PP3, PP4 AND PP5 KINDERGARTENS, THE COMPLEX OF SERVICES FOR THE ELDERLY ‚’’SAINT NICHOLAS’’ AND THE GYM ‚’’IOAN KUNST GHERMĂNESCU’’ FROM LUGOJ MUNICIPALITY.

2. Phase subject (submissive) to contract: Technical Expertise, Energy Audit, Documentation for obtaining approvals and permits, Feasibility Study, Technical Project, Solution Contest, Execution Details, Technical Documentation for Obtaining Construction Permits.

3.Site: buildings are in Lugoj Municipality.

4.Holder investment: Lugoj Municipality.

Existing situation: In present at the buildings mentioned previously there is no hot water or it is produced by the own thermal central heating on gas and the heating is done with terracotta or by own centrals on gas.

The scope of the intervention:

The realization of these investments aims the increase of the energetic performance, respectively reducing the energetic consumption for heating, in terms of improving and maintaining comfort and indoor thermal environment. The realization of this documentation will open the way for accessing the funds for making solar installations to the previous mentioned buildings which will  be preparing hot water with contribution to heating.

By realizing these investments will increase the comfort of the persons that attend those institutions and will lead to significant savings in electricity and gas and rational use of  renewable natural resources.

Investment description:

At the placement of the solar panels the best location will be taken into account. It will be proposed several possible locations for each building. The solar panels will be properly dimensioned for an optimal supply of hot water and the heating intake.

It will be taken into account the achievement, the sizing/resizing of  the interior installations for heating and hot water, appropriate for each building separately, for the  replacement of any taps from the sanitary objects (in case when placing hot water supply where it is needed). As it is the case it will be reused the equipments, the fittings and the pipelines – which technically and from the point of view of wear can be maintained.

It will be taken in consideration the increasing of the consumer comfort: students, professors, athletes, audience, etc. Also it will be taken into account the protection of the environment by reducing the noxes and diminishing the operating costs.

The developer of the documentation for approval of intervention works will recommend the optimal scenario and will present the scenario advantages that is recommended for each building.

The analyzed solutions will take into account the most effective method of producing hot water with contribution to heating and by reducing the specific fuel consumption, natural gas and electricity. It will be tried the implementation of the highest technologies existing in the domain.

In the case of all analyzed installations the solar panels must satisfy the highest demands, besides fulfilling the conditions of efficient capture of the solar radiation and conditions of strengthens and stability of the constructions: wind, the hail, storm, snow load, frost, high humidity, intense thermal fluctuation, etc.

Required documentation to be developed:

- Technical expertise for each building

- Energy Audit related to each building with the elaboration of the energy performance certificate (according to the Order 691/2007 approving the Methodological Norms regarding the energy performance of the buildings.

- Documentation for obtaining approvals and permits, according to the Urbanism Certificate (as required for each advisor) for each building.

- SF for each building.

- PT, CS, DE, for each building.

- DTAC for each building.

It is required the verification of the project by technical attested controllers (inspectors), for each specialties. The documentations will be realized in accordance with the Government Decision no. 28/ 2008 regarding the approving of the content of the technical economic framework related to public investments, and of the structure and methodology of the elaboration of the general estimate to investment objectives and investment works and of the Order nr 863/ 2008 for the approval of ’’Applications instructions for implementing certain provisions from the Government Decision no. 28/ 2008 regarding the approval of the content of the technical economic framework related to the public investments as of the structure and the elaboration methodology of the general estimate to investment objectives and investment works.

The provider has the obligation to prepare the documentation for obtaining the approvals (with no additional extra costs for the beneficiary), to obtain for the beneficiary and attach to the projected documents all the approvals and necessary agreements required by the urbanism certificate to achieve the projection phase in question. It will be assured the correspondence with the recommended works by the energy audit.

Terms and condition of surrender:

The complex documentation( technical expertise, energy audit, SF, PT, CS, DE, DTAC including the annexes) it will be delivered to he beneficiary under the following form: in Romanian (three originals) and in English (three originals) signed and dated. This documentation will be drafted for each building separately. The documentation will be also delivered in electronic format.

- A report has to be done by the consultant and forwarded for approval to the The Contracting Authority`s legal representative identified in the contract, after each delivery.

- The Consultant must also observe the latest Communication and Visibility Manual for EU External Actions concerning acknowledgement of EC financing of the project. (See http://ec.europa.eu/europeaid/work/visibility/index_en.htm.

## Project management

### Responsible body

Lugoj Municipality, Romania

### Management structure

Local Council of Lugoj ------------- Mayor of Lugoj ------------------ Project Management Unit.

There is a project management team approved by the Mayor`s Decision which is responsible with the proper implementation of the project.

### Facilities to be provided by the Contracting Authority and/or other parties

The Contracting Authority will provide all the documents included in the financing dossier and application form and its annexes in order to assure the Consultant with all the needed information regarding the services that have to be provided in this contract.

# LOGISTICS AND TIMING

## Location

All meetings will take place at the contracting authority - Lugoj Municipality.

## Commencement date & Period of implementation of tasks

The intended commencement date is date of signature of the contract by both parties  and the period of implementation of the contract will be 3  months from this date. Please refer to Articles 4 and 5 of the Special Conditions for the actual commencement date and period of implementation.

# REQUIREMENTS

## Personnel

### Key experts

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

Key expert 1: Team Leader - PROJECT MANAGER (engineer or subengineer project architect)

Qualifications and skills

University degree or equivalent

General professional experience

At least 5 years work experience

Specific professional experience

Preferably 5 years of experience, but at least 3 years of experience in civil buildings

Key expert 2:  Engineer or subengineer project architect (2 persons)

University degree or equivalent

General professional experience

At least 3 years work experience

Specific professional experience

Preferably 3 years of experience in civil buildings

Key expert 3: Topographer

University degree or equivalent

General professional experience

At least 3 years work experience

Specific professional experience

At least 3 years work experience

At least 3 years work experience

Key expert 4: Energy expert auditor

University degree or equivalent

General professional experience

At least 3 years work experience

Specific professional experience

At least 3 years work experience

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender. The Consultant shall select and hire other experts as required according to the needs. The selection procedures used by the Consultant to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Consultant.

## Facilities to be provided by the Consultant

The Consultant shall ensure that experts are adequately supported and equipped. In particular it shall ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority as part of this service contract or transferred to the Contracting Authority / beneficiary country at the end of this contract. Any equipment related to this contract which is to be acquired by the beneficiary country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The consultant will submit the following reports in english in one original and 2 copies:

The contractor will prepare final report on the implementation of the tasks, at the end of this contract. The approval of the final report by the Contracting Authority will be the basis for issuing final payment as indicated in the Special Conditions.

The contractor will prepare brief interim reports after each delivery. The approval of interim reports will be the basis for issuing respective interim payments as indicated in the Special Conditions.

The required formats of the reports will be communicated to the Contractor by the Contracting Authority after the signature of the contract.

## Submission & approval of reports

The report referred to above must be submitted to the Project Manager identified in the contract. The Project Manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

’Services provided in timely, quality and quantity manor, as required in these Terms of Reference’’>

## Special requirements

Not the case.