ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Beneficiary country	2

1.2.	Contracting Authority	2

1.3.	Relevant country background	2

1.4.	Current state of affairs in the relevant sector	2

1.5.	Related programmes and other donor activities:	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Consultant	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project intervention	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific activities	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Commencement date & Period of implementation of tasks	4

6.	REQUIREMENTS	4

6.1.	Personnel	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Consultant	6

6.4.	Equipment	6

7.	REPORTS	6

7.1.	Reporting requirements	6

7.2.	Submission & approval of reports	7

8.	MONITORING AND EVALUATION	7

8.1.	Definition of indicators	7

8.2.	Special requirements	7

# BACKGROUND INFORMATION

## Beneficiary country

Romania

## Contracting Authority

Comuna Dumbrava

## Relevant country background

The Interreg - IPA CBC Romania – Serbia Programme has been prepared in line with the Regulation (EU) No 231/2014 of the European Parliament and of the Council of 11 March 2014 establishing an Instrument for Pre-accession Assistance (IPA II) (hereafter referred to as the “IPA Regulation”), Regulation (EU) No 236/2014 of the European Parliament and of the Council of 11 March 2014 laying down common rules and procedures for the implementation of the Union's instruments for financing external action, Commission implementing regulation (EU) No 447/2014 of 2 May 2014 on the specific rules for implementing Regulation (EU) No 231/2014 of the European Parliament and of the Council establishing an Instrument for Pre-accession assistance (IPA II) (hereafter referred to as the “IPA Implementing Regulation”). The Programme is the result of a co-operative effort by the Romanian and Serbian national, regional and local authorities.

## Current state of affairs in the relevant sector

Comuna Dumbrava in partnership with Fundatia Diaspora and the municipality of Kanjiza are in the process of the implementation of the project “Reconfiguration and promoting methods regarding rural tourism in Banat”.

In the frame of the project a Tourism Development Centre will be opened in Dumbrava.

## Related programmes and other donor activities:

Not relevant

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

The overall objective of the project is to increase the overall competitiveness of the economy in the border area.

## Purpose

The purpose of this contract is as follows:

- Preparation of land studies, technical studies and design and engineering necessary for the realization of the tourism development centre

## Results to be achieved by the Consultant

The Consultant will be responsible for the following result:

Realization of the necessary documentation needed according to the relevant Romanian laws for beginning and finalizing the reconstruction works.

# ASSUMPTIONS & RISKS

## Assumptions underlying the project intervention

Not relevant

## Risks

Not relevant

# SCOPE OF THE WORK

## General

### Description of the assignment

The selected Consultant will be responsible for preparation of all the technical documentation needed for the construction work for the rehabilitation of the building where the Tourism Development Centre will function.

The technical documentation will be developed based on the Documentation for Intervention Works realised in November 2015.

### Geographical area to be covered

Comuna Dumbrava

### Target groups

The target group is made up of the community of the participant localities an especially the beneficiary of the events promoting regional tourism.

## Specific activities

The consultant will perform the following activities:

  - Technical project for the execution

Written pieces:

    - Technical report, land studies

    - Calculation summary

    - Terms of references with technical specifications, control program with list of quantities.

Drawn pieces:

    - All the necessary design plans for construction work

B. Technical project for electrical installations

All the necessary planes with list of quantities verified by a authorized persons (written and drawn pieces).

C. Technical project for heating, water, sewer and other installations.

All the necessary planes with list of quantities verified by a authorized persons (written and drawn pieces).

The technical documentation will meet all the necessary legal requirements in the field of construction, fire protection, health and safety and all other relevant acts and standards related to this type of objective.

Technical documentation should be prepared by the Consultant and delivered to Contracting Authority as follows:

- 5 paper copies

- electronic version on CD.

## Project management

### Responsible body

The project management team of Comuna Dumbrava will be responsible for the implementation of the contract.

### Management structure

Mayor

Vice-mayor

Secretary

Accounting office

Development department

### Facilities to be provided by the Contracting Authority and/or other parties

The Contracting Authority will offer an electronic and paper copy of the Documentation of notification for intervention works (DALI).

The Contracting Authority will offer free access to the building.

# LOGISTICS AND TIMING

## Location

Dumbrava, nr. 157

## Commencement date & Period of implementation of tasks

The intended commencement date is < date of signature of the contract by both parties and the period of implementation of the contract will be 1 month from this date. Please refer to Articles 4 and 5 of the Special Conditions for the actual commencement date and period of implementation.

# REQUIREMENTS

## Personnel

### Key experts

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

Key expert 1: Team Leader / Chief designer

Qualifications and skills

- University degree in Architecture or equivalent

- Responsible designer for architecture projects – Licence in accordance with national regulations or similar

General professional experience

- Computer literacy (Excel, Word, Internet)

Specific professional experience

- Experience in drafting at least 1 design project of similar scope and complexity

Key expert 2: Designer of electrical installations

Qualifications and skills

- University degree in Electrical Engineering or equivalent

- Responsible designer for electrical engineering projects – Licence in accordance with national regulations or similar

General professional experience

- Computer literacy (Excel, Word, Internet)

Specific professional experience

- Experience in drafting at least 1 design project of similar scope and complexity

Key expert 3: Designer of thermal, water and other installations

Qualifications and skills

- University degree in Mechanical Engineering or equivalent

- Responsible designer for thermal engineering projects – Licence in accordance with national regulations or similar

General professional experience

- Computer literacy (Excel, Word, Internet)

Specific professional experience

- Experience in drafting at least 1 design project of similar scope and complexity

### Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender. The Consultant shall select and hire other experts as required according to the needs. The selection procedures used by the Consultant to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

Cost for backstopping and support staff, as needed, are considered to be included in the financial offer of the tenderer.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the Consultant.

## Facilities to be provided by the Consultant

The Consultant shall ensure that experts are adequately supported and equipped. In particular it shall ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support its activities under the contract and to ensure that its employees are paid regularly and in a timely fashion

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / beneficiary country as part of this service contract or transferred to the Contracting Authority / beneficiary country at the end of this contract. Any equipment related to this contract which is to be acquired by the beneficiary country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The consultant will submit the following reports in English in one original and 1 copies:

The contractor will prepare final report on the implementation of the tasks, at the end of this contract. The approval of the final report by the Contracting Authority will be the basis for issuing final payment as indicated in the Special Conditions.

The required formats of the reports will be communicated to the Contractor by the Contracting Authority after the signature of the contract.

## Submission & approval of reports

The report referred to above must be submitted to the Project Manager identified in the contract. The Project Manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

’Services provided in timely, quality and quantity manor, as required in these Terms of Reference’’

## Special requirements

Non applicable.